Microgifter AI Build Prompt Pack v2

Microgifter AI Build Prompt Pack v2 is the implementation control document for building the Microgifter backend safely with AI-assisted coding. It converts the Master Architecture, Database Blueprint, API Contract, Event Catalog, State Machine/Business Rules, and Acceptance Test Catalog into staged coding prompts with strict scope boundaries. The purpose is to prevent scope drift, unrelated refactors, broken working features, missing side effects, invalid state transitions, and incomplete financial/event handling.

Generated as the stage-by-stage implementation control document for AI-assisted backend development.

# 1. Master AI Coding Rules

Do not modify unrelated features, files, UI sections, endpoints, tables, or workflows.

Do not redesign UI unless the stage explicitly requires UI wiring.

Do not refactor working code while implementing a stage.

Only change files required for the current stage.

Preserve every prior acceptance test before claiming the stage is complete.

Use the Database Blueprint, API Contract, Event Catalog, State Machine Rules, and Acceptance Test Catalog as the source of truth.

Every money movement must use ledger entries; never fake balances.

Every important action must emit the required platform event and audit log.

Every endpoint must enforce permissions, validation, and idempotency where required.

If a requested change touches another module, stop and ask before editing adjacent code.

# 2. Mandatory Regression Smoke Suite

Login/register still works.

Profile page still loads.

Merchant locations can still create/edit/delete.

Agent tabs still switch correctly.

Inbox tabs still filter correctly.

Gift display still renders.

Cart can still add/remove items after commerce stages.

Account dropdown still opens and closes.

Mobile drawer scroll still works.

No duplicate controls introduced.

No financial records are edited/deleted directly.

All new events are recorded once per idempotency key.

# 3. Required Completion Report Format

Stage completed

Files changed

Database migrations added/changed

API endpoints added/changed

Events emitted/consumed

Tables touched

Acceptance tests passed

Regression smoke tests passed

Manual QA performed

What was intentionally not changed

Known limitations

Rollback instructions

Next recommended stage

# 4. Universal Prompt Header

Use this at the top of every AI coding prompt:

IMPORTANT: Work only on the stage requested. Do not modify unrelated files, features, UI sections, routes, tables, or workflows. Preserve all previous acceptance tests and the mandatory regression smoke suite. Use the Microgifter Master Architecture, Database Blueprint, API Contract, Event Catalog, State Machine/Business Rules, and Acceptance Test Catalog as the source of truth. If unsure, stop and ask.

# Stage 1 — Foundation / Auth / Users / Roles

Build the identity foundation: users, auth, sessions, password reset, email verification, roles, permissions, and audit logging.

| Category | Details |
| --- | --- |
| Allowed Work | Auth controllers/services User model Role/permission models Session/token handling Audit log writer Auth migrations Auth tests |
| Do Not Touch | Merchant UI Locations UI Products Cart/checkout Gifts Inbox Wallet/ledger Subscriptions Feed Agent commerce |
| Tables | users user_profiles placeholder only if needed roles permissions user_roles role_permissions user_sessions password_reset_tokens email_verification_tokens audit_logs |
| APIs | POST /api/auth/register POST /api/auth/login POST /api/auth/logout POST /api/auth/password/forgot POST /api/auth/password/reset POST /api/auth/email/verify GET /api/auth/me |
| Events | user.registered user.login_succeeded user.login_failed user.logout user.email_verified user.password_reset_requested user.password_reset_completed |
| Acceptance Criteria | User can register and receives verification token flow. User can login and logout. Session token is stored hashed where applicable. Invalid login is rejected and audit logged. Role and permission tables are seeded. No product, gift, cart, inbox, or wallet code changed. |
| Manual QA | Register new account Login Logout Attempt invalid login Request password reset Verify /api/auth/me returns current user |

## AI Coding Prompt

Build Stage 1 only: identity/auth/users/roles. Implement database migrations, models, API endpoints, validation, authorization, audit logs, and tests for the auth foundation. Do not build or modify merchants, products, gifts, inbox, wallet, subscriptions, feed, or UI. Return a completion report listing files changed, tables added, endpoints added, tests run, and proof that no unrelated modules were touched.

# Stage 2 — Profiles + Creator/Merchant Identity

Build user profiles, slugs, public profile pages, and creator/merchant identity flags without implementing monetization yet.

| Category | Details |
| --- | --- |
| Allowed Work | Profile models/controllers Public profile routes Avatar/banner upload placeholders Profile validation Profile tests |
| Do Not Touch | Stripe Wallet Subscriptions Tips Cart Gifts Feed algorithm Locations claim logic |
| Tables | user_profiles profile_links profile_sections profile_settings media_assets minimal/shared if required |
| APIs | GET /api/profiles/me PATCH /api/profiles/me GET /api/profiles/{username} POST /api/profiles/links PATCH /api/profiles/links/{id} DELETE /api/profiles/links/{id} |
| Events | profile.created profile.updated profile.link_created profile.link_deleted |
| Acceptance Criteria | User can create/update profile. Username slug is unique. Public profile can be viewed by username. Subscribe/Tip/Follow buttons may exist as placeholders only. No payment or subscription backend added. |
| Manual QA | Update display name and bio Add social link Open public profile URL Try duplicate username |

## AI Coding Prompt

Build Stage 2 only: profile identity. Implement profile tables, endpoints, slug validation, public profile retrieval, and profile link management. Do not implement payments, tips, subscriptions, feed ranking, gifts, or cart. Placeholder buttons are allowed only if already present; do not redesign UI.

# Stage 3 — Merchant Stores + Locations + Claim Codes

Build merchant stores, regions, locations, staff assignment, and location claim codes integrated with the existing Locations UI.

| Category | Details |
| --- | --- |
| Allowed Work | Merchant/store models Location models Claim code hashing Location APIs Existing Locations UI wiring only Merchant staff permissions Location tests |
| Do Not Touch | Inbox tab structure Gift display Cart Checkout Account dropdown Feed Subscription system Wallet ledger |
| Tables | merchant_stores merchant_regions merchant_locations location_claim_codes merchant_staff merchant_settings merchant_customers placeholder only if needed |
| APIs | POST /api/merchants GET /api/merchants/{id} PATCH /api/merchants/{id} POST /api/merchants/{id}/locations GET /api/merchants/{id}/locations PATCH /api/locations/{id} DELETE /api/locations/{id} POST /api/locations/{id}/claim-code/rotate |
| Events | merchant.created merchant.updated location.created location.updated location.deleted location.claim_code_rotated merchant.staff_added |
| Acceptance Criteria | Merchant can create store. Merchant can add/edit/delete locations. Claim code is stored hashed, not plaintext. Location list appears in existing UI. Mobile drawer scroll still works. Existing tabs and search still work. |
| Manual QA | Create merchant Add location Edit location Delete/disable location Rotate claim code Verify non-owner cannot edit merchant |

## AI Coding Prompt

Build Stage 3 only: merchant stores, multi-location backend, claim codes, and existing Locations UI integration. Preserve the current Locations UI structure. Do not modify inbox tabs, gift display, cart, checkout, account dropdown, feed, subscriptions, or wallet. Claim codes must be hashed.

# Stage 4 — Asset + Digital Product System

Build the universal asset model and digital product backend. Products are assets; no shipping fields.

| Category | Details |
| --- | --- |
| Allowed Work | Asset models Product models Product media/files Digital file access placeholders Product APIs Product tests |
| Do Not Touch | Checkout payments Stripe Connect Wallet Gifts lifecycle Claim system Inbox actions Feed ranking |
| Tables | assets asset_versions asset_access_rules products product_prices product_media product_files product_categories product_tags |
| APIs | POST /api/assets GET /api/assets/{id} PATCH /api/assets/{id} POST /api/products GET /api/products/{id} PATCH /api/products/{id} POST /api/products/{id}/media POST /api/products/{id}/files |
| Events | asset.created asset.updated product.created product.published product.unpublished product.file_added |
| Acceptance Criteria | Creator/merchant can create digital product. Product can be draft/published/archived. Product can be marked giftable. Digital file metadata stores correctly. No checkout code added. |
| Manual QA | Create product Upload/add media metadata Publish product Set giftable toggle Verify no shipping fields |

## AI Coding Prompt

Build Stage 4 only: asset and digital product backend. Products must inherit from the universal asset model. Digital products only; no shipping. Do not build checkout, wallet, gift sending, claim redemption, or feed behavior.

# Stage 5 — Cart + Orders

Build cart, order creation, order items, and receipt shell. Payment can be simulated until Stripe stage.

| Category | Details |
| --- | --- |
| Allowed Work | Cart models/controllers Order models/controllers Order item creation Receipt placeholder Order tests |
| Do Not Touch | Stripe payout logic Wallet ledger Gift claim Inbox tabs Subscriptions Feed |
| Tables | carts cart_items orders order_items order_status_history receipts |
| APIs | POST /api/cart/items GET /api/cart PATCH /api/cart/items/{id} DELETE /api/cart/items/{id} POST /api/orders GET /api/orders/{id} POST /api/orders/{id}/simulate-paid |
| Events | cart.created cart.item_added cart.item_removed order.created order.paid_simulated |
| Acceptance Criteria | User can add/remove digital product to cart. Order can be created from cart. Order totals calculate in integer cents. Simulated paid order creates order status update only. No Stripe or ledger finalization yet. |
| Manual QA | Add product to cart Change quantity Remove item Create order Simulate payment |

## AI Coding Prompt

Build Stage 5 only: cart and orders. Use integer cents. Payment confirmation may be simulated for tests. Do not implement Stripe Connect, wallet, gift delivery, claims, subscriptions, or inbox tab changes.

# Stage 6 — Stripe Connect + Admin Fee Settings

Build Stripe Connect onboarding records, webhook storage, idempotency, and admin-controlled platform fee settings.

| Category | Details |
| --- | --- |
| Allowed Work | Stripe account tables Fee settings admin backend Webhook event storage Idempotency records Fee settings APIs Webhook tests |
| Do Not Touch | Gift UI Inbox UI Locations UI Social feed Subscription UI Existing cart structure except checkout handoff |
| Tables | stripe_connect_accounts stripe_customers stripe_webhook_events webhook_processing_attempts idempotency_keys platform_fee_settings fee_setting_history fee_rule_overrides |
| APIs | POST /api/stripe/connect/onboard GET /api/stripe/connect/status POST /api/stripe/webhook GET /api/admin/financial-settings PATCH /api/admin/financial-settings/{id} |
| Events | stripe.connect_started stripe.connect_completed stripe.webhook_received platform_fee_setting.updated |
| Acceptance Criteria | Connect account record can be created for user/merchant. Webhook payload is stored and idempotent. Admin can adjust fee rules. Fee changes create history records. No money movement without ledger stage. |
| Manual QA | Start Connect onboarding Update fee setting Replay same webhook twice Verify duplicate ignored |

## AI Coding Prompt

Build Stage 6 only: Stripe Connect account storage, webhook storage/idempotency, and admin financial settings. Verify current Stripe API docs before coding Stripe calls. Do not build wallet cashouts, tips, subscriptions, or claim logic yet.

# Stage 7 — Wallet + Double-Entry Ledger + Cashouts

Build wallet, ledger accounts, ledger transactions/entries, balances as derived values, and Stripe Connect cashout requests.

| Category | Details |
| --- | --- |
| Allowed Work | Ledger models/services Wallet models Cashout models Ledger transaction API Balance calculation Cashout tests |
| Do Not Touch | Feed Gift display UI Inbox tab layout Location UI Product UI |
| Tables | wallets ledger_accounts ledger_transactions ledger_entries wallet_balance_snapshots cashout_requests payout_records payout_events |
| APIs | GET /api/wallet GET /api/wallet/ledger POST /api/wallet/cashouts GET /api/wallet/cashouts/{id} GET /api/admin/ledger/reconciliation |
| Events | wallet.created ledger.transaction_recorded wallet.cashout_requested wallet.cashout_paid wallet.cashout_failed |
| Acceptance Criteria | Ledger transaction entries balance to zero. Wallet balance is derived from ledger entries. Cashout requires Stripe Connect payouts enabled. Financial records are immutable. Reversals are new records, not edits. |
| Manual QA | Create wallet Record test credit/debit Request cashout Attempt cashout without sufficient balance Verify ledger balances |

## AI Coding Prompt

Build Stage 7 only: double-entry ledger, wallet, and cashouts. Ledger is source of truth. Do not store fake balances as authoritative. Financial records are immutable. Cashouts use Stripe Connect readiness but can be queued/stubbed until live credentials.

# Stage 8 — Entitlements + Customer Library

Build owned items, entitlements, and customer library for post-purchase digital access.

| Category | Details |
| --- | --- |
| Allowed Work | Owned item models Entitlement service Customer library APIs Download access records Entitlement tests |
| Do Not Touch | Gift sending Claim verification Subscriptions recurring billing Feed ranking Merchant location UI |
| Tables | owned_items entitlements customer_library_items download_events access_grants access_revocations |
| APIs | GET /api/library GET /api/library/items/{id} GET /api/entitlements/check POST /api/admin/entitlements/{id}/revoke |
| Events | owned_item.created entitlement.granted entitlement.revoked library.item_added product.downloaded |
| Acceptance Criteria | Paid order item creates owned item and entitlement. Customer library shows owned digital products. Access check uses entitlement, not order alone. Revocation records audit event. |
| Manual QA | Simulate paid product View library Check entitlement Revoke entitlement as admin |

## AI Coding Prompt

Build Stage 8 only: owned items, entitlements, and customer library. Every paid order item must create an owned item and entitlement. Access checks must use entitlements. Do not build gift lifecycle or subscriptions yet.

# Stage 9 — Microgift Engine

Build gift instances, gift builder data storage, send gift flow, recipient assignment, redeem code, QR-ready URL, and gift status lifecycle.

| Category | Details |
| --- | --- |
| Allowed Work | Gift instance models Gift send APIs Gift status transitions Redeem code hashing Gift inbox item creation Gift tests |
| Do Not Touch | Merchant claim validation Tip payments Subscription system Feed ranking Locations UI except reading allowed locations |
| Tables | gift_instances microgift_assets microgift_pages gift_recipients gift_events gift_location_rules inbox_items for gift side effects |
| APIs | POST /api/gifts GET /api/gifts/{id} POST /api/gifts/{id}/send POST /api/gifts/{id}/resend GET /api/gifts/redeem/{code} |
| Events | gift.created gift.purchased gift.sent gift.received gift.resent gift.expired |
| Acceptance Criteria | Customer can buy/own unsent gift. Customer can send gift after purchase. Recipient receives inbox item. Redeem code is hashed and unique. Gift cannot be sent twice if already claimed. |
| Manual QA | Create gift Send to email/user Open recipient inbox Resend unclaimed gift Try sending claimed/refunded gift |

## AI Coding Prompt

Build Stage 9 only: microgift lifecycle up to send/receive. Customers must be able to send gifts after purchase. Create recipient inbox item. Do not build merchant claim validation or tipping yet.

# Stage 10 — Merchant Claim / Redeem System

Build redemption and claim validation using gift redeem codes and merchant location claim codes.

| Category | Details |
| --- | --- |
| Allowed Work | Claim APIs Claim validation service Claim attempt logging Location claim code verification Claim side effects Claim tests |
| Do Not Touch | Product creation Cart structure Profile layout Feed Subscription billing Account dropdown |
| Tables | gift_claims gift_claim_attempts gift_instances merchant_locations location_claim_codes psr_records location_analytics_daily audit_logs |
| APIs | POST /api/gifts/{id}/redeem POST /api/claims/verify GET /api/claims/{id} GET /api/merchants/{id}/claims |
| Events | claim.attempted claim.failed gift.claimed psr.redeemed location.claim_recorded |
| Acceptance Criteria | Valid location claim code claims gift. Invalid claim code logs attempt. Expired gift cannot be claimed. Already claimed gift cannot be claimed again. Claim moves inbox item to Claimed and unlocks tip action. |
| Manual QA | Claim valid gift Attempt invalid code Attempt wrong location Attempt expired gift Attempt duplicate claim |

## AI Coding Prompt

Build Stage 10 only: merchant claim/redeem system. Validate gift, merchant, location, expiration, claimed status, and hashed location claim code. Do not change unrelated UI. Wire existing Redeem Voucher button only if present.

# Stage 11 — Inbox / Post-Purchase Management

Build universal inbox as action center with tabs/actions for purchased, sent, received, claimed, expired, subscriptions, tips, and messages.

| Category | Details |
| --- | --- |
| Allowed Work | Inbox models Inbox APIs Inbox item action resolver Existing tab wiring Post-purchase status mapping Inbox tests |
| Do Not Touch | Tab layout redesign Gift card renderer Cart Stripe Product editor Location manager UI |
| Tables | inbox_items inbox_actions notifications owned_items gift_instances gift_claims subscriptions tips |
| APIs | GET /api/inbox GET /api/inbox/tabs/{tab} POST /api/inbox/items/{id}/read GET /api/inbox/items/{id}/actions |
| Events | inbox.item_created inbox.item_read inbox.item_moved notification.created |
| Acceptance Criteria | Received tab shows received gifts. Sent tab shows sent gifts. Purchased tab shows unsent purchased items. Claimed tab shows claimed gifts. Expired tab shows expired gifts. Existing tab layout is not redesigned. |
| Manual QA | Load each inbox tab Verify buttons by tab Mark item read Claimed item moves correctly Expired item moves correctly |

## AI Coding Prompt

Build Stage 11 only: universal inbox/action center. Wire existing tabs to backend statuses and actions. Do not rebuild or redesign tabs. Preserve current tab functionality and layout.

# Stage 12 — Universal Tips

Build reusable tip system for profiles, posts, products, gifts, merchants, and locations, using ledger and Stripe/wallet flows.

| Category | Details |
| --- | --- |
| Allowed Work | Tip models Tip APIs Tip ledger records Tip inbox notifications Tip tests |
| Do Not Touch | Subscription tiers Feed ranking Gift claim validation Locations UI Cart order structure except payment references |
| Tables | tips tip_targets tip_events ledger_transactions ledger_entries inbox_items notifications |
| APIs | POST /api/tips GET /api/tips/sent GET /api/tips/received POST /api/tips/{id}/refund-admin |
| Events | tip.created tip.paid tip.failed tip.received |
| Acceptance Criteria | User can tip creator/user/merchant/location/gift/post/product. Tip creates ledger entries. Recipient receives inbox item. Tip button appears after claim where applicable. Tips follow configured fee rules. |
| Manual QA | Tip profile Tip claimed gift Tip location Verify ledger Verify recipient inbox |

## AI Coding Prompt

Build Stage 12 only: universal tips. Tip target can be user, creator, merchant, location, post, product, or gift. Use ledger. Do not build subscriptions or alter feed ranking.

# Stage 13 — Subscriptions + Monetization

Build one subscription engine for creators and merchants with tiered access, recurring billing hooks, and entitlement-based content unlocking.

| Category | Details |
| --- | --- |
| Allowed Work | Subscription tier models Subscription APIs Subscriber access Stripe subscription references Entitlement grants Subscription tests |
| Do Not Touch | Separate creator/merchant subscription systems Gift claim logic Cart tab UI Locations UI Feed ranking unless visibility flag needed |
| Tables | subscription_tiers subscriptions subscription_events subscriber_access entitlements stripe_subscription_records |
| APIs | POST /api/subscription-tiers GET /api/profiles/{username}/subscription-tiers POST /api/subscriptions POST /api/subscriptions/{id}/cancel GET /api/subscriptions/me |
| Events | subscription_tier.created subscription.created subscription.renewed subscription.cancelled subscription.expired entitlement.granted |
| Acceptance Criteria | Creator can create tier. Merchant can create membership tier. User can subscribe. Subscriber entitlement is active through current period. Cancellation ends access at period end. |
| Manual QA | Create creator tier Create merchant tier Subscribe Cancel Verify access remains until period end |

## AI Coding Prompt

Build Stage 13 only: one subscription engine for creators and merchants. Use entitlements for access. Do not create duplicate subscription systems. Do not alter gift/claim/locations logic.

# Stage 14 — Posts / Feed / Social

Build social graph, posts, product posts, follower feed, subscriber visibility, likes, comments, saves, and shares.

| Category | Details |
| --- | --- |
| Allowed Work | Follow models Post models Feed item models Engagement APIs Visibility checks Feed tests |
| Do Not Touch | Checkout Ledger Claim redemption Gift lifecycle Stripe Connect Location manager UI |
| Tables | posts post_media post_products post_access_rules follows feed_items post_likes post_comments post_saves post_shares |
| APIs | POST /api/posts GET /api/feed POST /api/follows DELETE /api/follows/{id} POST /api/posts/{id}/like POST /api/posts/{id}/comments POST /api/posts/{id}/save POST /api/posts/{id}/share |
| Events | post.created post.published follow.created follow.deleted post.liked post.commented feed.item_created |
| Acceptance Criteria | User can follow profile/merchant. Public posts appear in feed. Follower-only posts respect follows. Subscriber-only posts respect subscription entitlement. Product posts can link products without changing checkout. |
| Manual QA | Follow user Publish public post Publish subscriber-only post Like/comment/save Check feed visibility |

## AI Coding Prompt

Build Stage 14 only: social graph and feed. Feed includes posts, product posts, gifts/offers as feed items where data exists. Do not change commerce, wallet, gift claim, or location systems.

# Stage 15 — PSR + Committed Demand

Build PSR records, outstanding PSR, future visits, committed demand snapshots, demand velocity, merchant/location demand analytics.

| Category | Details |
| --- | --- |
| Allowed Work | PSR models Committed demand services Analytics snapshots Demand APIs Demand tests |
| Do Not Touch | Payment confirmation logic except consuming events Gift claim logic except consuming events Feed UI Location manager UI Cart UI |
| Tables | psr_records psr_snapshots committed_demand_records future_visit_records demand_signal_snapshots merchant_demand_daily location_demand_daily |
| APIs | GET /api/psr/merchant/{id} GET /api/psr/location/{id} GET /api/demand/merchant/{id} GET /api/demand/signals |
| Events | psr.generated psr.redeemed psr.expired committed_demand.created demand_signal.created |
| Acceptance Criteria | Paid future-redemption order creates PSR record. Gift claim redeems PSR. Outstanding PSR updates correctly. Future visits pending metric updates. Demand records are queryable by merchant/location. |
| Manual QA | Simulate paid gift Check PSR generated Claim gift Check PSR redeemed View merchant demand |

## AI Coding Prompt

Build Stage 15 only: PSR and committed demand analytics. Consume existing events. Do not modify payment or claim flows except adding event consumers. Every future-redemption purchase must create demand records.

# Stage 16 — Agentic Automated Commerce Engine

Build demand signals, agent recommendations, campaign triggers, and approved commerce actions using PSR/demand data.

| Category | Details |
| --- | --- |
| Allowed Work | Agent signal models Recommendation models Campaign trigger models Approval rules Agent APIs Agent tests |
| Do Not Touch | Autonomous money movement Fee settings without admin Refunds without approval Bulk campaign execution without rules Core checkout |
| Tables | agent_demand_signals agent_recommendations agent_campaign_triggers agent_commerce_actions agent_action_approvals agent_activity_logs |
| APIs | GET /api/agent-commerce/signals GET /api/agent-commerce/recommendations POST /api/agent-commerce/actions/{id}/approve POST /api/agent-commerce/actions/{id}/execute |
| Events | agent.signal_created agent.recommendation_created agent.action_drafted agent.action_approved agent.action_executed |
| Acceptance Criteria | Agent can observe demand signals. Agent can draft recommendation. Agent cannot execute money action without approval rules. Agent actions are audited. Merchant can approve prepared action. |
| Manual QA | Generate demand signal Create recommendation Approve action Reject unauthorized auto-execute |

## AI Coding Prompt

Build Stage 16 only: agentic commerce engine. Agent may observe, recommend, draft, and execute only approved actions. Do not let agent charge, refund, cash out, delete, change fees, or send bulk campaigns without explicit approval rules.

# Stage 17 — Admin / Support / Fraud / Moderation

Build admin operations: support cases, refunds, disputes, claim overrides, payout holds, moderation queue, fraud flags, and full audit logging.

| Category | Details |
| --- | --- |
| Allowed Work | Admin APIs Support case models Fraud flag models Moderation models Admin audit logs Admin tests |
| Do Not Touch | Public UI except admin pages User profile layout Gift renderer Checkout frontend Feed layout |
| Tables | admin_actions support_cases support_case_messages refund_requests disputes claim_disputes payout_holds fraud_flags moderation_reports moderation_actions audit_logs |
| APIs | GET /api/admin/support-cases POST /api/admin/refunds POST /api/admin/claims/{id}/override POST /api/admin/users/{id}/ban POST /api/admin/merchants/{id}/suspend GET /api/admin/audit-logs |
| Events | admin.action_performed refund.requested refund.approved dispute.opened merchant.suspended user.banned payout.hold_created moderation.reported |
| Acceptance Criteria | Admin action creates audit log. Refund creates reversal workflow, not record deletion. Payout hold blocks cashout. Moderation report enters queue. Support can find user/order/gift/claim quickly. |
| Manual QA | Create support case Issue refund request Hold payout Ban user View audit log |

## AI Coding Prompt

Build Stage 17 only: admin/support/fraud/moderation. Admin actions must be audited. Do not change public UI except admin pages. Financial corrections must use reversal records, not edits/deletes.

# Stage 18 — Reliability / Queues / Monitoring / Scale

Build reliability layer: job queue, retries, dead-letter queue, webhook replay, health checks, monitoring logs, background workers, and cache strategy.

| Category | Details |
| --- | --- |
| Allowed Work | Queue tables/config Job processors Dead-letter handling Webhook replay Health endpoints Monitoring logs Reliability tests |
| Do Not Touch | Core business logic except wrapping existing async jobs UI layouts State machine rules Financial calculations |
| Tables | jobs job_attempts dead_letter_jobs webhook_events webhook_processing_attempts system_health_checks error_logs cache_invalidation_events |
| APIs | GET /api/admin/system/health GET /api/admin/jobs POST /api/admin/jobs/{id}/retry POST /api/admin/webhooks/{id}/replay |
| Events | job.queued job.completed job.failed job.dead_lettered webhook.replayed system.health_check_failed |
| Acceptance Criteria | Failed jobs retry safely. Dead-letter jobs are visible to admin. Webhooks can be replayed idempotently. Health endpoint reports database/cache/queue status. No business state changes happen twice on retry. |
| Manual QA | Queue test job Force failure Retry job Move to dead letter Replay webhook Check health endpoint |

## AI Coding Prompt

Build Stage 18 only: reliability and infrastructure safety. Add queues, retries, dead letters, webhook replay, and health checks. Do not change business logic except to route existing async work through jobs. All retries must be idempotent.