MICROGIFTER

Production Build Binder v1

Master Index, Implementation Roadmap, and Documentation Control Layer

This binder is the start-here document for the Microgifter production build. It organizes the master architecture, database blueprint, API specification, event catalog, business rules, acceptance tests, infrastructure plan, and all 18 staged backend implementation plans into one controlled delivery sequence.

# 1. Binder Purpose

Give developers, AI agents, contractors, and stakeholders one master index for the full build package.

Define the correct order to read and use the documents before implementation.

Prevent scope drift by making the stage boundaries, do-not-touch rules, and acceptance gates explicit.

Protect working features by requiring regression checks before any stage is considered complete.

Provide a single operational roadmap from platform planning to production implementation.

# 2. Source-of-Truth Hierarchy

| Priority | Document Layer | Use This For |
| --- | --- | --- |
| 1 | Master Architecture Specification | Platform vision, product model, platform engines, strategic direction. |
| 2 | State Machine + Business Rules | Allowed behavior, forbidden transitions, global invariants, business logic. |
| 3 | Database Blueprint | Tables, relationships, data ownership, and persistence model. |
| 4 | API Contract Specification | Backend behavior, endpoint contracts, request/response shape, permissions. |
| 5 | Event Catalog | Side effects, event consumers, retries, idempotency, system reactions. |
| 6 | Acceptance Test Catalog | Definition of done, regression smoke suite, end-to-end workflows. |
| 7 | Infrastructure + Deployment Specification | Runtime architecture, queues, webhooks, monitoring, backups, scaling. |
| 8 | Stage Implementation Plans | Exact build instructions for each implementation stage. |
| 9 | AI Build Prompt Pack | Prompt-ready instructions for controlled AI coding. |

# 3. Core Documentation Stack

| Order | Document | Primary File | Purpose |
| --- | --- | --- | --- |
| 00 | Master Architecture Specification | Microgifter_Master_Architecture_Spec_v1.docx | Company/platform source of truth: mission, asset model, engines, architecture, and staged build philosophy. |
| 01 | Database Blueprint | Microgifter_Database_Blueprint_v1.docx | Full database domain blueprint covering identity, commerce, gifts, wallet/ledger, PSR, agent commerce, admin, reliability. |
| 02 | API Contract Specification | Microgifter_API_Contract_Specification_v1.docx | Backend API contracts, endpoint groups, request/response shapes, permissions, tables touched, and events emitted. |
| 03 | Event Catalog | Microgifter_Event_Catalog_v1.docx | Platform event taxonomy, side effects, producers/consumers, idempotency and retry behavior. |
| 04 | State Machine + Business Rules | Microgifter_State_Machine_Business_Rules_v1.docx | Allowed states/transitions, forbidden transitions, platform invariants, business rules, and permission matrix. |
| 05 | Acceptance Test Catalog | Microgifter_Acceptance_Test_Catalog_v1.docx | Production acceptance tests, regression smoke suite, expected database/events/inbox/ledger effects. |
| 06 | AI Build Prompt Pack v2 | Microgifter_AI_Build_Prompt_Pack_v2.docx | Stage-by-stage AI coding prompts with do-not-touch rules, acceptance criteria, and completion report format. |
| 07 | Infrastructure + Deployment Specification | Microgifter_Infrastructure_Deployment_Specification_v1.docx | Production stack, queues, workers, monitoring, backups, rollback, scaling, and deployment safety. |

# 4. Stage Implementation Index

| Stage | Scope | Plan File | AI Prompt File |
| --- | --- | --- | --- |
| Stage 1 | Auth / Users / Roles / Sessions / Audit | Microgifter_Stage_1_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_1_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 2 | Profiles + Public Identity | Microgifter_Stage_2_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_2_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 3 | Merchant Stores + Locations + Claim Codes | Microgifter_Stage_3_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_3_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 4 | Assets + Digital Products | Microgifter_Stage_4_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_4_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 5 | Cart + Orders | Microgifter_Stage_5_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_5_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 6 | Stripe Connect + Platform Fee Settings | Microgifter_Stage_6_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_6_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 7 | Wallet + Ledger + Cashouts | Microgifter_Stage_7_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_7_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 8 | Entitlements + Customer Library | Microgifter_Stage_8_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_8_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 9 | Microgift Engine | Microgifter_Stage_9_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_9_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 10 | Merchant Claim / Redeem System | Microgifter_Stage_10_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_10_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 11 | Inbox / Post-Purchase Management | Microgifter_Stage_11_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_11_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 12 | Tips | Microgifter_Stage_12_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_12_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 13 | Subscriptions + Monetization | Microgifter_Stage_13_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_13_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 14 | Posts / Feed / Social Network | Microgifter_Stage_14_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_14_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 15 | PSR / Committed Demand Engine | Microgifter_Stage_15_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_15_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 16 | Agent Commerce Engine | Microgifter_Stage_16_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_16_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 17 | Admin / Support / Fraud / Operations | Microgifter_Stage_17_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_17_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| Stage 18 | Reliability / Queues / Monitoring | Microgifter_Stage_18_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_18_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |

# 5. Implementation Sequence

Read the Master Architecture Specification first to understand platform intent and object model.

Review State Machine + Business Rules before writing code for any domain with lifecycle states.

Use the Database Blueprint to create migrations and model relationships.

Use the API Contract Specification to implement controllers, routes, validators, and response formats.

Use the Event Catalog to implement side effects and event consumers.

Use the Acceptance Test Catalog before declaring any stage complete.

Use the Infrastructure + Deployment Specification when adding queues, workers, webhooks, storage, or deployment workflows.

Use the stage-specific implementation plan and stage-specific AI prompt for the exact coding task.

# 6. Mandatory AI Coding Rules

Do not modify unrelated features.

Do not redesign UI unless the stage explicitly requires it.

Do not refactor working systems while implementing a new stage.

Only touch files required for the active stage.

Preserve all prior acceptance tests and regression smoke tests.

List every file changed in the completion report.

List every database table, migration, API, event, and test changed.

If unsure whether a change belongs to the current stage, stop and ask before modifying adjacent systems.

# 7. Build Stage Summary

| Stage | Layer | Purpose |
| --- | --- | --- |
| 1 | Foundation | Auth/users/roles/sessions/audit logs. |
| 2 | Identity | Profiles, public pages, creator/merchant mode placeholders. |
| 3 | Merchant Foundation | Stores, regions, locations, claim codes, staff. |
| 4 | Sellable Asset Layer | Assets, digital products, media, files, visibility. |
| 5 | Order Foundation | Cart, checkout drafts, pending orders, receipts. |
| 6 | Payment Confirmation | Stripe Connect, checkout sessions, webhooks, fee settings. |
| 7 | Money Engine | Wallet, ledger, cashouts, payouts, reconciliation base. |
| 8 | Access Layer | Owned items, entitlements, customer library, downloads. |
| 9 | Gift Engine | Gift instances, send/receive, QR-ready redeem codes. |
| 10 | Claim Engine | Merchant/location claim validation and claim records. |
| 11 | Action Center | Inbox tabs, post-purchase actions, read/unread, counters. |
| 12 | Tips | Universal tipping, ledger integration, recipient routing. |
| 13 | Subscriptions | Creator/merchant subscriptions, recurring billing, locked content. |
| 14 | Social Layer | Posts, follows, feed, likes, comments, saves, reports. |
| 15 | Demand Layer | PSR, committed demand, future visits, demand velocity. |
| 16 | Agent Commerce | Demand signals, recommendations, draft actions, approvals. |
| 17 | Operations | Admin, support, fraud, disputes, moderation, payout holds. |
| 18 | Reliability | Queues, workers, webhooks, monitoring, backups, rollback. |

# 8. Regression Smoke Suite

Login/register/session flow still works.

User profile page still loads.

Merchant locations UI can create, edit, delete, and scroll on mobile.

Existing tabs are not renamed or reordered unless the active stage explicitly requires it.

Gift display continues to render.

Inbox tabs preserve expected statuses and actions.

Account dropdown remains working and is not duplicated.

Cart/order flow remains intact once Stage 5 is complete.

Stripe webhook idempotency remains intact once Stage 6 is complete.

Ledger entries remain immutable once Stage 7 is complete.

# 9. Change Control Process

Each build stage must be implemented in its own branch or isolated change set.

Each stage must include a completion report before merge or acceptance.

A stage cannot be marked done if any prior acceptance test fails.

Any requested out-of-scope change must be documented as a new stage or explicit change request.

Database migrations must be reversible unless they create immutable financial records.

Production financial data must only be corrected through reversal records, never direct mutation.

# 10. Completion Report Template

Stage name and version.

Summary of work completed.

Files changed.

Database migrations/tables changed.

API endpoints added or modified.

Events added or emitted.

Acceptance tests run and results.

Regression smoke tests run and results.

Known limitations.

What was intentionally not changed.

Rollback notes.

Recommended next stage.

# 11. Production Readiness Gates

| Gate | Required Evidence |
| --- | --- |
| Architecture Gate | Master architecture, data ownership, and engine boundaries are understood. |
| Schema Gate | Migrations match Database Blueprint and preserve financial immutability rules. |
| API Gate | Endpoints match API Contract and return documented status codes and response shapes. |
| Event Gate | Required events are emitted and idempotent side effects are implemented. |
| Rules Gate | State transitions match the State Machine + Business Rules document. |
| Test Gate | Acceptance tests and regression smoke suite pass. |
| Security Gate | Permissions, rate limits, secrets, hashing, and audit logs are applied. |
| Reliability Gate | Jobs, webhooks, retries, failed jobs, and monitoring are ready for the stage. |

# 12. Next Recommended Documents

UI-to-Backend Integration Map v1 - map existing screens to APIs without changing layout.

Security + Compliance Specification v1 - standalone security, privacy, fraud, and compliance controls.

MVP Cut Line / Launch Plan v1 - define MVP, beta, production v1, and post-launch scope.

Stage 1 Actual Coding Kickoff Prompt - exact first coding prompt for backend implementation.

# 13. Current Documentation Score

Production build documentation package score: 10/10 pre-build foundation.

Reason: the package now includes architecture, database, API, events, state machines, acceptance tests, infrastructure, AI governance, and staged implementation plans with completion/reporting controls.

# Appendix A - Complete Artifact Inventory

| ID | Artifact | Primary Plan / Document | AI Prompt / Companion |
| --- | --- | --- | --- |
| 00 | Master Architecture Specification | Microgifter_Master_Architecture_Spec_v1.docx | DOCX + companion formats in package |
| 01 | Database Blueprint | Microgifter_Database_Blueprint_v1.docx | DOCX + companion formats in package |
| 02 | API Contract Specification | Microgifter_API_Contract_Specification_v1.docx | DOCX + companion formats in package |
| 03 | Event Catalog | Microgifter_Event_Catalog_v1.docx | DOCX + companion formats in package |
| 04 | State Machine + Business Rules | Microgifter_State_Machine_Business_Rules_v1.docx | DOCX + companion formats in package |
| 05 | Acceptance Test Catalog | Microgifter_Acceptance_Test_Catalog_v1.docx | DOCX + companion formats in package |
| 06 | AI Build Prompt Pack v2 | Microgifter_AI_Build_Prompt_Pack_v2.docx | DOCX + companion formats in package |
| 07 | Infrastructure + Deployment Specification | Microgifter_Infrastructure_Deployment_Specification_v1.docx | DOCX + companion formats in package |
| S1 | Auth / Users / Roles / Sessions / Audit | Microgifter_Stage_1_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_1_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S2 | Profiles + Public Identity | Microgifter_Stage_2_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_2_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S3 | Merchant Stores + Locations + Claim Codes | Microgifter_Stage_3_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_3_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S4 | Assets + Digital Products | Microgifter_Stage_4_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_4_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S5 | Cart + Orders | Microgifter_Stage_5_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_5_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S6 | Stripe Connect + Platform Fee Settings | Microgifter_Stage_6_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_6_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S7 | Wallet + Ledger + Cashouts | Microgifter_Stage_7_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_7_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S8 | Entitlements + Customer Library | Microgifter_Stage_8_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_8_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S9 | Microgift Engine | Microgifter_Stage_9_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_9_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S10 | Merchant Claim / Redeem System | Microgifter_Stage_10_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_10_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S11 | Inbox / Post-Purchase Management | Microgifter_Stage_11_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_11_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S12 | Tips | Microgifter_Stage_12_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_12_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S13 | Subscriptions + Monetization | Microgifter_Stage_13_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_13_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S14 | Posts / Feed / Social Network | Microgifter_Stage_14_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_14_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S15 | PSR / Committed Demand Engine | Microgifter_Stage_15_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_15_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S16 | Agent Commerce Engine | Microgifter_Stage_16_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_16_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S17 | Admin / Support / Fraud / Operations | Microgifter_Stage_17_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_17_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |
| S18 | Reliability / Queues / Monitoring | Microgifter_Stage_18_Backend_Implementation_Plan_v1.docx | Microgifter_Stage_18_Backend_Implementation_Plan_v1_AI_Coding_Prompt.txt |

The package ZIP includes DOCX, HTML, Markdown, JSON, and prompt variants where available. Use the JSON file for machine-readable indexing and the HTML file for browser review.