Microgifter Stage 10 Backend Implementation Plan v1

Merchant Claim / Redeem System

Pre-build implementation plan for secure multi-location gift redemption, claim-code validation, claim records, inbox movement, and event side effects.

| Document | Value |
| --- | --- |
| Version | v1 |
| Stage | 10 |
| System | Merchant Claim / Redeem System |
| Primary Rule | Location claim codes verify gift redemption |
| Status | Ready for AI-assisted implementation |

# Table of Contents

1. Stage Summary

2. Locked Scope

3. Explicit Do-Not-Build List

4. Dependencies From Prior Stages

5. Database Tables Involved

6. Recommended New/Confirmed Fields

7. Core Claim Workflow

8. Claim Validation Rules

9. State Transitions

10. Forbidden Transitions

11. API Endpoints

12. Request / Response Shapes

13. Events Emitted

14. Inbox Side Effects

15. Security Rules

16. Fraud / Abuse Controls

17. Transaction Safety

18. Acceptance Tests Required

19. Regression Smoke Suite

20. AI Coding Prompt

21. Completion Report Format

22. Stage 10 Definition of Done

# 1. Stage Summary

Stage 10 builds the merchant-side redemption and claim verification system for Microgifter.

This stage wires received gifts, redeem codes, QR-ready URLs, merchant locations, and location claim codes into a secure claim workflow.

The scope is intentionally narrow: validate and record gift claims. Do not build tip payment processing, subscriptions, feed, PSR dashboards, or agent automation yet.

Primary outcome: a received gift can be redeemed and claimed at a valid merchant location.

Primary system rule: claim codes belong to merchant locations, not only to merchants.

Primary safety rule: every claim attempt, successful or failed, must be logged.

Primary integration rule: existing Stage 3 merchant locations and claim codes must be reused exactly as the claim authority source.

# 2. Locked Scope

Redeem voucher endpoint and claim session preparation.

Merchant claim verification endpoint.

Location claim code validation against hashed stored codes.

Gift claim records and claim attempt records.

Gift status transition from received/claimable to claimed.

Inbox item movement from Received to Claimed.

Location-specific claim history.

Claim audit logs and fraud signals.

Post-claim tip action unlock as a placeholder flag only, not tip payment processing.

PSR redeemed event emission as a placeholder event for Stage 15 consumption.

# 3. Explicit Do-Not-Build List

Do not build tip payments or tip ledger movement.

Do not build subscriptions or subscriber content.

Do not build social feed or comments.

Do not build PSR dashboards or committed demand analytics screens.

Do not build agent commerce automation.

Do not redesign existing gift display UI except wiring the Redeem Voucher button to the new backend flow.

Do not change existing merchant location UI except wiring claim-code data if already present.

Do not refactor Stage 1-9 modules unless required to integrate the claim workflow.

Do not store claim codes or redeem codes in plaintext.

Do not allow claims to bypass state-machine validation.

# 4. Dependencies From Prior Stages

| Dependency | Required From | Reason |
| --- | --- | --- |
| Authenticated users and roles | Stage 1 | Claim actions require user identity, merchant permissions, and audit attribution. |
| Profiles and public identity | Stage 2 | Recipients, merchants, and staff are user-linked identities. |
| Merchant stores, locations, claim codes | Stage 3 | Location claim codes are the authority for in-store redemption. |
| Assets and products | Stage 4 | Gifts reference sellable assets/products. |
| Orders/order items | Stage 5 | Gift must originate from a paid purchase record. |
| Payment confirmation/order.paid | Stage 6 | Only paid gifts can be claimed. |
| Ledger and wallet foundation | Stage 7 | No direct ledger movement in this stage, but financial integrity is assumed. |
| Owned items/entitlements | Stage 8 | Gift access and ownership must be traceable. |
| Gift instances and recipients | Stage 9 | Claiming operates on received gift instances. |

# 5. Database Tables Involved

| Table | Stage 10 Use |
| --- | --- |
| gift_instances | Read and update gift status to claimed after validation. |
| gift_recipients | Verify recipient/receiver relationship and received status. |
| gift_claims | Create immutable successful claim record. |
| gift_claim_attempts | Create record for every claim attempt, success or failure. |
| gift_location_rules | Verify whether location is allowed for this gift. |
| merchant_stores | Verify merchant ownership of the gift/product. |
| merchant_locations | Verify active location and merchant relationship. |
| location_claim_codes | Validate entered claim code against location hash. |
| inbox_items | Move/update received gift item into claimed tab/status. |
| events | Emit claim-related platform events. |
| audit_logs | Record claim attempts, successful claims, overrides, and suspicious failures. |
| notifications | Queue user/merchant notifications after successful claim. |
| psr_records | Do not directly mutate dashboard; emit event or mark redeemable field if already defined. |
| location_analytics_daily | Optional counter update; can also be event-driven in later analytics stage. |

# 6. Recommended New/Confirmed Fields

| Object | Field | Rule |
| --- | --- | --- |
| gift_instances | claimable_at | Nullable timestamp set when gift becomes eligible for claim. |
| gift_instances | claimed_at | Set once when claim succeeds. Immutable except admin reversal workflow later. |
| gift_instances | claimed_location_id | Stores redeemed location. Required for location analytics. |
| gift_claims | claim_reference | Public-safe claim reference, not the secret code. |
| gift_claims | status | pending, approved, rejected, reversed. MVP creates approved only after validation. |
| gift_claim_attempts | failure_reason | Enum-style reason for failed attempts. |
| gift_claim_attempts | entered_code_hash | Hash of submitted code for abuse detection, never plaintext. |
| location_claim_codes | claim_code_hash | Hash only. Never store raw claim codes. |
| inbox_items | actions_json | Claimed state should expose View Receipt and Send Tip placeholder. |

# 7. Core Claim Workflow

Recipient opens received gift
↓
Recipient taps Redeem Voucher
↓
Backend looks up gift by signed/redeem URL token
↓
System verifies gift is claimable
↓
Merchant/location staff enters location claim code
↓
Backend validates merchant, location, gift status, expiration, ownership, and code
↓
Successful claim creates gift_claims record
↓
gift_instances.status = claimed
↓
inbox item moves to Claimed
↓
events emitted: gift.claimed, claim.approved, psr.redeemed_pending
↓
notification queued
↓
tip action becomes available as UI/action flag

# 8. Claim Validation Rules

| Validation | Required Rule | Failure Result |
| --- | --- | --- |
| Gift exists | Redeem token/code resolves to active gift instance. | 404 or 422 invalid_gift. |
| Gift paid | Gift must originate from paid order item. | 409 gift_not_paid. |
| Gift claimable | Status must be received or claimable. | 409 invalid_state. |
| Not expired | Current time must be before expires_at. | 409 gift_expired. |
| Not already claimed | claimed_at must be null and no approved claim exists. | 409 already_claimed. |
| Merchant match | Gift merchant_id must match claim merchant. | 403 merchant_mismatch. |
| Location active | Location belongs to merchant and is_active=true. | 403 invalid_location. |
| Location allowed | Location rule must allow claim or gift must allow all active locations. | 403 location_not_allowed. |
| Claim code valid | Submitted code hash matches current active location claim-code hash. | 422 invalid_claim_code. |
| User permission | Actor must be merchant owner, location manager, authorized staff, admin, or approved claim flow. | 403 unauthorized_claim_actor. |

# 9. State Transitions

| Object | From | To | Allowed Trigger |
| --- | --- | --- | --- |
| gift_instance | received | claimed | Valid merchant/location claim submission. |
| gift_instance | claimable | claimed | Valid merchant/location claim submission. |
| gift_claim | none | approved | Successful validation creates immutable approved claim. |
| inbox_item | received/open | claimed | gift.claimed side effect. |
| psr_record | outstanding | redeemed_pending | gift.claimed event, finalized by PSR stage if needed. |
| location analytics | none | claim_count_incremented | gift.claimed event consumer or synchronous counter update. |

# 10. Forbidden Transitions

expired -> claimed is forbidden.

refunded -> claimed is forbidden.

claimed -> received is forbidden without a future admin reversal process.

claimed -> claimed again is forbidden.

draft/published/unsent/sent -> claimed is forbidden until recipient receive/claimable state is reached.

claim failed -> claim approved is forbidden on the same attempt record; create a new successful attempt/claim instead.

location inactive -> claim approved is forbidden.

merchant mismatch -> claim approved is forbidden.

# 11. API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /api/gifts/{redeem_token}/redeem | Resolve gift redeem view and claimable status without revealing secret hashes. |
| POST | /api/gifts/{gift_id}/claim-attempts | Submit a merchant/location claim code and create attempt record. |
| POST | /api/gifts/{gift_id}/claim | Validate and approve claim if all rules pass. Can be same transaction as claim-attempt in implementation. |
| GET | /api/merchant/claims | List merchant claims filtered by location/status/date. |
| GET | /api/merchant/locations/{location_id}/claims | List claims for a specific location. |
| GET | /api/merchant/claims/{claim_id} | View claim detail. |
| POST | /api/admin/claims/{claim_id}/reverse | Future admin-only reversal placeholder; document but do not build unless needed. |
| GET | /api/gifts/{gift_id}/claim-status | Return claim status to recipient/sender UI. |

# 12. Request / Response Shapes

POST /api/gifts/{gift_id}/claim
Request:
{
  "merchant_id": 100,
  "location_id": 300,
  "claim_code": "MG-CLAIM-1001",
  "claim_source": "manual_entry|qr_scan|staff_dashboard"
}

Success Response:
{
  "success": true,
  "gift_id": 9001,
  "gift_status": "claimed",
  "claim_id": 777,
  "claim_reference": "MG-CLAIMED-777",
  "claimed_at": "2026-06-04T21:30:00Z",
  "location": {
    "id": 300,
    "name": "Downtown Coffee Bar"
  },
  "next_actions": ["view_receipt", "send_tip"]
}

Failure Response:
{
  "success": false,
  "error": "invalid_claim_code",
  "message": "The claim code does not match this location.",
  "attempt_logged": true
}

# 13. Events Emitted

| Event | Trigger | Consumers / Side Effects |
| --- | --- | --- |
| claim.attempted | Every claim submission, success or failure. | Fraud engine, audit logs, admin claim review. |
| claim.failed | Claim submission fails validation. | Fraud signals, rate limit monitoring, audit logs. |
| gift.claimed | Claim succeeds and gift status changes. | Inbox, notifications, PSR, analytics, tip action unlock. |
| claim.approved | gift_claims record created. | Merchant dashboard, location dashboard, receipt system. |
| inbox.item_moved | Received inbox item moves to Claimed. | Recipient/sender inbox refresh. |
| psr.redeemed_pending | Claimed gift represents redemption of committed demand. | Stage 15 PSR engine. |
| location.claim_recorded | Location-specific claim success. | Location analytics, CRM, future agent signals. |
| agent.signal.created | Optional signal indicating demand converted at location. | Stage 16 agent commerce engine. |

# 14. Inbox Side Effects

| Inbox Owner | Before Claim | After Claim |
| --- | --- | --- |
| Recipient | Received tab: View, Claim, Send Tip disabled/placeholder. | Claimed tab: View Receipt, Send Tip, Buy Again. |
| Sender | Sent tab: View, Track. | Claimed status visible; optional Send Tip/Buy Again. |
| Merchant owner | Claims dashboard pending/attempted view. | Claimed record visible in merchant claims. |
| Location manager/staff | Authorized location claim view. | Claim history updated for assigned location. |

# 15. Security Rules

Claim code and redeem code must never be stored or logged in plaintext.

Claim endpoint must rate-limit by gift, location, user, IP, and merchant.

Failed claim attempts must be logged even when the gift is invalid or unauthorized.

Response messages should be user-friendly but should not reveal whether a claim code is close or which merchant owns a secret code.

Staff users can claim only for assigned locations unless elevated role grants broader access.

Customer cannot view location claim codes.

Merchant staff cannot change platform fees, payout settings, or unrelated gift data.

Admin override must write audit logs and should not be part of MVP claim flow unless explicitly requested.

# 16. Fraud / Abuse Controls

| Risk | Control |
| --- | --- |
| Brute forcing claim codes | Rate limits, failed attempt logs, lockout thresholds, hash comparison only. |
| Fake merchant claim | Verify merchant-location relationship and actor permissions. |
| Gift farming | Track rapid claims, same IP/device, repeated failed attempts. |
| Double redemption | Database uniqueness on approved claim per gift_instance_id and transaction-level locking. |
| Location abuse | Location-level analytics and abnormal claim velocity alerts. |
| Support disputes | Claim reference, audit log, attempt log, actor, IP, location, timestamp. |

# 17. Transaction Safety

The successful claim must run inside a database transaction.

Lock gift_instances row during claim validation to prevent double claims.

Create attempt record before or within the validation path.

Approved gift_claim, gift status update, inbox movement, and event emission should be atomic or event-outbox based.

If notification fails, claim remains successful; notification job retries separately.

If analytics update fails, claim remains successful; analytics event retries separately.

# 18. Acceptance Tests Required

| Test | Expected Result |
| --- | --- |
| Valid claim at allowed location | Gift becomes claimed; claim record created; inbox moves to Claimed. |
| Invalid claim code | No claim record; attempt logged; gift remains claimable. |
| Claim at wrong merchant | 403 failure; attempt logged; no status change. |
| Claim at inactive location | 403/409 failure; attempt logged. |
| Claim expired gift | 409 gift_expired; no claim. |
| Claim already claimed gift | 409 already_claimed; no duplicate claim. |
| Claim refunded gift | 409 invalid_state; no claim. |
| Unauthorized staff claim | 403 unauthorized; attempt logged. |
| Location manager claims assigned location | Success. |
| Location manager claims unassigned location | 403 unauthorized. |
| Concurrent claim submissions | Only one approved claim; second receives already_claimed. |
| Inbox side effects | Recipient sees claimed item and tip action placeholder. |
| Event side effects | claim.attempted and gift.claimed emitted with correct payloads. |

# 19. Regression Smoke Suite

Auth login/register/session still works.

Profiles and public identity still load.

Merchant locations create/edit/delete still work.

Claim codes remain hashed and are not displayed to unauthorized users.

Product/asset APIs still work.

Cart/order pending flow still works.

Stripe payment/order.paid flow still works.

Wallet/ledger baseline tests still pass.

Owned items and entitlements still create after order paid.

Gift send/receive flow from Stage 9 still works before claim.

No inbox tab structure is redesigned or broken.

# 20. AI Coding Prompt

You are implementing Microgifter Stage 10 Backend Implementation Plan v1: Merchant Claim / Redeem System.

Scope only:
- Redeem voucher lookup
- Merchant/location claim verification
- Location claim-code validation
- Gift claim records
- Claim attempt logging
- Gift status transition to claimed
- Inbox movement to Claimed
- Claim events and audit logs

Do not build:
- Tip payments
- Subscriptions
- Feed
- PSR dashboards
- Agent commerce automation
- UI redesigns
- Unrelated refactors

Mandatory rules:
- Do not store claim codes or redeem codes in plaintext.
- Every claim attempt must be logged.
- Successful claim must be transactional and idempotent-safe.
- Do not allow expired, refunded, unreceived, or already claimed gifts to be claimed.
- Use existing merchant_locations and location_claim_codes from Stage 3.
- Preserve all previous stage acceptance tests.

Return:
1. Files changed
2. Tables/migrations added or touched
3. Endpoints added
4. Events emitted
5. Acceptance tests run
6. Regression tests run
7. What was intentionally not changed
8. Known limitations
9. Next recommended stage

# 21. Completion Report Format

Summary of implemented claim flow.

Exact files changed.

Database migrations added or updated.

Endpoints added or changed.

Events emitted.

Permissions enforced.

Acceptance tests passed.

Regression smoke suite passed.

Known limitations.

Confirmation that no unrelated UI or modules were changed.

# 22. Stage 10 Definition of Done

Valid location claim successfully marks gift claimed.

Invalid claim attempts are logged and do not mutate gift state.

Claim codes and redeem codes are never stored/logged plaintext.

Inbox movement to Claimed works.

gift.claimed event emitted with correct payload.

Location claim history is visible through merchant endpoints.

Concurrent claim prevention is implemented.

Prior Stage 1-9 regression tests still pass.

No unrelated systems were changed.