Microgifter Stage 16 Backend Implementation Plan v1

Agent Commerce Engine

10/10 Pre-Build Implementation Plan

# Objective

Build the agentic commerce layer that consumes PSR, committed demand, order, claim, subscription, tip, profile, feed, and merchant/location signals to create safe, auditable recommendations and draft commerce actions without executing risky actions automatically.

# Core Principle

The agent may observe, analyze, recommend, and draft. Execution requires explicit approval unless a future rules engine grants bounded permission. Money movement, refunds, fee changes, payouts, and bulk campaigns are never autonomous in Stage 16.

# Executive Summary

Stage 16 creates the Agent Commerce Engine: the intelligence layer that turns Microgifter's transaction data into merchant, creator, location, product, gift, subscription, and demand recommendations.

This stage is not about chat UI. It is about structured agent signals, recommendations, draft actions, approval workflows, safety constraints, and auditability.

The agent consumes data from the PSR/Committed Demand Engine, gift claims, orders, tips, subscriptions, feed engagement, merchant locations, products, and inbox actions.

The output is not uncontrolled automation. The output is a safe, logged, reviewable recommendation/action pipeline that can later support the automated commerce engine.

# Stage 16 Scope

Agent demand signals

Agent recommendations

Agent commerce actions

Agent campaign trigger suggestions

Merchant automation rules

Location opportunity detection

Low-redemption alerts

High-demand asset alerts

Suggested gift campaigns

Suggested subscription offers

Suggested product posts

Agent approval workflow

Agent authority levels

Agent action audit logs

Agent safety controls

Recommendation inbox/admin visibility

Agent event consumers and producers

# Stage 16 Explicit Do-Not-Build List

Do not build fully autonomous commerce execution.

Do not build external ad buying integrations.

Do not automatically change platform fees, merchant payout rules, or creator payout rules.

Do not automatically refund, cash out, transfer, or move money.

Do not auto-send bulk campaigns without approval rules.

Do not build advanced ML forecasting infrastructure beyond deterministic/rule-based scoring placeholders.

Do not change existing checkout, gift claim, wallet, ledger, subscription, or feed behavior.

Do not redesign any existing UI. Add only backend/admin endpoints and minimal surfaces needed to view recommendations.

# Agent Authority Levels

| Level | Capability | Stage 16 Limit |
| --- | --- | --- |
| 0 - Observe | Read events, metrics, PSR, demand, order, claim, tip, subscription, and feed activity. | No user-visible action. No data mutation except internal logs. |
| 1 - Recommend | Create recommendation records for merchant/admin review. | No external communication or business action. |
| 2 - Draft | Prepare draft campaign, offer, post, or workflow action for approval. | Draft only. Human approval required before execution. |
| 3 - Execute Approved | Execute actions that have explicit approval and valid permissions. | Execution only after approval record exists. Not default for Stage 16. |
| 4 - Autonomous Within Rules | Future capability for bounded automated commerce rules. | Out of scope for MVP; reserved for later with strict limits. |

# Data Sources

| Source | Tables | Signals |
| --- | --- | --- |
| PSR / Demand | psr_records, committed_demand_records, future_visit_records, demand_signal_snapshots | Outstanding PSR, redemption velocity, future visit load, location demand. |
| Gifts / Claims | gift_instances, gift_claims, gift_claim_attempts, gift_events | Claim conversion, low redemption alerts, failed claim spikes, location utilization. |
| Commerce | orders, order_items, owned_items, entitlements | Sales velocity, product demand, giftability, customer purchase behavior. |
| Wallet / Tips | tips, ledger_entries, wallets | Tip conversion, location staff demand, creator support, value signals. |
| Subscriptions | subscription_tiers, subscriptions, subscriber_access | Subscriber conversion, churn risk, tier performance. |
| Social / Feed | posts, feed_items, likes, comments, saves, shares, follows | Engagement, post/product performance, audience growth. |
| Merchant / Locations | merchant_stores, merchant_regions, merchant_locations, merchant_staff | Store readiness, location-specific opportunities, staff/manager targeting. |

# Stage 16 Table Catalog

| Table | Purpose |
| --- | --- |
| agent_demand_signals | Normalized signal records created from demand, commerce, gift, claim, tip, subscription, and feed events. |
| agent_recommendations | Human-readable recommendations created from agent demand signals. |
| agent_commerce_actions | Draft or approved commerce actions created from recommendations. |
| agent_campaign_triggers | Structured triggers that identify when a campaign should be suggested. |
| agent_automation_rules | Merchant/admin-configured rules controlling what the agent may draft or execute. |
| agent_action_approvals | Approval records required before execution of any non-observe action. |
| agent_action_logs | Immutable audit trail of agent reasoning summary, action status, actor, and result. |
| agent_safety_policies | Rules blocking unsafe actions, money movement, unapproved bulk messaging, or risky automation. |

# Core Workflows

| Workflow | Description |
| --- | --- |
| Demand signal generation | Existing platform event or scheduled analysis creates a normalized agent_demand_signal with idempotency key and source references. |
| Recommendation generation | One or more signals are evaluated against rules and thresholds to create an agent_recommendation. |
| Draft action creation | A recommendation may produce a draft agent_commerce_action such as campaign draft, offer suggestion, product post draft, or reminder workflow. |
| Approval workflow | Merchant owner/admin reviews and approves or rejects the drafted action. Approval is required before execution. |
| Safety gate | Before execution, policies validate permissions, authority level, prohibited action types, rate limits, and approval state. |

# API Endpoint Contracts

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | /api/agent/signals | List agent demand signals | merchant_owner/admin |
| GET | /api/agent/signals/{id} | View one demand signal | merchant_owner/admin |
| GET | /api/agent/recommendations | List recommendations | merchant_owner/admin |
| GET | /api/agent/recommendations/{id} | View recommendation details | merchant_owner/admin |
| POST | /api/agent/recommendations/{id}/dismiss | Dismiss recommendation | merchant_owner/admin |
| POST | /api/agent/recommendations/{id}/draft-action | Create draft commerce action | merchant_owner/admin |
| GET | /api/agent/actions | List draft/approved/executed actions | merchant_owner/admin |
| GET | /api/agent/actions/{id} | View commerce action | merchant_owner/admin |
| POST | /api/agent/actions/{id}/approve | Approve drafted action | merchant_owner/admin |
| POST | /api/agent/actions/{id}/reject | Reject drafted action | merchant_owner/admin |
| POST | /api/agent/actions/{id}/execute | Execute approved safe action | admin or approved merchant owner |
| GET | /api/agent/rules | List automation rules | merchant_owner/admin |
| POST | /api/agent/rules | Create automation rule | merchant_owner/admin |
| PATCH | /api/agent/rules/{id} | Update automation rule | merchant_owner/admin |
| DELETE | /api/agent/rules/{id} | Disable automation rule | merchant_owner/admin |

# Event Catalog Additions

| Event | Trigger | Tables |
| --- | --- | --- |
| agent.signal_created | Signal created from event or scheduled analysis | agent_demand_signals |
| agent.recommendation_created | Recommendation created from one or more signals | agent_recommendations |
| agent.recommendation_dismissed | User/admin dismisses recommendation | agent_recommendations |
| agent.action_drafted | Draft commerce action created | agent_commerce_actions |
| agent.action_approved | Human approves action | agent_action_approvals, agent_commerce_actions |
| agent.action_rejected | Human rejects action | agent_action_approvals, agent_commerce_actions |
| agent.action_executed | Approved action is executed | agent_commerce_actions, downstream target tables |
| agent.action_blocked | Safety policy blocks action | agent_action_logs, agent_safety_policies |
| agent.rule_created | Automation rule created | agent_automation_rules |
| agent.rule_disabled | Automation rule disabled | agent_automation_rules |

# Business Rules

Agent recommendations must be explainable with a stored reasoning_summary and source_signal_ids.

Agent actions cannot execute until approved unless a future automation rule explicitly allows it.

Stage 16 cannot grant Level 4 autonomy.

All agent-created actions must be linked to merchant_id, location_id, asset_id, or user_id where applicable.

All agent actions must be auditable and reversible where the downstream action supports reversal.

Actions involving money, refunds, cashouts, fee changes, payouts, or ledger entries are blocked by default.

Bulk messaging/campaign execution is draft-only unless explicitly approved.

Agent outputs should be deterministic/rule-based in Stage 16; advanced ML can be added later without changing the safety model.

# Security and Privacy Rules

Merchant users can only see signals and recommendations scoped to merchants/locations they are authorized to manage.

Staff users cannot view broad agent analytics unless permission is granted.

Admins can view all agent records, but all admin overrides must be audit logged.

Agent payloads must not expose private payment details, raw claim codes, raw redeem codes, passwords, tokens, or private files.

Agent logs should store summaries and record references, not sensitive raw data.

# Acceptance Tests

| ID | Test | Expected Result |
| --- | --- | --- |
| AT16-01 | Create demand signal from PSR snapshot | Given outstanding PSR exists, scheduled analysis creates agent_demand_signals with signal type, strength, merchant/location context, and idempotency key. |
| AT16-02 | Low-redemption recommendation | Given high outstanding PSR and low redemption velocity, system creates recommendation suggesting recipient reminder campaign draft. |
| AT16-03 | High-demand location alert | Given location demand exceeds threshold, system creates location opportunity recommendation without executing any campaign. |
| AT16-04 | Draft action only | Recommendation can create draft commerce action but cannot execute until approved. |
| AT16-05 | Approval required | Execution endpoint rejects unapproved action with 409 invalid state transition. |
| AT16-06 | Money safety | Agent cannot refund, cash out, change fee rules, or move ledger funds; attempts are blocked and logged. |
| AT16-07 | Permission isolation | Merchant owner only sees signals/recommendations for their merchant/locations; admin sees all. |
| AT16-08 | Dismiss recommendation | Dismissed recommendation stops appearing in active list but remains auditable. |
| AT16-09 | Event side effects | agent.recommendation_created creates optional inbox/admin notification and audit log. |
| AT16-10 | Regression smoke | Auth, profiles, locations, products, orders, Stripe, ledger, entitlements, gifts, claims, inbox, tips, subscriptions, feed, and PSR tests still pass. |

# Regression Smoke Suite

Stage 1 acceptance tests still pass before Stage 16 is accepted.

Stage 2 acceptance tests still pass before Stage 16 is accepted.

Stage 3 acceptance tests still pass before Stage 16 is accepted.

Stage 4 acceptance tests still pass before Stage 16 is accepted.

Stage 5 acceptance tests still pass before Stage 16 is accepted.

Stage 6 acceptance tests still pass before Stage 16 is accepted.

Stage 7 acceptance tests still pass before Stage 16 is accepted.

Stage 8 acceptance tests still pass before Stage 16 is accepted.

Stage 9 acceptance tests still pass before Stage 16 is accepted.

Stage 10 acceptance tests still pass before Stage 16 is accepted.

Stage 11 acceptance tests still pass before Stage 16 is accepted.

Stage 12 acceptance tests still pass before Stage 16 is accepted.

Stage 13 acceptance tests still pass before Stage 16 is accepted.

Stage 14 acceptance tests still pass before Stage 16 is accepted.

Stage 15 acceptance tests still pass before Stage 16 is accepted.

# Manual QA Checklist

Merchant owner can view only their recommendations.

Admin can view all recommendations.

A PSR/demand signal can generate a recommendation.

Recommendation can create a draft action.

Draft action cannot execute until approved.

Unsafe action types are blocked and logged.

Dismissed recommendations remain visible in audit/history but not active list.

No existing tabs, gift flows, claim flows, wallet flows, or feed flows are changed.

# Rollback Plan

Disable agent routes via feature flag.

Stop scheduled agent signal jobs.

Keep agent records for audit; do not delete generated recommendations unless in non-production test environment.

Re-run Stage 1-15 regression smoke suite after rollback.

# AI Coding Prompt

MICROGIFTER STAGE 16 AI CODING PROMPT - AGENT COMMERCE ENGINE

IMPORTANT NON-NEGOTIABLE RULES:
- Only build Stage 16: Agent Commerce Engine.
- Do not modify unrelated systems.
- Do not redesign UI.
- Do not refactor working code.
- Do not change checkout, Stripe, wallet, ledger, gifts, claims, inbox, tips, subscriptions, feed, or PSR behavior except to consume existing events and create agent records.
- Do not allow the agent to move money, refund, cash out, change fees, delete records, or execute bulk campaigns without explicit approval rules.

GOAL:
Build the backend foundation for agent demand signals, recommendations, draft commerce actions, approval workflow, safety policies, and immutable agent action logs.

BUILD:
- agent_demand_signals
- agent_recommendations
- agent_commerce_actions
- agent_campaign_triggers
- agent_automation_rules
- agent_action_approvals
- agent_action_logs
- agent_safety_policies
- Agent API endpoints listed in the Stage 16 plan
- Event consumers for PSR/demand/order/claim/tip/subscription/feed signals
- Acceptance tests AT16-01 through AT16-10

DO NOT BUILD:
- Fully autonomous commerce execution
- External ad buying
- Automatic fee changes
- Automatic refunds
- Automatic cashouts
- Bulk messaging without approval
- Advanced ML forecasting

COMPLETION REPORT MUST INCLUDE:
- Files changed
- Tables/migrations added
- Models added
- Endpoints added
- Events emitted
- Tests added and passed
- Prior stage regression suite result
- Known limitations
- Confirmation that no unrelated UI/features were changed

# Completion Report Format

Summary

Files changed

Database changes

API endpoints added

Events emitted

Tests run

Prior-stage regression result

What was intentionally not changed

Known limitations

Final self-score