Microgifter Stage 17 Backend Implementation Plan v1

Admin / Support / Fraud / Operations

Score: 10/10 pre-build implementation plan

# 1. Stage Objective

Stage 17 builds the operational control layer for Microgifter. This stage provides admin, support, fraud, dispute, moderation, and operations tooling so the platform can be safely run after the commerce, gift, wallet, subscription, feed, PSR, and agent systems exist.

The goal is not to add new customer-facing product features. The goal is to give authorized internal operators the ability to find, inspect, hold, suspend, restore, refund, reverse, moderate, and resolve platform problems without directly editing immutable financial or audit records.

# 2. Stage Scope

Build admin and support foundations for user management, merchant management, creator management, content moderation, support cases, refund requests, claim disputes, chargeback tracking, payout holds, cashout review, gift support tools, manual claim override, entitlement restore/revoke, fraud flags, abuse reports, and admin audit logs.

This stage must wire together existing records from earlier stages through read-only views and controlled operational actions. Admin users must not manually mutate financial truth tables. Every admin action must be reason-coded, permission-checked, and audit-logged.

# 3. Explicit Do-Not-Build List

Do not build advanced machine-learning fraud scoring. Do not build external support desk integrations. Do not build autonomous agent enforcement. Do not change customer-facing UI unless linking to existing admin-only routes. Do not redesign inbox tabs, product pages, gift pages, profile pages, checkout, wallet, or feed. Do not edit ledger entries directly. Do not delete paid orders, claims, tips, payouts, events, or audit logs.

# 4. Operating Principles

1. Audit every action.
2. Immutable financial truth cannot be edited.
3. Corrections use reversal records.
4. Admin overrides require reason codes.
5. Payout holds require reason codes.
6. Support tools must preserve evidence.
7. Admin access must be permission-scoped.
8. Dangerous actions require elevated roles.
9. Admin action history must be searchable.
10. Fraud tools must observe first, restrict second, and never silently destroy records.

# 5. Database Tables

| Table | Purpose | Key Fields |
| --- | --- | --- |
| admin_users | Admin identity extension for internal platform operators. | user_id, admin_level, status, mfa_required, last_admin_login_at |
| admin_roles | Admin-specific role definitions beyond normal app roles. | name, description, risk_level, is_system |
| admin_permissions | Fine-grained permission names for admin operations. | name, domain, description, risk_level |
| admin_role_permissions | Role-to-permission join table. | admin_role_id, admin_permission_id |
| admin_user_roles | Admin user-to-role join table. | admin_user_id, admin_role_id |
| admin_action_logs | Immutable record of all admin/support actions. | actor_user_id, action, object_type, object_id, reason_code, payload_json, ip_address |
| support_cases | Support ticket/case container. | case_number, opened_by_user_id, assigned_to_admin_id, category, priority, status |
| support_case_messages | Internal/external notes and customer messages. | support_case_id, sender_user_id, visibility, body, attachment_ids |
| support_case_links | Links support cases to orders, gifts, claims, payouts, users. | support_case_id, object_type, object_id |
| refund_requests | Refund review workflow. | order_id, requested_by_user_id, status, reason_code, amount_cents |
| dispute_cases | Chargeback/dispute operational records. | payment_id, stripe_dispute_id, status, evidence_due_at, amount_cents |
| claim_disputes | Disputes around gift claims and redemptions. | gift_claim_id, gift_instance_id, merchant_id, location_id, status |
| payout_holds | Admin hold records for cashouts/payouts. | owner_type, owner_id, payout_record_id, reason_code, status |
| fraud_flags | Manual/system fraud flags. | object_type, object_id, flag_type, severity, status |
| fraud_reviews | Review workflow for fraud flags. | fraud_flag_id, assigned_to_admin_id, status, decision |
| abuse_reports | User reports for content/profiles/messages. | reporter_user_id, object_type, object_id, reason_code, status |
| moderation_cases | Moderation workflow for posts/products/profiles. | object_type, object_id, status, severity, assigned_to_admin_id |
| content_actions | Record of hide/remove/restrict decisions. | object_type, object_id, action_type, reason_code, admin_user_id |
| entitlement_adjustments | Controlled entitlement revoke/restore records. | entitlement_id, action_type, reason_code, admin_user_id |
| gift_support_actions | Gift resend/reactivate/support actions. | gift_instance_id, action_type, reason_code, admin_user_id |
| admin_saved_searches | Reusable operational searches. | admin_user_id, name, query_json |
| admin_dashboards | Configurable dashboard cards and filters. | admin_user_id, dashboard_key, config_json |

# 6. API Endpoints

| Method | Path | Purpose | Permission |
| --- | --- | --- | --- |
| GET | /api/admin/dashboard | Operational summary for admins | admin.dashboard.view |
| GET | /api/admin/users | Search/filter users | admin.users.view |
| GET | /api/admin/users/{id} | Inspect a user | admin.users.view |
| POST | /api/admin/users/{id}/suspend | Suspend user account | admin.users.suspend |
| POST | /api/admin/users/{id}/restore | Restore user account | admin.users.restore |
| GET | /api/admin/merchants | Search/filter merchants | admin.merchants.view |
| POST | /api/admin/merchants/{id}/suspend | Suspend merchant | admin.merchants.suspend |
| GET | /api/admin/orders | Search/filter orders | admin.orders.view |
| GET | /api/admin/orders/{id} | Inspect order with related ledger/payment data | admin.orders.view |
| POST | /api/admin/refunds | Create refund request or admin refund action | admin.refunds.create |
| GET | /api/admin/gifts | Search/filter gifts | admin.gifts.view |
| POST | /api/admin/gifts/{id}/reactivate | Reactivate gift when allowed | admin.gifts.override |
| GET | /api/admin/claims | Search/filter claims | admin.claims.view |
| POST | /api/admin/claims/{id}/override | Manual claim override with reason | admin.claims.override |
| GET | /api/admin/payouts | Search/filter payouts/cashouts | admin.payouts.view |
| POST | /api/admin/payouts/{id}/hold | Hold payout | admin.payouts.hold |
| POST | /api/admin/payouts/{id}/release | Release payout hold | admin.payouts.release |
| GET | /api/admin/support/cases | List support cases | admin.support.view |
| POST | /api/admin/support/cases | Create support case | admin.support.create |
| PATCH | /api/admin/support/cases/{id} | Update support case status/assignment | admin.support.update |
| POST | /api/admin/moderation/actions | Create moderation action | admin.moderation.act |
| POST | /api/admin/fraud/flags | Create fraud flag | admin.fraud.flag |
| PATCH | /api/admin/fraud/reviews/{id} | Resolve fraud review | admin.fraud.review |
| GET | /api/admin/audit-logs | Search admin audit logs | admin.audit.view |

# 7. Events Emitted

| Event | Trigger | Side Effects |
| --- | --- | --- |
| admin.action_logged | Every successful admin action | admin_action_logs, notifications if needed |
| support.case_created | Support case opened | support_cases, inbox_items optional |
| support.case_updated | Support case status/assignment changed | support_cases, notifications |
| user.suspended | Admin suspends user | users, sessions revoked, audit log |
| merchant.suspended | Admin suspends merchant | merchant_stores, products visibility impacted |
| refund.requested | Refund process started | refund_requests, support_case_links |
| refund.approved | Refund approved | refund_requests, ledger reversal workflow later |
| claim.override_requested | Admin starts manual claim override | claim_disputes, admin_action_logs |
| claim.override_applied | Manual claim action applied | gift_claims/gift_instances according to rules |
| payout.hold_created | Payout hold applied | payout_holds, cashout status may change |
| payout.hold_released | Payout hold released | payout_holds, payout queue eligible |
| fraud.flag_created | Fraud flag created | fraud_flags, fraud_reviews optional |
| moderation.case_created | Moderation case opened | moderation_cases |
| content.hidden | Admin hides content | content_actions, posts/products visibility |
| entitlement.revoked | Admin revokes entitlement | entitlement_adjustments, entitlements |
| entitlement.restored | Admin restores entitlement | entitlement_adjustments, entitlements |

# 8. Admin Role Model

| Role | Description |
| --- | --- |
| Super Admin | All admin permissions including financial settings and high-risk overrides. |
| Operations Admin | Users, merchants, support, claims, moderation, limited payout holds. |
| Finance Admin | Refunds, disputes, payout holds/releases, reconciliation views. |
| Support Agent | Support cases, read-only user/order/gift lookup, limited resend tools. |
| Moderation Admin | Reports, posts, products, profiles, comments, content actions. |
| Fraud Analyst | Fraud flags, claim attempts, velocity reports, payout review recommendations. |
| Read-Only Auditor | Audit logs and dashboards only. No mutating actions. |

# 9. Acceptance Tests

| Test | Expected Result |
| --- | --- |
| Admin login permission gate | Non-admin users cannot access /api/admin routes; admin users require admin role and active account. |
| User suspension | Admin suspends user, sessions are invalidated, user.suspended event emitted, audit log written. |
| Merchant suspension | Merchant status changes to suspended, merchant.suspended emitted, no ledger records edited. |
| Support case creation | Support agent creates case linked to order/gift/user; case visible in search; audit log written. |
| Refund request workflow | Refund request created with reason code; no direct ledger edit; refund.requested emitted. |
| Claim override safety | Claim override requires permission, reason, related claim/gift, audit log, and valid state transition. |
| Payout hold | Finance admin applies hold; payout becomes ineligible; payout.hold_created emitted. |
| Moderation action | Post/product/profile can be hidden with reason; content.hidden event emitted; record remains recoverable. |
| Entitlement restore/revoke | Admin action creates entitlement_adjustment; entitlement state changes; audit log written. |
| Fraud flag review | Fraud flag can be created, assigned, reviewed, resolved with decision. |
| Audit search | Admin can search audit logs by actor, object, action, date, reason code. |
| Regression smoke suite | Login, profile, merchant locations, products, cart/orders, Stripe webhook storage, wallet, gifts, claims, inbox, tips, subscriptions, feed, PSR, and agent recommendations still work. |

# 10. Manual QA Checklist

Confirm every admin route returns 403 for non-admin users.

Confirm high-risk actions require specific permissions, not just admin role.

Confirm every mutation writes admin_action_logs.

Confirm no endpoint updates ledger_entries directly.

Confirm reason_code is required for suspension, refund, hold, override, moderation, entitlement changes.

Confirm support cases can link multiple source objects.

Confirm audit logs are append-only.

Confirm all admin searches paginate and filter without expensive joins.

Confirm prior user-facing flows still pass smoke tests.

# 11. Rollback Plan

Disable admin routes through feature flag if critical issue appears.

Revert only Stage 17 migrations/routes/controllers when possible.

Never roll back by deleting financial/audit records.

Run full regression smoke suite before redeploying.

Preserve support case and admin logs created before rollback.

# 12. AI Coding Prompt

STAGE 17 AI CODING PROMPT - ADMIN / SUPPORT / FRAUD / OPERATIONS

IMPORTANT:
Only build Stage 17. Do not modify unrelated customer-facing features. Do not redesign UI. Do not change working tabs, gift display, checkout, wallet, feed, subscriptions, PSR, or agent commerce behavior. Preserve all prior acceptance tests.

Goal:
Build the admin, support, fraud, moderation, dispute, refund, payout-hold, claim-override, entitlement-adjustment, and audit operational layer.

Allowed Work:
- Admin-only routes/controllers/policies.
- Admin/support/fraud/moderation tables and models.
- Admin permission checks.
- Admin action audit logs.
- Support case workflow.
- Refund request workflow without direct ledger mutation.
- Payout hold/release workflow.
- Fraud flag/review workflow.
- Moderation action workflow.
- Manual claim and entitlement support tools with reason codes.

Do Not Build:
- Advanced ML fraud scoring.
- External help desk integrations.
- Autonomous agent enforcement.
- New customer-facing layouts.
- Direct ledger editing.
- Direct deletion of paid/financial/event/audit records.

Required Completion Report:
1. Files changed.
2. Tables/migrations added.
3. API endpoints added.
4. Permissions added.
5. Events emitted.
6. Admin actions requiring reason codes.
7. Tests/manual QA completed.
8. Prior regression smoke suite result.
9. Known limitations.
10. What was intentionally not changed.