Microgifter Stage 18 Backend Implementation Plan v1

Reliability / Queues / Monitoring

Version 1.0 | 2026-06-04 | Pre-build implementation plan

# 1. Stage Objective

Stage 18 creates the operational reliability layer for Microgifter. It ensures payments, gifts, entitlements, inbox delivery, notifications, PSR snapshots, agent demand signals, and reconciliation can run safely at high volume with retries, visibility, and rollback-safe operation.

# 2. In Scope

Queue system and background workers

Scheduled jobs and cron-safe workers

Failed job handling and dead-letter queue

Stripe webhook retry/replay and idempotent processing

Email, inbox, receipt, gift delivery, and notification jobs

Gift expiration jobs and state transitions

PSR snapshots, committed demand aggregation, and demand signal jobs

Ledger and payout reconciliation jobs

Health checks, logging, metrics, uptime monitoring, and error tracking

Database backup, storage backup, disaster recovery, deployment rollback, and production readiness checks

# 3. Do Not Build / Do Not Touch

No new user-facing commerce features

No new feed ranking or social features

No new agent behavior beyond operational jobs already defined

No UI redesigns or unrelated frontend changes

No changes to order/gift/claim/tip/subscription business rules except wiring job-safe processing

No automatic money movement beyond existing approved cashout/payout workflows

# 4. Core Reliability Rules

Payment success must create access immediately or deterministically via a retry-safe job.

Notifications may fail and retry; core access must not disappear.

Email/SMS/push cannot be the source of truth for delivery.

Stripe webhooks must be stored before processing and replayable.

Every financial job must be idempotent and ledger-safe.

Failed jobs must be observable, retryable, and eventually dead-lettered for human review.

# 5. Dependencies

| Dependency | Required From Previous Stages |
| --- | --- |
| Stage 1 | Auth, roles, permissions, audit logs |
| Stage 5-7 | Orders, payments, Stripe records, wallet/ledger/cashout data |
| Stage 8 | Owned items, entitlements, customer library |
| Stage 9-11 | Gift, claim, inbox, post-purchase data |
| Stage 15-16 | PSR, demand signals, agent commerce data |
| Infrastructure Spec | Redis, queues, workers, cron/scheduler, logging, backups |

# 6. Queue Architecture

| Queue | Purpose | Priority | Failure Handling |
| --- | --- | --- | --- |
| emails | Send email receipts, password messages, claim notices, and merchant/customer notifications. | Medium | Retry with exponential backoff; dead-letter after max attempts. |
| notifications | Create and deliver inbox/push-ready notifications. | High | Inbox item is source of truth; delivery channels retry. |
| webhooks | Process Stripe webhooks after verified storage. | Critical | Idempotency required by Stripe event id and internal processing key. |
| delivery | Gift delivery, receipt creation, entitlement grant continuation, and post-purchase delivery jobs. | Critical | Must never duplicate owned items, entitlements, ledger entries, or inbox items. |
| analytics | Update counters, PSR snapshots, demand velocity, and location analytics. | Low/Medium | Can lag; must not block checkout or claim. |
| reconciliation | Ledger, Stripe payout, cashout, and payment reconciliation. | Critical scheduled | Alerts on mismatch; no auto-edit of immutable entries. |
| agent | Demand signal evaluation and recommendation generation. | Low/Medium | Recommendation only unless previously approved rules allow execution. |

# 7. Worker Processes

| Worker / Command | Queue | Responsibility |
| --- | --- | --- |
| queue:work --queue=webhooks | webhooks | Stripe webhook processing; low concurrency until idempotency is proven. |
| queue:work --queue=delivery | delivery | Order paid side effects, gift delivery, entitlement grants. |
| queue:work --queue=notifications,emails | notifications/emails | Inbox notifications, email receipts, campaign-safe messages. |
| queue:work --queue=analytics,agent | analytics/agent | PSR aggregation, demand signals, agent recommendations. |
| scheduler | cron | Runs scheduled jobs once per minute with locking. |

# 8. Required Jobs

| Job | Queue | Trigger | Purpose |
| --- | --- | --- | --- |
| ProcessStripeWebhookJob | webhooks | stripe.webhook.received | Processes stored Stripe webhook safely and marks processing status. |
| CreatePostPurchaseAccessJob | delivery | order.paid | Creates owned items, entitlements, customer library entries, inbox items. |
| SendReceiptEmailJob | emails | order.paid | Sends receipt without blocking access delivery. |
| DeliverGiftNotificationJob | notifications | gift.sent | Creates recipient notification and optional email. |
| ExpireGiftsJob | scheduled/delivery | scheduler | Finds expired gifts and emits gift.expired events. |
| ReconcileStripePaymentsJob | reconciliation | scheduled | Compares Stripe payment data with local payments and orders. |
| ReconcileLedgerBalancesJob | reconciliation | scheduled | Checks ledger transaction groups balance and projections match. |
| ReconcilePayoutsJob | reconciliation | scheduled | Checks cashout and payout records against Stripe Connect. |
| AggregatePsrSnapshotJob | analytics | scheduled/events | Creates PSR and committed demand snapshots. |
| GenerateDemandSignalsJob | agent | psr.snapshot.created | Creates agent-ready demand signals. |
| BackupVerificationJob | ops | scheduled | Checks latest DB/storage backups exist and are restorable. |

# 9. Scheduled Jobs

| Schedule | Job / Sweep | Rule |
| --- | --- | --- |
| Every minute | Run queue scheduler / process due jobs | Must use scheduler lock to avoid duplicate execution. |
| Every 5 minutes | Webhook retry sweep | Re-queues failed transient webhook processing. |
| Every 15 minutes | Gift expiration sweep | Marks expired gifts and updates inbox/PSR. |
| Hourly | PSR/demand snapshot aggregation | Updates merchant/location/asset demand metrics. |
| Hourly | Failed job alert summary | Creates admin ops notification for new dead-letter jobs. |
| Daily | Ledger/payment/payout reconciliation | Creates reconciliation reports and flags mismatches. |
| Daily | Backup verification | Confirms DB/storage backups and reports failures. |
| Weekly | Disaster recovery restore drill metadata | Records last tested restore status. |

# 10. Database Tables

| Table | Purpose |
| --- | --- |
| jobs | Laravel/default queue job table for pending jobs if database queue is used. |
| failed_jobs | Failed job records with payload and exception summary. |
| dead_letter_jobs | Final failed jobs requiring operator/admin review. |
| job_processing_attempts | Detailed attempt records for important jobs. |
| webhook_events | Stored Stripe and external webhooks, verified before processing. |
| webhook_processing_attempts | Per-attempt processing records and errors. |
| system_health_checks | Health check snapshots for DB, Redis, queues, storage, workers. |
| reconciliation_reports | Stripe/order/ledger/wallet/payout reconciliation summaries. |
| reconciliation_report_items | Detailed mismatch findings and resolution status. |
| backup_runs | Database/storage backup records and verification status. |
| deployment_releases | Release/version deployment records and rollback metadata. |
| feature_flags | Safe enable/disable of major systems and staged rollout. |

# 11. API Endpoints

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | /api/admin/ops/health | Return app, DB, queue, Redis, storage, and worker health summary. | admin |
| GET | /api/admin/ops/queues | Return queue depth, failed job counts, and worker lag. | admin |
| GET | /api/admin/ops/jobs/failed | List failed/dead-lettered jobs. | admin |
| POST | /api/admin/ops/jobs/{id}/retry | Retry a failed job after permission and safety checks. | admin |
| POST | /api/admin/ops/webhooks/{id}/replay | Replay a stored Stripe webhook event idempotently. | admin |
| GET | /api/admin/ops/reconciliation | View latest reconciliation report status. | admin |
| POST | /api/admin/ops/reconciliation/run | Queue manual reconciliation job. | super_admin |
| GET | /api/admin/ops/backups | View latest backup and restore-check metadata. | admin |

# 12. Events Emitted

| Event | Trigger | Side Effects |
| --- | --- | --- |
| ops.job.failed | A job reached final failure or dead-letter state. | Admin notification, support review, retry decision. |
| ops.job.retried | Admin/system requeued a failed job. | Audit log and job attempt record. |
| ops.queue.lag_detected | Queue wait time exceeds threshold. | Ops alert and dashboard warning. |
| ops.webhook.replayed | Stored webhook replay requested. | Audit log and webhook processing attempt. |
| ops.reconciliation.completed | Scheduled/manual reconciliation completed. | Admin report and mismatch flags if needed. |
| ops.reconciliation.mismatch_detected | Ledger/Stripe/order mismatch detected. | Admin alert and support case if critical. |
| ops.backup.failed | Backup or backup verification failed. | Critical alert. |
| ops.health.degraded | DB/Redis/storage/queue health degraded. | Incident alert. |

# 13. Security Rules

Ops endpoints require admin or super_admin permissions.

Webhook replay requires super_admin or explicit ops permission and writes audit logs.

Job payload views must redact secrets, tokens, API keys, and claim codes.

No failed-job retry may bypass idempotency or state machine checks.

Reconciliation jobs are read/flag-first; they do not directly edit immutable financial records.

Backup metadata must not expose storage credentials or signed URLs to unauthorized users.

# 14. Observability + Alerting

| Metric | Purpose | Alert Threshold |
| --- | --- | --- |
| Queue depth by queue | Detect bottlenecks and broken workers. | Sustained growth over configured threshold. |
| Oldest queued job age | Detect delayed delivery. | Critical queues over 2-5 minutes. |
| Webhook failures | Detect payment processing risk. | Any critical webhook final failure. |
| Order paid to entitlement time | Measure instant delivery. | P95 over target threshold. |
| Gift sent to inbox item time | Measure delivery reliability. | P95 over target threshold. |
| Failed jobs by type | Detect regression after deployment. | Spike from baseline. |
| Ledger reconciliation mismatches | Detect money integrity risk. | Any mismatch. |
| Backup age | Ensure recovery readiness. | No valid backup in expected window. |

# 15. Idempotency Requirements

Stripe webhook processing key: provider + provider_event_id.

Order paid side effects key: order_id + order_paid_event_id.

Owned item creation key: order_item_id + asset_id + user_id.

Entitlement grant key: user_id + asset_id + source_type + source_id.

Gift expiration key: gift_instance_id + expires_at.

PSR snapshot key: merchant_id/location_id/asset_id + period_start + period_end.

Ledger transaction group key: source_type + source_id + transaction_type.

# 16. Failure Handling

Transient failures retry with exponential backoff.

Permanent validation failures stop and create failed-job metadata.

Critical financial/webhook failures create admin alerts.

Dead-lettered jobs must be visible in admin ops tools.

Retrying a dead-lettered job requires permission and audit log.

No retry may bypass state machine validation or idempotency checks.

# 17. Backup + Disaster Recovery

Database backups must be scheduled and verified.

Media/storage backup policy must account for private product files and gift assets.

Backup verification writes backup_runs metadata.

Disaster recovery requires documented restore steps and restore test records.

Critical secrets must not be stored inside backup metadata documents.

# 18. Acceptance Tests

| Test ID | Purpose | Steps | Expected Result |
| --- | --- | --- | --- |
| Stage18-01 Queue Health Visible | Admin can view queue depths and worker status. | Create jobs in test queues; visit ops health endpoint. | Response includes queue counts, worker status, and degraded flags. |
| Stage18-02 Stripe Webhook Replay Idempotent | Webhook replay cannot duplicate payment/order/ledger side effects. | Store processed webhook; replay via admin endpoint. | Processing attempt is recorded; no duplicate order paid transition or ledger entry. |
| Stage18-03 Order Paid Delivery Retry | Post-purchase access survives transient failure. | Force notification email failure after order.paid. | Owned item/entitlement/inbox exists; email job retries or fails separately. |
| Stage18-04 Failed Job Dead Letter | Repeated failures become visible for admin review. | Create job that fails max attempts. | failed_jobs/dead_letter_jobs entry exists and ops.job.failed emitted. |
| Stage18-05 Gift Expiration Job | Expired gifts update state and inbox. | Create claimable gift with past expiration; run job. | Gift status expired, inbox tab expired, gift.expired emitted. |
| Stage18-06 Ledger Reconciliation Alert | Mismatch detection creates ops alert. | Seed ledger/report mismatch in test mode. | reconciliation mismatch item and ops.reconciliation.mismatch_detected event created. |
| Stage18-07 Backup Verification | Backup metadata is recorded and checked. | Run backup verification job. | backup_runs record updated and failure event emitted if missing. |
| Stage18-08 Regression Smoke Suite | Stage 18 must not break previous stages. | Run Stage 1-17 smoke tests. | All previous stage acceptance smoke tests still pass. |

# 19. Regression Smoke Suite

Login/register/session tests still pass.

Profile public/private visibility tests still pass.

Merchant location create/edit/delete tests still pass.

Product asset create/update/access tests still pass.

Cart/order pending creation tests still pass.

Stripe payment confirmation remains idempotent.

Wallet/ledger balances are not duplicated.

Owned item/entitlement creation remains idempotent.

Gift send/receive/claim flows still pass.

Inbox tab placement still follows state rules.

Tip/subscription/feed/PSR/agent tests still pass.

# 20. Rollback Plan

Disable new workers or feature flags for Stage 18 operational UI if a defect appears.

Do not roll back already-processed financial records.

Pause only the affected queue if possible rather than the entire platform.

Preserve failed job and webhook storage for post-incident replay.

Run prior stage regression tests after rollback.

Create an incident note for any production rollback or webhook replay.

# 21. AI Coding Prompt

You are implementing Microgifter Stage 18: Reliability / Queues / Monitoring.

IMPORTANT GLOBAL RULES:
- Do not modify unrelated features.
- Do not redesign UI.
- Do not refactor working modules from Stages 1-17.
- Only build reliability, queue, worker, webhook replay, health, reconciliation, backup, and monitoring infrastructure required by Stage 18.
- Preserve all prior acceptance tests.
- All jobs must be idempotent where they can affect payments, orders, ledger, gifts, entitlements, inbox, PSR, or agent signals.
- Do not process Stripe webhooks inline without storing and verifying them first.
- Do not create duplicate owned items, entitlements, inbox items, ledger entries, gifts, or claim records.
- Do not edit immutable financial records. Use reversal records where required.

BUILD ONLY:
1. Queue infrastructure and job classes listed in the Stage 18 plan.
2. Webhook storage, processing attempts, retry/replay structure.
3. Failed job and dead-letter visibility.
4. Ops health endpoints and admin queue/reconciliation views.
5. Scheduled jobs for gift expiration, PSR snapshots, demand signals, and reconciliation.
6. Monitoring/logging/backup metadata support.
7. Acceptance tests and regression smoke suite.

COMPLETION REPORT REQUIRED:
- Files changed
- Tables/migrations added
- Jobs/workers added
- Scheduled commands added
- API endpoints added
- Events emitted
- Acceptance tests passed
- Prior stage tests passed
- Known limitations
- What was intentionally not changed

# 22. Completion Report Format

Files changed

Tables/migrations added

Jobs/workers/scheduled commands added

API endpoints added

Events emitted

Acceptance tests passed

Regression tests passed

Known limitations

What was intentionally not changed

# 23. Stage 18 Score Rubric

| Category | 10/10 Requirement |
| --- | --- |
| Queue safety | Critical jobs are retry-safe, idempotent, observable, and dead-lettered after max attempts. |
| Webhook safety | Stripe events are verified, stored, processed idempotently, and replayable. |
| Instant delivery | Core access/inbox delivery succeeds independently of email/notification failures. |
| Financial integrity | Ledger/payment/payout reconciliation exists and never edits immutable records. |
| Ops visibility | Admin can see queue, webhook, failed job, reconciliation, backup, and health status. |
| Regression discipline | No previous stage behavior is changed or broken. |