Microgifter Stage 1 Actual Coding Kickoff Prompt v1

Controlled implementation prompt for Auth / Users / Roles / Sessions / Audit Logs

Score target: 10/10 Stage 1 coding readiness. This file is designed to be pasted directly into a coding agent or used by a lead architect agent to supervise Stage 1 implementation.

| Field | Value |
| --- | --- |
| Stage | 1 |
| Primary scope | Identity foundation |
| Allowed domains | Auth, users, roles, permissions, sessions, audit logs |
| Forbidden domains | Products, gifts, wallet, Stripe, subscriptions, feed, PSR, agent commerce |
| Completion gate | All Stage 1 acceptance tests + regression smoke suite pass |

# Purpose

This document is the exact kickoff package for the first coding pass of the Microgifter backend.
It is not a brainstorm. It is not a redesign request. It is a controlled implementation prompt for Stage 1 only.

Stage 1 builds the identity foundation: users, authentication, roles, permissions, sessions, profile baseline, and audit logging.
Everything else is explicitly out of scope.

# Prime Directive

Protect working code.
Only implement Stage 1.
Do not modify unrelated features.
Do not redesign UI.
Do not refactor unrelated systems.
Do not build products, gifts, wallet, Stripe, feed, subscriptions, tips, PSR, agent commerce, or admin operations beyond Stage 1 visibility.
If a requirement touches another stage, create a placeholder or TODO and stop.

# Required Source Documents

The coding agent must read or reference these source-of-truth documents before coding:

1. Microgifter Production Build Binder v1
2. Microgifter Master Architecture Specification v1
3. Microgifter Database Blueprint v1
4. Microgifter API Contract Specification v1
5. Microgifter Event Catalog v1
6. Microgifter State Machine + Business Rules v1
7. Microgifter Acceptance Test Catalog v1
8. Microgifter Infrastructure + Deployment Specification v1
9. Microgifter Security + Compliance Specification v1
10. Microgifter Stage 1 Backend Implementation Plan v1
11. Microgifter Agent Swarm Coding Strategy v1

If any conflict exists, follow this priority:
Security rules > State machine rules > Database Blueprint > API Contract > Stage 1 Plan > Prompt instructions.

# Stage 1 Build Scope

Build only the following:

- User registration
- User login
- User logout
- Authenticated user endpoint
- Password hashing
- Password reset request/token structure
- Email verification token structure
- User sessions
- Roles
- Permissions
- User-role assignment
- User profile baseline record
- Audit logging foundation
- Basic admin visibility for users/roles/audit logs if admin shell already exists
- API middleware for auth/permission checks
- Seed default roles and permissions
- Stage 1 tests

# Explicit Do-Not-Build List

Do not build or modify:

- Merchant stores
- Merchant locations
- Location claim codes
- Products/assets
- Cart/orders
- Stripe Connect
- Wallet/ledger/cashouts
- Microgifts
- Claim/redeem system
- Inbox/post-purchase management
- Tips
- Subscriptions
- Posts/feed/social
- PSR/committed demand
- Agent commerce
- Admin refund/dispute/fraud workflows
- Existing front-end layout beyond auth/profile links needed for Stage 1

# Allowed Database Tables

Allowed Stage 1 tables:

- users
- user_profiles
- roles
- permissions
- role_permissions
- user_roles
- user_sessions
- password_reset_tokens
- email_verification_tokens
- audit_logs
- events

Do not create unrelated tables in this stage.

# Required API Endpoints

Implement only these endpoint groups:

POST /api/auth/register
POST /api/auth/login
POST /api/auth/logout
GET /api/auth/me
POST /api/auth/password/forgot
POST /api/auth/password/reset
POST /api/auth/email/verify/request
POST /api/auth/email/verify
GET /api/roles
GET /api/permissions
GET /api/admin/users   admin only if admin route shell exists
GET /api/admin/audit-logs   admin only if admin route shell exists

Do not create endpoints outside Stage 1.

# Required Events

Emit Stage 1 events only:

- user.registered
- user.login_succeeded
- user.login_failed
- user.logout
- user.password_reset_requested
- user.password_reset_completed
- user.email_verification_requested
- user.email_verified
- user.role_assigned
- audit.recorded

Events must use the standard event envelope defined in the Event Catalog.

# Security Requirements

- Passwords must be hashed using the framework standard secure password hashing mechanism.
- Never store raw passwords.
- Never store raw session tokens.
- Never store raw password reset tokens.
- Never store raw email verification tokens.
- Tokens must be stored hashed.
- Login attempts must be rate-limit-ready.
- Password reset requests must not reveal whether an email exists.
- Authenticated routes must require valid session/token.
- Admin routes must require admin/super_admin permission.
- Audit logs must record sensitive auth and role actions.

# Validation Rules

Registration:
- email required, valid, unique
- password required, minimum secure length
- display name optional but sanitized
- username optional at Stage 1 unless profile baseline requires it

Login:
- email required
- password required

Password reset:
- token required
- new password required
- token must be valid and unexpired

Role assignment:
- actor must have admin permission
- user must exist
- role must exist

# Required Seed Data

Seed roles:

- customer
- creator
- merchant_owner
- merchant_staff
- location_manager
- admin
- super_admin

Seed baseline permissions:

- auth.login
- profile.view_self
- profile.update_self
- admin.users.view
- admin.roles.manage
- admin.audit.view

Do not seed merchant/product/gift permissions in Stage 1 except as placeholders if required by role structure.

# Required Acceptance Tests

Minimum tests that must pass:

1. User can register successfully.
2. Duplicate email registration fails.
3. User can login with valid credentials.
4. User cannot login with invalid credentials.
5. Authenticated user can call /api/auth/me.
6. Unauthenticated user cannot call protected endpoint.
7. User can logout.
8. Password reset request creates hashed reset token.
9. Password reset does not expose whether email exists.
10. Email verification token is stored hashed.
11. Default roles and permissions are seeded.
12. Admin-only endpoint blocks non-admin user.
13. Audit log is written for registration/login/logout/security events.
14. No Stage 2-18 tables/endpoints/features are created.
15. Regression smoke suite passes.

# Mandatory Regression Smoke Suite

Before completion, verify:

- App boots.
- Existing public pages still load.
- Existing UI layout is not redesigned.
- Existing account dropdown is not modified unless auth wiring explicitly requires it.
- Existing tabs are not changed.
- Existing mobile drawer behavior is not changed.
- No products/gifts/cart/wallet/subscriptions/feed/agent UI was added or modified.

# Manual QA Checklist

Manual checks before returning work:

- Register a new test user.
- Login as the test user.
- Call current user endpoint.
- Logout.
- Attempt invalid login.
- Request password reset.
- Request email verification.
- Confirm audit log records expected actions.
- Confirm admin endpoint blocks normal users.
- Confirm no visible unrelated UI changes occurred.

# Completion Report Required From Coding Agent

The coding agent must return this exact report format:

1. Summary of Stage 1 implementation
2. Files changed
3. Files intentionally not changed
4. Database migrations added
5. Models added/updated
6. Controllers/routes added
7. Middleware added
8. Events emitted
9. Tests added
10. Acceptance tests passed
11. Regression smoke suite result
12. Security checks completed
13. Known limitations
14. Next recommended step

If any acceptance test fails, do not claim completion.

# Rollback Rule

All Stage 1 work must be isolated enough to revert without damaging unrelated systems.
If Stage 1 breaks existing app boot, existing page load, existing tabs, existing mobile drawer, or existing account dropdown behavior, revert the unrelated changes and fix only the Stage 1 implementation.

# Copy/Paste Coding Prompt

MICROGIFTER STAGE 1 ACTUAL CODING KICKOFF PROMPT v1

ROLE:
You are the Stage 1 Backend Coding

Agent for Microgifter.
Your job is to implement the identity foundation only.

PRIME DIRECTIVE:

Protect working code. Only modify files required for Stage 1. Do not redesign UI. Do not

refactor unrelated systems. Do not build future stages early. If unsure, stop and ask.

SOURCE

OF TRUTH:
Use the Microgifter Production Build Binder v1, Database Blueprint v1, API Contract

Specification v1, Event Catalog v1, State Machine + Business Rules v1, Acceptance Test Catalog

v1, Infrastructure + Deployment Specification v1, Security + Compliance Specification v1, and

Stage 1 Backend Implementation Plan v1.

STAGE 1 SCOPE:
Build users, registration, login,

logout, current user endpoint, password reset token structure, email verification token

structure, roles, permissions, user sessions, user profile baseline, audit logs, auth

middleware, permission middleware, seed roles/permissions, Stage 1 tests.

DO NOT BUILD:
Do not

build merchant stores, locations, products, cart, orders, Stripe, wallet, ledger, microgifts,

claims, inbox, tips, subscriptions, feed, PSR, agent commerce, or advanced admin operations.

DATABASE TABLES ALLOWED:
users, user_profiles, roles, permissions, role_permissions,

user_roles, user_sessions, password_reset_tokens, email_verification_tokens, audit_logs,

events.

API ENDPOINTS ALLOWED:
POST /api/auth/register
POST /api/auth/login
POST

/api/auth/logout
GET /api/auth/me
POST /api/auth/password/forgot
POST /api/auth/password/reset

POST /api/auth/email/verify/request
POST /api/auth/email/verify
GET /api/roles
GET

/api/permissions
GET /api/admin/users
GET /api/admin/audit-logs

EVENTS TO EMIT:

user.registered, user.login_succeeded, user.login_failed, user.logout,

user.password_reset_requested, user.password_reset_completed,

user.email_verification_requested, user.email_verified, user.role_assigned, audit.recorded.

SECURITY RULES:
Never store raw passwords, raw session tokens, raw reset tokens, or raw email

verification tokens. Store token hashes only. Use secure password hashing. Protect admin

endpoints. Rate-limit-ready login/password reset flows. Audit sensitive actions.

ACCEPTANCE

TESTS REQUIRED:
Registration works, duplicate email fails, login works, invalid login fails,

/api/auth/me works for authenticated users only, logout works, password reset token is hashed,

email verification token is hashed, roles/permissions are seeded, admin routes block non-admin

users, audit logs are written, no Stage 2-18 functionality is created.

REGRESSION SMOKE SUITE:

The app boots. Existing pages load. Existing UI is not redesigned. Existing tabs are not

changed. Existing mobile drawer is not changed. Existing account dropdown is not changed unless

auth wiring explicitly requires it. Products/gifts/cart/wallet/subscriptions/feed/agent

features are not added or modified.

COMPLETION REPORT:
Return: summary, files changed, files

intentionally not changed, migrations, models, controllers/routes, middleware, events, tests,

acceptance tests passed, regression smoke suite result, security checks, known limitations,

next recommended step.

DO NOT CLAIM COMPLETION IF TESTS FAIL.