# Microgifter Stage 3 Backend Implementation Plan v1

Merchant Stores + Locations + Claim Codes

Production pre-build implementation plan for AI-assisted backend coding. Scope-controlled, regression-safe, and aligned with the existing Locations UI.

# Document Index

1. Executive Summary

2. Stage 3 Objective

3. Dependencies

4. Allowed Work

5. Do Not Build / Do Not Touch

6. Existing UI Integration Contract

7. Domain Model

8. Database Tables

9. Recommended Field Detail

10. Indexes and Constraints

11. Claim Code Security Rules

12. Roles and Permissions

13. API Contracts

14. Request / Response Shapes

15. Validation Rules

16. Events Emitted

17. State Rules

18. Implementation Tasks

19. Existing Locations UI Wiring Checklist

20. Acceptance Tests

21. Mandatory Regression Smoke Suite

22. Manual QA Checklist

23. Rollback Plan

24. AI Coding Prompt

25. Completion Report Format

26. Score Rubric

# Executive Summary

Stage 3 creates the production backend plan for Merchant Stores, Merchant Regions, Merchant Locations, Staff Access, Location Claim Codes, and the existing Locations UI integration. This stage must create the merchant/location foundation without building gift claiming, redemption, Stripe payouts, tips, products, subscriptions, or social feed features.

Stage 3 is the foundation for multi-location merchants, location-level claim verification, future claim/redemption flows, location analytics, location-level tips, merchant CRM, and committed demand analytics.

This plan is implementation-ready for AI coding, but it intentionally restricts scope to prevent unrelated regressions.

Existing frontend UI must be wired to backend APIs only where required; no redesign is allowed.

# Stage 3 Objective

Build the merchant store and location management backend. A merchant owner must be able to create/manage a merchant store, create/edit/delete locations, assign claim codes per location, and prepare staff/location permissions for later redemption workflows.

Create merchant store records tied to owner users.

Create optional merchant regions for future enterprise chains.

Create merchant locations with address, coordinates, active status, and hashed claim codes.

Integrate existing Locations UI fields with backend APIs.

Create merchant staff membership foundations.

Create audit/event records for merchant and location changes.

Preserve all existing tabs, account dropdowns, inbox UI, chat footer, mobile drawer, and gift display functionality.

# Dependencies

Stage 3 depends on Stage 1 and Stage 2. It must not duplicate identity/profile logic.

Stage 1 complete: users, auth, roles, permissions, sessions, audit logs.

Stage 2 complete: profiles, public identity, username/slug, media baseline, profile visibility.

Infrastructure baseline exists: database migrations, queues ready, API auth ready, audit log support ready.

No dependency on products, gifts, wallet, Stripe payouts, inbox actions, subscriptions, PSR, or agent commerce.

# Allowed Work

Add merchant store tables/models/controllers/routes/policies/requests/resources.

Add merchant region tables/models/controllers/routes/policies/requests/resources.

Add merchant location tables/models/controllers/routes/policies/requests/resources.

Add location claim code hashing and regeneration support.

Add merchant staff membership foundation and permissions for owner/location manager/staff.

Wire existing Locations UI to CRUD APIs only.

Add events, audit logs, validation, and acceptance tests for this stage.

# Do Not Build / Do Not Touch

This list is mandatory. Stage 3 is not allowed to modify unrelated working systems.

Do not build gift claiming or redeem voucher flow.

Do not build Stripe Connect payouts, wallet, ledger, cashouts, or fee pages.

Do not build products, cart, orders, or checkout.

Do not build tips, subscriptions, posts, feed, comments, messages, PSR, or agent commerce.

Do not redesign the existing Locations UI; only wire it.

Do not change existing tabs, header/account dropdown behavior, chat footer, inbox sub-tabs, gift renderer, mobile preview, or card navigation.

Do not refactor working code outside merchant/location/staff modules.

Do not store claim codes in plaintext.

# Existing UI Integration Contract

The existing Locations UI is the frontend contract for this stage. The backend must conform to the current UI rather than forcing a redesign.

| UI Element | Backend Field/API | Notes |
| --- | --- | --- |
| Location Name | merchant_locations.name | Required. Display name used in lists and claim context. |
| Address | merchant_locations.address_line_1 + city/state/postal/country or full_address | Must support current single address text box and future structured address. |
| Latitude | merchant_locations.latitude | Optional decimal; validated range -90 to 90. |
| Longitude | merchant_locations.longitude | Optional decimal; validated range -180 to 180. |
| Merchant Claim Code | merchant_location_claim_codes.code_hash | If blank, auto-generate; never store raw code. |
| Save Location | POST /api/merchant/locations | Creates location + active claim code. |
| Edit | PATCH /api/merchant/locations/{location_id} | Updates location fields; does not expose raw claim code. |
| Delete | DELETE /api/merchant/locations/{location_id} | Soft deletes/deactivates; preserves historical records. |
| Back | Existing UI navigation | No backend side effect. |

# Domain Model

Stage 3 introduces the Merchant domain as a first-class multi-tenant boundary.

Merchant Store: business entity owned by one or more users.

Merchant Region: optional enterprise grouping for locations.

Merchant Location: physical or operational redemption location.

Location Claim Code: secret verification code assigned to a location and used later during gift claim/redeem.

Merchant Staff: user membership with scoped access to a merchant or location.

Merchant Customer: future CRM foundation linking users/buyers/recipients/redeemers to merchant activity.

# Database Tables

The following tables are required for Stage 3. Financial records, gift claims, and PSR records are not created in this stage.

| Table | Purpose | Key Fields | Stage 3 Requirement |
| --- | --- | --- | --- |
| merchant_stores | Merchant business identity | id, owner_user_id, name, slug, status | Create and manage merchant store records. |
| merchant_regions | Enterprise grouping | id, merchant_id, name, status | Optional for MVP, but schema should exist. |
| merchant_locations | Physical redemption locations | id, merchant_id, region_id, name, address, lat/lng, status | Main table for Locations UI. |
| merchant_location_claim_codes | Hashed claim codes | id, merchant_id, location_id, code_hash, status, rotated_at | Required; never store plaintext claim code. |
| merchant_staff | User/staff membership | id, merchant_id, location_id, user_id, role, status | Prepare owner/manager/staff access. |
| merchant_customer_profiles | Merchant CRM foundation | id, merchant_id, user_id, customer_type, status | Foundation only; no analytics yet. |
| merchant_events | Merchant domain event mirror | id, merchant_id, event_type, source_id, payload_json | Optional denormalized event log for merchant dashboards. |
| audit_logs | Stage 1 table used here | actor_user_id, action, object_type, object_id | Must record all create/update/delete/claim-code actions. |

# Recommended Field Detail

Use these field-level rules when generating migrations.

| Table | Fields |
| --- | --- |
| merchant_stores | id uuid/bigint, owner_user_id FK, name, slug unique, description, logo_url, banner_url, category, status, created_at, updated_at, deleted_at nullable |
| merchant_regions | id, merchant_id FK, name, slug nullable, status, sort_order, created_at, updated_at, deleted_at nullable |
| merchant_locations | id, merchant_id FK, region_id nullable FK, name, address_line_1, address_line_2 nullable, city, state, postal_code, country, full_address, latitude decimal(10,7), longitude decimal(10,7), phone nullable, timezone nullable, status, created_at, updated_at, deleted_at nullable |
| merchant_location_claim_codes | id, merchant_id FK, location_id FK, code_hash, code_last_four nullable, status, created_by_user_id, rotated_by_user_id nullable, rotated_at nullable, expires_at nullable, created_at, updated_at |
| merchant_staff | id, merchant_id FK, location_id nullable FK, user_id FK, role, status, invited_by_user_id, accepted_at nullable, created_at, updated_at, deleted_at nullable |
| merchant_customer_profiles | id, merchant_id FK, user_id nullable FK, email_hash nullable, customer_type, first_seen_at, last_seen_at, status, created_at, updated_at |

# Indexes and Constraints

Unique merchant_stores.slug.

Index merchant_stores.owner_user_id + status.

Index merchant_regions.merchant_id + status.

Index merchant_locations.merchant_id + status.

Index merchant_locations.region_id.

Index merchant_locations.latitude + longitude for future nearby search; spatial index can be added later.

Unique active claim code hash only if global claim codes are intended; otherwise index location_id + status.

Unique merchant_staff merchant_id + user_id + location_id nullable handling should prevent duplicate memberships.

Foreign keys should restrict/delete carefully: never cascade-delete historical records that future claims/payments may reference.

Soft delete merchant stores, regions, locations, and staff membership. Do not hard delete audit logs.

# Claim Code Security Rules

Never store merchant claim codes in plaintext.

Hash claim codes using a secure one-way hash strategy appropriate for secret verification.

Show raw claim code only once when generated or regenerated.

Optionally display code_last_four for admin/staff reference.

Allow claim code rotation/regeneration.

Every claim code create/rotate/deactivate action must write an audit log.

Customers should never see merchant claim codes.

Stage 3 does not validate gift claims; it only creates the claim-code foundation.

# Roles and Permissions

Stage 3 permissions must be policy-based and compatible with Stage 1 roles.

| Action | Merchant Owner | Regional Manager | Location Manager | Staff | Customer | Admin |
| --- | --- | --- | --- | --- | --- | --- |
| Create merchant store | Yes | No | No | No | No | Yes |
| Edit merchant store | Yes | Limited later | No | No | No | Yes |
| Create region | Yes | Limited later | No | No | No | Yes |
| Create location | Yes | Limited later | No | No | No | Yes |
| Edit assigned location | Yes | Yes if scoped | Yes if assigned | No | No | Yes |
| Delete/deactivate location | Yes | Limited later | No | No | No | Yes |
| View claim code last four | Yes | Yes if scoped | Yes if assigned | No or limited | No | Yes |
| Regenerate claim code | Yes | Limited later | Yes if assigned | No | No | Yes |
| Manage staff | Yes | Limited later | No | No | No | Yes |

# API Contracts

Stage 3 APIs should follow the API Contract Specification v1 conventions.

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| POST | /api/merchant/stores | Create merchant store | Authenticated user; merchant role or onboarding flow |
| GET | /api/merchant/stores | List stores accessible to current user | Authenticated |
| GET | /api/merchant/stores/{merchant_id} | Get store detail | Owner/staff/admin |
| PATCH | /api/merchant/stores/{merchant_id} | Update store | Owner/admin |
| POST | /api/merchant/regions | Create region | Owner/admin |
| GET | /api/merchant/{merchant_id}/regions | List regions | Owner/staff/admin |
| PATCH | /api/merchant/regions/{region_id} | Update region | Owner/admin/scoped manager |
| POST | /api/merchant/locations | Create location | Owner/admin/scoped manager |
| GET | /api/merchant/{merchant_id}/locations | List locations | Owner/staff/admin/scoped manager |
| GET | /api/merchant/locations/{location_id} | Get location detail | Owner/staff/admin/scoped manager |
| PATCH | /api/merchant/locations/{location_id} | Update location | Owner/admin/scoped manager |
| DELETE | /api/merchant/locations/{location_id} | Deactivate location | Owner/admin |
| POST | /api/merchant/locations/{location_id}/claim-code/regenerate | Regenerate claim code | Owner/admin/scoped manager |
| POST | /api/merchant/staff/invite | Invite staff | Owner/admin |
| GET | /api/merchant/{merchant_id}/staff | List staff | Owner/admin/scoped manager |
| PATCH | /api/merchant/staff/{staff_id} | Update staff role/status | Owner/admin |
| DELETE | /api/merchant/staff/{staff_id} | Deactivate staff access | Owner/admin |

# Request / Response Shapes

AI implementation should preserve these shapes unless the existing backend conventions require minor adaptation.

POST /api/merchant/locations

Request:

{

"merchant_id": "uuid-or-id",

"region_id": "uuid-or-id|null",

"name": "Downtown Coffee Bar",

"address": "123 Main Street, Phoenix, AZ",

"latitude": 33.4484,

"longitude": -112.0740,

"claim_code": "optional raw code or blank for auto-generate"

}

Response:

{

"success": true,

"location": {

"id": "uuid-or-id",

"merchant_id": "uuid-or-id",

"name": "Downtown Coffee Bar",

"address": "123 Main Street, Phoenix, AZ",

"latitude": 33.4484,

"longitude": -112.0740,

"status": "active",

"claim_code_last_four": "1001"

},

"generated_claim_code": "MG-CLAIM-1001" // only returned at creation/rotation time

}

# Validation Rules

Merchant name required; slug unique and normalized.

Location name required, max 120 characters.

Address required for physical redemption locations.

Latitude optional but must be between -90 and 90.

Longitude optional but must be between -180 and 180.

Claim code optional; if blank, generate secure unique code.

Claim code minimum length should be enforced if user-entered.

Location must belong to merchant before update/delete/regenerate.

Staff user must exist before membership creation or invite flow must create pending invite.

Users cannot create locations for merchants they do not own or manage.

# Events Emitted

Stage 3 produces events, but later systems consume them more deeply.

| Event | Trigger | Required Side Effects |
| --- | --- | --- |
| merchant.created | Merchant store created | audit log, optional notification to owner |
| merchant.updated | Merchant store updated | audit log |
| merchant.region.created | Region created | audit log |
| merchant.region.updated | Region updated | audit log |
| merchant.location.created | Location created | audit log, merchant event |
| merchant.location.updated | Location updated | audit log, merchant event |
| merchant.location.deactivated | Location deleted/deactivated | audit log, merchant event |
| merchant.location.claim_code.created | Claim code created | audit log only; never expose raw code after response |
| merchant.location.claim_code.rotated | Claim code regenerated | audit log, old code deactivated |
| merchant.staff.invited | Staff invite created | audit log, notification placeholder |
| merchant.staff.updated | Staff role/status changed | audit log |
| merchant.staff.deactivated | Staff access removed | audit log |

# State Rules

Merchant store statuses: draft, active, suspended, archived.

Merchant location statuses: active, inactive, suspended, deleted.

Claim code statuses: active, rotated, disabled, expired.

Merchant staff statuses: invited, active, suspended, removed.

A suspended merchant cannot create new locations.

An inactive/deleted location cannot be used for future claims.

A rotated claim code cannot validate future claims.

Stage 3 does not claim gifts; it only maintains location and claim-code state.

# Implementation Tasks

The AI coder should execute these tasks in order.

Create migrations for merchant_stores, merchant_regions, merchant_locations, merchant_location_claim_codes, merchant_staff, merchant_customer_profiles if not already present.

Create Eloquent models and relationships.

Create policies for merchant, region, location, claim code, and staff actions.

Create request validation classes.

Create API controllers and resources.

Implement claim-code generation, hashing, last-four display, and rotation.

Wire the existing Locations UI Save/Edit/Delete actions to the API endpoints.

Emit events and audit logs for every create/update/delete/rotate action.

Add seed/factory data for one merchant with three sample locations and claim codes.

Add tests and run Stage 1 + Stage 2 regression smoke suite.

# Existing Locations UI Wiring Checklist

Save Location calls POST /api/merchant/locations.

Edit loads the selected location data into the existing form.

Edit save calls PATCH /api/merchant/locations/{location_id}.

Delete calls DELETE /api/merchant/locations/{location_id} and removes/deactivates from visible list.

Claim code auto-generates when blank.

Raw generated claim code displays only immediately after create/regenerate.

Location list refreshes after create/update/delete.

Mobile layout still scrolls and no header/dropdown/tabs are altered.

# Acceptance Tests

Stage 3 is not complete until these tests pass.

| Test | Steps | Expected Result |
| --- | --- | --- |
| Create merchant store | Authenticated user creates store | merchant_stores record created, owner assigned, merchant.created event emitted |
| Create location with auto claim code | Submit location with blank claim code | location created, active claim code hashed, raw code returned once |
| Create location with custom claim code | Submit location with claim_code | hash stored, raw not persisted, last_four stored if supported |
| Edit location | Update name/address/lat/lng | location updates, event + audit log created |
| Delete/deactivate location | Delete active location | status inactive/deleted, list hides or marks inactive, historical record preserved |
| Regenerate claim code | Call regenerate endpoint | old code disabled/rotated, new hash saved, raw new code returned once |
| Permission denial | Customer tries to create merchant location | 403 unauthorized, no table changes |
| Staff scoping | Location manager edits assigned location only | assigned location allowed; other location denied |
| UI integration | Use existing Locations UI save/edit/delete | UI works without redesign or broken tabs |
| Regression smoke | Run Stage 1-2 smoke tests | auth/profile behavior still passes |

# Mandatory Regression Smoke Suite

Login works.

Logout works.

Current user endpoint works.

Profile view/update still works.

Public profile route still works.

Existing agent tabs still work.

Existing inbox tabs are unchanged.

Existing account dropdown still works.

Mobile sidebar still scrolls.

No gift display/card renderer behavior changed.

# Manual QA Checklist

Open merchant/agent location screen on desktop.

Create a new location with blank claim code.

Confirm generated claim code appears once.

Refresh page and confirm raw code is no longer exposed.

Edit location name/address and confirm list updates.

Delete location and confirm it disappears or shows inactive according to UI decision.

Regenerate claim code and confirm old last-four changes.

Open mobile drawer and confirm content scrolls top-to-bottom.

Click account dropdown and confirm it still opens/closes.

Click Chat, Inbox, Dashboard, Claims tabs and confirm functionality was not altered.

# Rollback Plan

If UI tabs break, revert only UI wiring changes from Stage 3 and keep backend migrations if safe.

If migration fails, rollback Stage 3 migrations only.

If claim code hashing fails, disable location creation endpoint until fixed; do not store plaintext codes as a temporary workaround.

If staff permissions are incorrect, block staff endpoints and allow owner-only access until corrected.

Never delete production merchant/location records during rollback; deactivate instead.

# AI Coding Prompt

Use this prompt for the Stage 3 implementation. It is deliberately strict.

You are implementing Microgifter Stage 3: Merchant Stores + Locations + Claim Codes.

CRITICAL RULES:

- Only modify files required for merchant stores, regions, locations, claim codes, staff, and existing Locations UI API wiring.

- Do not redesign UI.

- Do not change tabs, account dropdown, inbox, gift renderer, cart, checkout, wallet, Stripe, tips, subscriptions, feed, PSR, or agent commerce.

- Do not store claim codes in plaintext.

- Preserve all Stage 1 and Stage 2 functionality.

BUILD:

1. merchant_stores, merchant_regions, merchant_locations, merchant_location_claim_codes, merchant_staff models/migrations/controllers/policies/requests/resources.

2. APIs listed in Stage 3 plan.

3. Claim code generation, hashing, last-four display, and rotation.

4. Events and audit logs for all create/update/delete/rotate actions.

5. Existing Locations UI wiring only.

6. Tests for acceptance criteria and regression smoke suite.

RETURN:

- Files changed

- Database migrations added

- API endpoints added

- Events emitted

- Tests passed

- Manual QA steps performed

- What was intentionally not changed

- Known limitations

# Completion Report Format

The AI coder must return this report after implementation.

Stage 3 Completion Report

Summary:

Files Changed:

Database Changes:

API Endpoints Added:

Events Emitted:

Security Rules Implemented:

Acceptance Tests Passed:

Regression Smoke Tests Passed:

Manual QA Completed:

What Was Intentionally Not Changed:

Known Limitations:

Recommended Next Stage:

# Score Rubric

| Score | Meaning |
| --- | --- |
| 10/10 | Merchant/location backend works, claim codes secure, existing UI wired, no unrelated regressions. |
| 8/10 | Core backend works but minor UI/manual QA issues remain. |
| 6/10 | Locations work but permissions, claim code security, or audit/events are incomplete. |
| 4/10 | Basic tables exist but UI/API/security is unreliable. |
| 0/10 | Unrelated systems broken or claim codes stored insecurely. |