Microgifter Stage 8 Backend Implementation Plan v1

Entitlements + Customer Library

Implementation-ready build plan for owned items, entitlements, access control, library visibility, and secure digital file delivery.

| Field | Value |
| --- | --- |
| Stage | 8 |
| Module | Entitlements + Customer Library |
| Primary Goal | Convert paid order items into usable access rights without building gifts, subscriptions, tips, or feed. |
| Architecture Rule | Order Item = purchase record; Owned Item = customer-owned copy; Entitlement = access permission. |
| Completion Standard | All acceptance tests pass, prior stage regression smoke suite passes, and no unrelated systems are modified. |

# 1. Stage Objective

Stage 8 builds the post-payment ownership and access layer. It consumes order.paid from Stage 6/7 and creates owned items, entitlements, customer library visibility, and secure access to digital files. This stage makes purchases usable while keeping microgift sending, subscriptions, tips, and social feed out of scope.

# 2. In Scope

Owned items

Entitlements

Customer library

Digital product access

Private file delivery

Signed download URLs

Download/access event tracking

Access revocation/restoration

Access expiration rules

Receipt/library linkage

# 3. Explicit Do-Not-Build List

Microgift send flow

Gift claim flow

Tips

Subscriptions

Social feed

PSR analytics

Agent commerce

Stripe Connect changes

Wallet cashout changes

UI redesign

# 4. Core Architecture Rule

| Concept | Definition | Stage 8 Responsibility |
| --- | --- | --- |
| Order Item | Financial purchase line item | Read only as source input |
| Owned Item | Customer-owned copy or instance of purchased asset | Create and manage |
| Entitlement | Permission to access, download, view, or use the asset | Create, validate, revoke, restore |
| Customer Library | User-facing index of owned/accessed items | Create and maintain |
| Download Event | Audit record for private file access | Create on every access/download |

# 5. Stage Dependencies

| Dependency | Required From | Reason |
| --- | --- | --- |
| Authenticated users | Stage 1 | Entitlements and owned items attach to users. |
| Profiles/public identity | Stage 2 | Library/profile access views rely on user identity and visibility rules. |
| Merchant/store/location base | Stage 3 | Merchant-owned assets and future library filters require merchant references. |
| Assets/products/media/files | Stage 4 | Entitlements grant access to assets and product files. |
| Orders/order items | Stage 5 | Paid order items are the source for owned items. |
| Payment confirmation/order.paid | Stage 6 | Access is granted only after confirmed payment. |
| Ledger/financial records | Stage 7 | Stage 8 must not create access without corresponding financial state. |

# 6. Database Tables Involved

| Table | Purpose | Stage 8 Action |
| --- | --- | --- |
| owned_items | Represents customer-owned copies of purchased assets. | Create/update/read |
| entitlements | Represents access rights to assets/files/content. | Create/update/read/revoke/restore |
| customer_library_items | Read-optimized library records for user dashboard. | Create/update/read |
| download_events | Immutable log of file/download/access activity. | Create/read |
| product_files | Private digital files from Stage 4. | Read only |
| assets | Universal sellable templates. | Read only |
| order_items | Paid purchase records. | Read only |
| orders | Paid order container. | Read only |
| events | Platform event log. | Create/read |
| audit_logs | Administrative/security audit log. | Create/read |

# 7. Table Field Blueprint

| Table | Required Fields |
| --- | --- |
| owned_items | id, user_id, order_item_id, asset_id, product_id nullable, merchant_id nullable, creator_user_id nullable, ownership_type, status, source_type, source_id, acquired_at, expires_at nullable, revoked_at nullable, created_at, updated_at |
| entitlements | id, user_id, owned_item_id nullable, asset_id, product_file_id nullable, access_type, status, starts_at, expires_at nullable, revoked_at nullable, revoked_reason nullable, source_type, source_id, created_at, updated_at |
| customer_library_items | id, user_id, owned_item_id, asset_id, title_snapshot, thumbnail_url_snapshot nullable, library_type, status, last_accessed_at nullable, sort_date, created_at, updated_at |
| download_events | id, user_id, entitlement_id, owned_item_id nullable, product_file_id, ip_address, user_agent, event_type, status, failure_reason nullable, created_at |

# 8. State Machines

| Object | Allowed States | Allowed Transitions | Forbidden Transitions |
| --- | --- | --- | --- |
| Owned Item | active, expired, revoked, refunded, archived | created->active; active->expired; active->revoked; active->refunded; active->archived; revoked->active via admin restore | refunded->active without reversal; deleted financial-linked item; active->active duplicate create |
| Entitlement | active, expired, revoked, suspended, restored | created->active; active->expired; active->revoked; active->suspended; revoked->restored; suspended->active | expired->active without renewal/restoration; revoked access without audit; access without active entitlement |
| Library Item | visible, hidden, archived, removed_by_admin | created->visible; visible->hidden; visible->archived; visible->removed_by_admin | physical delete when financially linked; visible without owned item |
| Download Event | allowed, denied, failed | created terminal state | mutation after creation |

# 9. API Endpoint Contracts

| Method | Endpoint | Purpose | Auth/Permission |
| --- | --- | --- | --- |
| GET | /api/library | List authenticated user library items. | Authenticated user owns records |
| GET | /api/library/{owned_item_id} | View owned item details and access options. | Owner or admin |
| GET | /api/library/{owned_item_id}/entitlements | List access rights for an owned item. | Owner or admin |
| POST | /api/entitlements/grant-from-order/{order_id} | Internal/admin process to grant access after paid order. | System/admin only; idempotent |
| POST | /api/entitlements/{id}/revoke | Revoke entitlement with reason. | Admin/support or rule-based system |
| POST | /api/entitlements/{id}/restore | Restore revoked/suspended entitlement. | Admin/support only |
| POST | /api/files/{product_file_id}/signed-url | Create short-lived signed download URL. | Active entitlement required |
| GET | /api/download-events | Admin/support listing of access events. | Admin/support only |

# 10. Request / Response Rules

| Endpoint | Request Rules | Response Rules |
| --- | --- | --- |
| /api/library | Supports filters: type, status, merchant_id, search, page. | Returns library items only owned by authenticated user with action flags. |
| /api/files/{product_file_id}/signed-url | Requires active entitlement, rate limit, file not revoked. | Returns short-lived URL, expiration timestamp, download_event_id. |
| /api/entitlements/{id}/revoke | Requires reason, source, admin actor. | Returns entitlement status revoked and audit_log id. |
| /api/entitlements/grant-from-order/{order_id} | Requires paid order; idempotency key from order_id. | Returns created/skipped owned_items and entitlements. |

# 11. Events Emitted

| Event | Trigger | Side Effects |
| --- | --- | --- |
| owned_item.created | Paid order item converted into owned item. | Create library item; audit system action. |
| entitlement.granted | Access permission created. | Library item becomes actionable; notification optional. |
| entitlement.revoked | Admin/system revokes access. | Library access disabled; audit log; support visibility. |
| entitlement.restored | Admin restores access. | Library access enabled; audit log. |
| file.signed_url.created | User requests file access. | Download event created; rate limit counters updated. |
| file.downloaded | Download/access confirmed where trackable. | Download event updated/created; analytics updated. |
| library.item.archived | User archives item from library. | Library item hidden but entitlement remains. |

# 12. Business Rules

No access is granted unless order status is paid or an admin/system override explicitly creates an audited entitlement.

A user can only access files through active entitlements.

Signed URLs must be short-lived and never expose permanent storage URLs.

Download events are immutable audit records.

Owned items tied to paid order items are not hard-deleted.

Revoking an entitlement disables access but does not delete the purchase record.

Refund processing later must revoke or update entitlements through reversal workflows.

Library archive/hide is a display preference, not an access revocation.

Entitlements may expire independently of owned items.

# 13. Security + Privacy Rules

Private files must never be served from public static paths.

Signed URLs must include expiration and authorization checks.

Product files cannot be accessed by guessing IDs.

All download attempts should record user, file, entitlement, IP, user agent, status, and reason if denied.

Admin revocation/restoration must be audited.

Users cannot view another user’s library items.

Merchants can view purchase/access summary for their own assets only, not private file URLs for customer accounts.

Rate-limit signed URL generation and download attempts.

# 14. Implementation Tasks

Create/verify migrations for owned_items, entitlements, customer_library_items, and download_events.

Create models and relationships for user, asset, product, order item, owned item, entitlement, library item, and download event.

Create entitlement grant service that consumes paid order/order item records idempotently.

Create customer library service with filters, pagination, action flags, and ownership checks.

Create secure signed URL service for private product files.

Create entitlement revoke/restore services with audit logging.

Create API controllers/routes for library, entitlement, and signed file access.

Emit required events and write audit logs.

Add tests from the acceptance catalog.

Run regression smoke suite from Stages 1-7.

# 15. Acceptance Tests

| Test | Preconditions | Steps | Expected Result |
| --- | --- | --- | --- |
| Grant access after paid order | User has paid order with digital product order item. | Run grant-from-order process. | Owned item created; entitlement active; library item visible; events emitted; idempotent rerun creates no duplicates. |
| Library lists only user items | Two users have separate owned items. | Call /api/library as each user. | Each user sees only their own library records. |
| Signed URL requires entitlement | User owns active entitlement for file. | Request signed URL. | Short-lived URL returned; download_event created; no permanent file URL exposed. |
| Denied access without entitlement | User does not own file entitlement. | Request signed URL. | 403/404-safe denial; failed download_event logged if appropriate. |
| Revoke entitlement | Admin revokes entitlement. | Attempt file access after revocation. | Access denied; entitlement status revoked; audit log exists. |
| Restore entitlement | Admin restores entitlement. | Attempt file access after restoration. | Access allowed; entitlement restored; audit log exists. |
| Library archive does not revoke access | User archives library item. | Archive item, then view entitlement. | Library item hidden/archived; entitlement remains active. |

# 16. Mandatory Regression Smoke Suite

Stage 1: Register/login/logout/session/audit tests still pass.

Stage 2: Profile create/update/public visibility tests still pass.

Stage 3: Merchant store and location create/edit/delete tests still pass.

Stage 4: Asset/product/media/file tests still pass.

Stage 5: Cart/order pending/receipt shell tests still pass.

Stage 6: Checkout session/webhook/order paid tests still pass.

Stage 7: Ledger/cashout/payout-ready tests still pass.

# 17. Do-Not-Touch Rules

| Do Not Touch | Reason |
| --- | --- |
| Microgift send/claim flows | Stage 9/10 own those systems. |
| Tips/subscriptions/feed | Later stages build on entitlements but are not part of Stage 8. |
| Stripe webhook logic except consuming order.paid output | Stage 6 owns payments. |
| Ledger balancing/cashout logic | Stage 7 owns ledger/cashout. |
| Existing UI layouts/tabs/account dropdown/mobile drawer | Stage 8 is backend/access only. |
| Product creation/publishing behavior | Stage 4 owns asset/product authoring. |

# 18. AI Coding Prompt

IMPORTANT: Only build Stage 8 - Entitlements + Customer Library. Do not modify unrelated features, do not redesign UI, do not refactor working code, and do not touch gifts, claims, tips, subscriptions, feed, PSR, agent commerce, or payment/ledger internals except reading the paid order/order item state.

Goal: Implement owned_items, entitlements, customer_library_items, and download_events so paid order items become usable customer-owned assets with secure digital access.

Required: migrations, models, services, policies, API routes/controllers, events, audit logs, validation, tests, and completion report. Access to private files must be controlled through active entitlements and short-lived signed URLs. Granting from paid orders must be idempotent. Financial records must remain immutable.

Before done: run Stage 8 acceptance tests and all Stage 1-7 regression smoke tests. Return files changed, tables changed, endpoints added, events emitted, tests passed, known limitations, and confirmation that no unrelated UI or feature code was changed.

# 19. Completion Report Format

| Required Field | Expected Answer |
| --- | --- |
| Summary | What was implemented in Stage 8. |
| Files changed | Exact file list. |
| Database changes | Migrations/tables/indexes/constraints. |
| Endpoints added | Route list and methods. |
| Events emitted | Event names and triggers. |
| Tests passed | Acceptance + regression tests. |
| What was intentionally not changed | Proof of scope control. |
| Known limitations | Anything deferred to later stages. |
| Score | Self-score against this plan. |

# 20. Rollback Plan

Rollback Stage 8 migration changes only if no production data exists; otherwise use forward migration to disable access creation safely.

Disable signed URL endpoint with feature flag if file access issue is discovered.

Revoke newly created entitlements through audited reversal if grant logic is wrong.

Do not modify historical order, payment, or ledger records during rollback.

# 21. Score Rubric

| Score | Meaning |
| --- | --- |
| 10/10 | All Stage 8 requirements implemented, no unrelated changes, all tests pass, secure file access verified. |
| 8/10 | Core functionality works but minor acceptance or reporting gaps remain. |
| 6/10 | Owned items or entitlements work partially but access/security/idempotency incomplete. |
| 4/10 | Breaks prior stages or grants access incorrectly. |
| 0/10 | Touches unrelated systems or creates insecure file access. |