Microgifter Stage 13 Backend Implementation Plan v1

Subscriptions + Monetization

One subscription engine for creator subscriptions and merchant memberships. Stripe recurring billing, entitlement-based access, event-driven side effects, inbox notifications, fee snapshots, and payout routing.

| Stage | Build Domain | Target Score |
| --- | --- | --- |
| 13 | Subscriptions + Monetization | 10/10 pre-build implementation plan |

## 1. Stage Purpose

Stage 13 adds recurring monetization to Microgifter. It creates one subscription engine that supports both creator subscriptions and merchant memberships. The engine must use Stripe recurring billing, entitlements for access control, event-driven side effects, inbox notifications, fee snapshots, and ledger/payout integration.

The stage is designed to support OnlyFans-style creator subscription tiers, merchant membership clubs, subscriber-only posts, subscriber-only products, subscriber-only microgift offers, premium content access, subscription renewal events, cancellation rules, and future upgrades/downgrades.

## 2. Scope

Subscription tiers for creators and merchants.

Stripe subscription checkout and recurring billing linkage.

Subscription records and status lifecycle.

Subscriber access through entitlements.

Locked content rules for posts, products, microgift offers, and premium sections.

Subscription inbox items and notifications.

Subscription renewal, cancellation, past-due, and expiration events.

Subscription fee snapshots and payout routing.

Admin visibility and manual support actions.

Acceptance tests and regression requirements for all previous stages.

## 3. Explicit Do-Not-Build List

Do not build the full social feed ranking algorithm.

Do not build advanced direct messaging.

Do not build PSR dashboards.

Do not build agent commerce automation.

Do not build affiliate/referral systems.

Do not redesign existing profile, inbox, product, or gift UI.

Do not refactor Stage 1-12 working modules.

## 4. Required Prior Stages

Stage 1 Auth / Users / Roles must exist for identity, sessions, permissions, and audit logs.

Stage 2 Profiles must exist because subscribe buttons live on user, creator, and merchant profiles.

Stage 3 Merchant Stores / Locations must exist for merchant memberships and optional location-scoped memberships later.

Stage 4 Assets / Products must exist so subscriber-only products can be locked by entitlement.

Stage 5 Cart / Orders must exist for transaction records and receipts.

Stage 6 Stripe Connect / Fees must exist for Stripe subscription checkout, connected accounts, and fee snapshots.

Stage 7 Wallet / Ledger must exist for payout routing and accounting projections.

Stage 8 Entitlements / Customer Library must exist because subscription access is entitlement-based.

Stage 11 Inbox must exist for subscription inbox items.

Stage 12 Tips must not be modified except where profile action buttons are colocated.

## 5. Core Platform Rule

Creator subscriptions and merchant memberships must use the same subscription engine. Do not build separate recurring billing systems for creators and merchants. The differentiator is the subscription target, not the underlying architecture.

Subscription target can be creator_user_id or merchant_id.

Subscription access is granted through entitlements.

Locked content checks entitlements, not raw Stripe subscription state.

Past Stripe events are stored and replayable through the webhook event system.

Cancellation does not remove access immediately unless admin override or fraud enforcement applies.

## 6. Key User Stories

As a creator, I can create subscription tiers for supporters, VIP subscribers, and premium content access.

As a merchant, I can create membership tiers such as Coffee Club, VIP Rewards, or Premium Local Deals.

As a customer, I can subscribe from a profile page or locked post/product page.

As a subscriber, I can access subscriber-only posts, products, and offers while my subscription is active.

As a creator or merchant, I can see subscriber counts, active subscriptions, and subscription revenue.

As an admin, I can view subscriptions, resolve disputes, cancel subscriptions, and audit webhook events.

## 7. Subscription Types

Creator Subscription - Recurring access to creator posts, premium content, product posts, and member-only updates.

Merchant Membership - Recurring access to merchant deals, local rewards, coffee club benefits, subscription-only microgifts, and premium merchant offers.

Tier-Locked Access - Content or products require a minimum subscription tier access level.

Subscriber-Only Offers - Products/microgifts visible or purchasable only by active subscribers.

## 8. Database Tables

| Table | Purpose | Notes |
| --- | --- | --- |
| subscription_tiers | Defines creator/merchant subscription plans. | Supports creator_user_id or merchant_id target. Stores price, access level, Stripe price id, and active status. |
| subscriptions | Stores subscriber relationship to a creator or merchant tier. | Tracks Stripe subscription id, status, periods, cancellation, grace period, and entitlement linkage. |
| subscription_events | Records subscription lifecycle events. | Produced by API actions and Stripe webhooks. Used for audit, inbox, and support. |
| subscriber_access | Optional read-optimized access cache. | Entitlements remain source of truth. This table supports quick subscriber checks. |
| subscription_invoices | Stores Stripe invoice/payment summary. | Tracks renewal payments, failures, retries, and amount snapshots. |
| subscription_fee_snapshots | Freezes fee rules used for each subscription/payment. | Prevents historical subscriptions from changing when admin fee settings change. |
| subscription_content_rules | Maps content/products/offers to tier requirements. | Used for locked posts, products, microgift offers, and premium sections. |
| subscription_admin_actions | Stores admin support actions. | Cancellation override, grace extension, access revoke/restore, payout hold. |

## 9. Suggested Table Fields

These fields refine the Database Blueprint for Stage 13 implementation. AI coders should use the existing naming conventions and avoid introducing duplicate tables.

| Table | Core Fields |
| --- | --- |
| subscription_tiers | id, creator_user_id nullable, merchant_id nullable, name, slug, description, monthly_price_cents, currency, access_level, benefits_json, stripe_price_id, trial_days, is_active, sort_order, created_at, updated_at, deleted_at |
| subscriptions | id, subscriber_user_id, creator_user_id nullable, merchant_id nullable, tier_id, stripe_subscription_id, stripe_customer_id, status, current_period_start, current_period_end, cancel_at_period_end, canceled_at, grace_period_ends_at, entitlement_id nullable, created_at, updated_at |
| subscription_events | id, subscription_id, event_type, actor_user_id nullable, source_type, source_id, payload_json, created_at |
| subscriber_access | id, subscriber_user_id, creator_user_id nullable, merchant_id nullable, tier_id, access_level, entitlement_id, starts_at, expires_at, status, created_at, updated_at |
| subscription_invoices | id, subscription_id, stripe_invoice_id, stripe_payment_intent_id nullable, amount_paid_cents, currency, status, paid_at nullable, created_at |
| subscription_fee_snapshots | id, subscription_id, fee_rule_version_id, platform_fee_bps, creator_payout_bps, merchant_payout_bps, stripe_fee_passthrough, created_at |
| subscription_content_rules | id, source_type, source_id, creator_user_id nullable, merchant_id nullable, required_tier_id nullable, required_access_level, rule_type, created_at, updated_at |
| subscription_admin_actions | id, subscription_id, admin_user_id, action, reason, payload_json, created_at |

## 10. API Endpoints

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | /api/subscription-tiers | List public tiers for a creator or merchant. | public/auth optional |
| POST | /api/subscription-tiers | Create a tier. | creator or merchant_owner |
| PATCH | /api/subscription-tiers/{id} | Update tier metadata/status. | tier owner/admin |
| DELETE | /api/subscription-tiers/{id} | Soft-delete/deactivate tier. | tier owner/admin |
| POST | /api/subscriptions/checkout | Create Stripe subscription checkout session. | authenticated customer |
| GET | /api/subscriptions/me | List current user subscriptions. | authenticated |
| GET | /api/subscriptions/{id} | View subscription detail. | subscriber, owner, admin |
| POST | /api/subscriptions/{id}/cancel | Cancel at period end. | subscriber/admin |
| POST | /api/subscriptions/{id}/resume | Resume if eligible. | subscriber/admin |
| GET | /api/subscribers | List subscribers for creator/merchant. | creator/merchant_owner/admin |
| POST | /api/content/access-check | Check entitlement/tier access for content/product/post. | authenticated |
| POST | /api/admin/subscriptions/{id}/override | Admin support override. | admin |

## 11. Request / Response Shapes

API responses should stay consistent with the API Contract Specification. All mutation responses should include status, resource id, next allowed actions, and emitted event references where applicable.

| Endpoint | Request Shape | Response Shape |
| --- | --- | --- |
| POST /api/subscription-tiers | {target_type, target_id, name, description, monthly_price_cents, currency, access_level, benefits} | {status, tier:{id,name,monthly_price_cents,currency,access_level,is_active}} |
| POST /api/subscriptions/checkout | {tier_id, success_url, cancel_url} | {status, checkout_url, checkout_session_id} |
| POST /api/subscriptions/{id}/cancel | {cancel_at_period_end:true, reason?} | {status, subscription:{id,status,cancel_at_period_end,current_period_end}} |
| POST /api/content/access-check | {source_type, source_id} | {allowed, reason, required_tier, user_subscription_status} |

## 12. State Machine

| State | Meaning | Allowed Next States |
| --- | --- | --- |
| trialing | Subscription is in trial period. | active, cancelled, expired |
| active | Recurring access is valid. | past_due, cancelled, expired |
| past_due | Payment failed or invoice unpaid. | active, cancelled, expired |
| cancelled | Subscription was cancelled but may retain access until period end. | expired, active if resumed before period end |
| expired | Access period ended. | none except new subscription |
| paused | Optional future state for merchant/creator pause. | active, cancelled, expired |
| admin_suspended | Admin restricted subscription/access. | active, cancelled, expired |

## 13. Transition Rules

trialing -> active only after Stripe confirms trial conversion or payment succeeds.

active -> past_due only from Stripe invoice/payment failure webhook.

past_due -> active only after successful payment recovery.

active -> cancelled when subscriber requests cancellation or admin cancels.

cancelled -> expired only when current_period_end passes.

cancelled -> active only if resume occurs before period end and Stripe confirms active state.

expired cannot unlock content.

admin_suspended cannot be resumed by subscriber; only admin can restore.

## 14. Events Emitted

| Event | Trigger | Side Effects |
| --- | --- | --- |
| subscription_tier.created | Creator/merchant creates tier. | Audit log, admin visibility, optional profile update. |
| subscription.checkout_started | User starts subscription checkout. | Checkout record/session stored. |
| subscription.created | Stripe confirms new subscription. | Create subscription, grant entitlement, inbox item, notification. |
| subscription.renewed | Stripe invoice paid. | Record invoice, extend access, ledger/payout hooks, inbox notification. |
| subscription.payment_failed | Stripe invoice fails. | Mark past_due, notify subscriber and creator/merchant. |
| subscription.cancelled | Subscriber/admin cancels. | Set cancel_at_period_end, inbox item, audit log. |
| subscription.expired | Period ends or access ends. | Expire entitlement, update access cache, inbox item. |
| subscription.access_granted | Entitlement created/restored. | Content unlock becomes available. |
| subscription.access_revoked | Entitlement expired/revoked. | Locked content becomes unavailable. |

## 15. Entitlement Rules

Subscriber access is always enforced through entitlements.

Stripe status alone must never be used as the sole access control check.

A subscription can grant multiple access capabilities through one entitlement.

Tier upgrades/downgrades should create or update entitlement access_level through controlled transition logic.

Cancelled subscriptions retain entitlement until current_period_end unless fraud/admin suspension overrides it.

Expired subscriptions must not access locked content, products, or microgift offers.

## 16. Financial / Ledger Rules

Subscription payments create subscription_invoices records.

Subscription payments must freeze fee settings through subscription_fee_snapshots.

Recurring invoice paid events should trigger ledger transaction groups in Stage 7 style.

Creator/merchant payable amounts must be routed to the correct Stripe Connect account.

Refunds and chargebacks must create reversal ledger entries, not edit historical entries.

All amounts are stored in integer cents with currency code.

## 17. Stripe Webhook Handling

customer.subscription.created should create/activate subscription only once using idempotency key.

invoice.paid should renew access and record invoice only once.

invoice.payment_failed should move subscription to past_due and notify user.

customer.subscription.deleted should cancel/expire based on Stripe status and period dates.

Webhook payloads must be stored in webhook_events and replayable.

Never process Stripe webhooks without signature verification.

## 18. UI Integration Points

Profile page: add Subscribe button and tier display if creator/merchant has active tiers.

Locked post/product pages: show locked preview plus Subscribe to Unlock button.

User dashboard: show Subscriptions tab placeholder from Stage 11 wired to real subscription records.

Creator/merchant dashboard: show tier management and subscriber list.

Do not redesign existing profile, inbox, product, gift, or dashboard layouts.

## 19. Permission Matrix

| Action | Customer | Creator | Merchant Owner | Admin |
| --- | --- | --- | --- | --- |
| Create creator tier | No | Yes | No unless also creator | Yes |
| Create merchant membership tier | No | No | Yes | Yes |
| Subscribe | Yes | Yes | Yes | Yes |
| Cancel own subscription | Yes | Yes | Yes | Yes |
| View subscriber list | No | Own subscribers | Own subscribers | All |
| Override subscription | No | No | No | Yes |
| View locked content | If entitled | If owner/entitled | If owner/entitled | Yes |

## 20. Security Rules

Only authenticated users may subscribe.

Users may cancel only their own subscriptions unless admin.

Creators and merchants may manage only their own tiers.

Stripe subscription ids must not be guessable or used as public identifiers.

Webhook events must be signature-verified and idempotent.

Do not expose full subscriber payment details to creators/merchants.

Admin support actions require audit logs.

## 21. Validation Rules

Tier name is required and must be under configured max length.

Monthly price must be positive and stored as cents.

Currency defaults to USD for MVP but must be stored explicitly.

Access level must be a valid integer or enum value.

Only one target type is allowed per tier: creator_user_id or merchant_id, not both.

A user cannot create duplicate active subscriptions to the same tier.

A tier cannot be deleted if active subscribers exist; it can be deactivated/soft-deleted for new subscriptions.

## 22. Acceptance Tests

| Test | Steps | Expected Result |
| --- | --- | --- |
| Create Creator Tier | Creator creates Supporter tier. | subscription_tiers record created; event emitted; audit log written. |
| Create Merchant Membership Tier | Merchant owner creates Coffee Club tier. | Tier belongs to merchant; visible on merchant profile. |
| Start Subscription Checkout | Customer clicks Subscribe. | Stripe checkout session created; subscription.checkout_started event emitted. |
| Webhook Creates Subscription | Simulate Stripe subscription created webhook. | subscriptions record active; entitlement granted; inbox item created. |
| Renewal Extends Access | Simulate invoice.paid webhook. | subscription renewed; period updated; invoice stored; entitlement extended. |
| Cancel At Period End | Customer cancels subscription. | cancel_at_period_end true; access remains until period end. |
| Expire Subscription | Run expiration job after period end. | subscription expired; entitlement expired; locked content denied. |
| Locked Content Access | Subscriber opens locked post/product. | Allowed when entitlement active; denied when expired. |
| Duplicate Webhook Idempotency | Replay same webhook. | No duplicate subscription, invoice, entitlement, or inbox item. |

## 23. Regression Smoke Suite

Stage 1: Login/register/session still work.

Stage 2: Public profiles still load.

Stage 3: Merchant locations and claim codes still work.

Stage 4: Products/assets still create and list.

Stage 5: Cart and pending orders still work.

Stage 6: Stripe checkout for regular orders still works.

Stage 7: Ledger/cashout rules remain immutable.

Stage 8: Customer library and entitlements still work.

Stage 9: Gift send/receive still works.

Stage 10: Gift claim/redeem still works.

Stage 11: Inbox tabs still work.

Stage 12: Tips still work.

## 24. Manual QA Checklist

Create a creator subscription tier from profile settings.

Create a merchant membership tier from merchant dashboard.

View tiers on public profile page.

Subscribe to a tier using Stripe test mode.

Verify subscription appears in user dashboard Subscriptions tab.

Verify locked content unlocks for active subscriber.

Cancel subscription and confirm access remains until period end.

Simulate expiration and confirm access is removed.

Replay webhook and confirm duplicate records are not created.

Confirm no unrelated UI changed.

## 25. Rollback Plan

Disable subscription feature flag.

Stop subscription checkout endpoint from creating new sessions.

Keep existing subscriptions records intact for support review.

Do not delete financial or webhook records.

If migration rollback is needed, preserve exports of subscription tables first.

Re-run Stage 1-12 regression smoke suite after rollback.

## 26. AI Coding Prompt

Use the following prompt for the Stage 13 implementation AI. The coding AI must not modify unrelated systems or redesign UI.

Build Stage 13 only: Subscriptions + Monetization.

Use one subscription engine for creators and merchants.

Use Stripe recurring billing and verified webhooks.

Use entitlements as the source of truth for access.

Add subscription tiers, subscriptions, subscription events, subscriber access, invoices, fee snapshots, and content rules.

Wire profile Subscribe buttons and locked content checks without redesigning existing UI.

Emit all required events and audit logs.

Run all Stage 13 acceptance tests and Stage 1-12 regression smoke tests.

Return files changed, database changes, endpoints added, events added, tests passed, and what was intentionally not changed.

## 27. Completion Report Format

Summary of Stage 13 work completed.

Files changed.

Database migrations added.

Models/services/controllers added.

Endpoints added or modified.

Events emitted.

Acceptance tests passed.

Regression smoke tests passed.

Manual QA completed.

Known limitations.

Confirmation that no unrelated UI or feature logic was changed.

## 28. Score Rubric

| Score | Criteria |
| --- | --- |
| 10/10 | One subscription engine, Stripe recurring billing, entitlement access, inbox events, fee snapshots, webhook idempotency, tests, and no unrelated regressions. |
| 8/10 | Subscription flow works but limited webhook/retry or reporting coverage. |
| 6/10 | Basic subscriptions work but entitlement or fee integration is incomplete. |
| 4/10 | Subscriptions exist but are separate/duplicated systems or break prior stages. |
| 0/10 | Unrelated systems changed, financial records unsafe, or previous workflows broken. |