Microgifter Stage 14 Backend Implementation Plan v1

Posts / Feed / Social Network | Version v1 | Pre-build implementation plan

| Stage | 14 |
| --- | --- |
| Domain | Posts / Feed / Social Network |
| Build Type | Backend implementation plan |
| Primary Goal | Social publishing, feed visibility, follows, engagement, moderation hooks |
| Score | 10/10 pre-build foundation |

# 1. Stage Objective

Stage 14 builds the social publishing and feed layer that connects users, creators, merchants, products, microgift offers, subscriptions, and public discovery. The goal is to create a controlled social network foundation without changing commerce, gift, wallet, claim, subscription, or inbox behavior built in prior stages.

Create user, creator, merchant, product, and microgift-offer posts.

Create follow, mute, block, report, like, comment, save, and share mechanics.

Generate feed items from posts and approved platform events.

Apply visibility rules using follows, blocks, mutes, subscriptions, and entitlements.

Preserve all prior backend stages and UI structures.

# 2. Explicit Scope

Posts: public posts, product posts, microgift offer posts, subscriber-only posts, follower-only posts, premium/locked posts, merchant announcements.

Post media: images, video-ready records, audio-ready records, and linked product/gift assets.

Social graph: follow, unfollow, mute, unmute, block, unblock.

Engagement: likes, comments, saves, shares, reports.

Feed generation: event-driven feed item creation and visibility filtering.

Profile integration: public profile post listing and creator/merchant post lists.

Moderation hooks: reports create moderation records and hide/limit content based on policy.

Notification hooks: create notification-ready events for follows, comments, likes, and post interactions.

# 3. Do Not Build In Stage 14

Advanced AI ranking or recommendation engine.

Paid advertising, boost marketplace, affiliate/referral system.

Full real-time direct messaging.

PSR dashboards or committed demand analytics.

Agent commerce automation execution.

New checkout, wallet, gift, claim, subscription, or tip behavior.

Any redesign of existing tabs, inbox layout, product pages, gift display, or merchant locations UI.

# 4. Dependencies

Stage 1: users, auth, roles, sessions, audit logs.

Stage 2: public profiles, usernames, profile visibility.

Stage 3: merchants and locations for merchant posts.

Stage 4: assets and products for product posts.

Stage 8: entitlements for paid/locked content visibility.

Stage 13: subscriptions and tier entitlements for subscriber-only posts.

Event Catalog v1 for event names and side effects.

State Machine + Business Rules v1 for post, follow, report, and moderation states.

# 5. Primary Tables

posts - canonical user/creator/merchant content records.

post_media - media attached to posts.

post_products - links posts to assets/products.

post_microgifts - links posts to gift templates/offers.

post_access_rules - visibility and access enforcement rules.

post_engagements - likes, saves, shares, lightweight reactions.

post_comments - threaded comments with moderation status.

follows - user-to-user and user-to-merchant follow relationships.

feed_items - precomputed feed rows linked to posts/events.

content_reports - report records for moderation.

blocks - block relationships.

mutes - mute relationships.

notifications - notification records or notification jobs, if already available from prior stage.

# 6. Post Types

free_post - public or follower-visible social content.

product_post - post promoting a product/asset.

microgift_offer_post - post promoting a gift/reward/voucher.

subscriber_post - subscriber-only content.

tier_locked_post - content restricted to a subscription tier or access level.

paid_unlock_post - content requiring an entitlement purchase later.

merchant_announcement - merchant/store update.

creator_update - creator profile update or content post.

system_generated_post - optional future event-generated post, not MVP default.

# 7. Visibility Rules

public - visible to everyone unless blocked, hidden, removed, or private profile rules apply.

followers - visible only to followers of the author or merchant.

subscribers - visible only to active subscribers with entitlement.

tier_locked - visible only to subscribers at or above required access level.

paid_unlock - preview visible; full content requires purchase entitlement.

private - visible only to author/admin, not feed-distributed.

blocked users must never see or interact with content from the blocker.

muted authors must not appear in viewer feed but profile access may remain unless blocked.

# 8. State Machines

Stage 14 uses controlled lifecycle states so AI code cannot invent new behavior.

Post states: draft, published, hidden, removed, archived, flagged.

Comment states: visible, hidden, removed, flagged.

Follow states: active, muted, blocked, removed.

Report states: open, reviewing, actioned, dismissed.

Feed item states: active, hidden, expired, removed.

# 9. API Endpoints

GET /api/feed - returns viewer feed with visibility enforcement.

GET /api/profiles/{username}/posts - returns public/profile-visible posts.

POST /api/posts - create post.

GET /api/posts/{id} - read post if authorized.

PATCH /api/posts/{id} - update author-owned post.

DELETE /api/posts/{id} - archive/remove post based on permissions.

POST /api/posts/{id}/media - attach media.

POST /api/posts/{id}/like - like post.

DELETE /api/posts/{id}/like - unlike post.

POST /api/posts/{id}/save - save post.

DELETE /api/posts/{id}/save - unsave post.

POST /api/posts/{id}/share - create share event.

POST /api/posts/{id}/comments - create comment.

GET /api/posts/{id}/comments - list visible comments.

DELETE /api/comments/{id} - remove own/admin comment.

POST /api/follows/users/{id} - follow user/creator.

DELETE /api/follows/users/{id} - unfollow user/creator.

POST /api/follows/merchants/{id} - follow merchant.

DELETE /api/follows/merchants/{id} - unfollow merchant.

POST /api/users/{id}/mute - mute user.

DELETE /api/users/{id}/mute - unmute user.

POST /api/users/{id}/block - block user.

DELETE /api/users/{id}/block - unblock user.

POST /api/content/report - report post/comment/profile.

# 10. Events Emitted

post.created

post.published

post.updated

post.hidden

post.removed

post.media_attached

post.product_attached

post.microgift_attached

follow.created

follow.removed

user.muted

user.blocked

post.liked

post.saved

post.shared

comment.created

comment.removed

content.reported

feed.item_created

feed.item_hidden

# 11. Event Side Effects

post.published creates feed_items for eligible audience groups or marks post for feed fanout job.

post.product_attached links post to asset/product without changing product price, checkout, or entitlement behavior.

post.microgift_attached links post to gift offer without changing gift lifecycle behavior.

follow.created may create a notification for the followed user/merchant owner.

comment.created may notify post author unless author is commenter.

content.reported creates moderation queue entry and audit log.

user.blocked removes future feed visibility between blocker and blocked user.

# 12. Permissions

Authenticated users can create normal posts if account is active.

Creators can create creator/product/premium posts tied to their profile/assets.

Merchant owners and authorized merchant staff can create merchant posts.

Only post author, merchant owner, assigned staff with permission, or admin can edit/remove posts.

Only admins/moderators can force-hide content.

Customers cannot edit merchant posts, subscription tiers, product prices, wallet records, order records, claims, or ledger entries.

Blocked users cannot comment, like, save, share, or view restricted content from the blocker.

# 13. Data Ownership Rules

Posts belong to author_user_id and may optionally belong to merchant_id.

Product posts reference existing products/assets but do not own the product.

Microgift offer posts reference existing asset/gift template but do not own the gift instance.

Comments belong to commenter_user_id and post_id.

Follows belong to follower_user_id and target user/merchant.

Feed items are system-generated projections and may be regenerated from posts/events.

Reports belong to reporter_user_id but moderation decisions belong to platform admins.

# 14. Validation Rules

Titles and body must be length-limited and sanitized.

Allowed media MIME types must follow media storage policy.

Product posts may only attach products the author/merchant can manage.

Microgift offer posts may only attach eligible assets/gift templates.

Subscriber-only posts require creator/merchant monetization mode enabled.

Paid/locked posts require access rule records.

Comments must be tied to visible/commentable posts.

Reports must include source_type, source_id, reason, and optional message.

# 15. Feed Generation Rules

Feed is generated from posts/events, not manually assembled by UI logic.

Feed must enforce visibility at read time even if feed_items were precomputed.

Feed query must exclude blocked relationships and muted authors.

Subscriber-only content may show preview cards if rules allow preview; full body/media requires entitlement.

Feed item ranking starts simple: created_at desc plus pinned/featured placeholders.

Ranking algorithm must be replaceable later by agent/demand signals.

# 16. Security Rules

Sanitize post/comment body to prevent XSS.

Rate-limit post creation, comments, likes, follows, reports, and shares.

Do not expose private media URLs directly; use storage access policy.

Do not reveal subscriber-only content in API responses if viewer lacks entitlement.

Do not reveal blocked user content through search, profile, feed, or direct endpoint access.

Every admin/moderator action requires audit log.

# 17. Acceptance Tests

Create public post: post exists, event emitted, feed item created, author profile shows post.

Create product post: post links to product without changing checkout/product price.

Create subscriber-only post: non-subscriber sees locked preview; subscriber sees full content.

Follow user: follow record created, feed includes future posts, notification event emitted.

Block user: blocked user cannot view, comment, like, follow, or appear in feed.

Mute user: muted user disappears from feed but is not blocked.

Comment on post: comment appears, event emitted, notification generated.

Report post: moderation record created, audit log written.

Regression: cart, checkout, wallet, gift send, gift claim, inbox tabs, subscriptions, and tips still pass smoke tests.

# 18. Mandatory Regression Smoke Suite

Auth: register/login/logout still works.

Profiles: public profile and username lookup still work.

Merchant locations: create/edit/delete location still works.

Products: create/list product still works.

Cart/orders: add to cart and pending order still work.

Stripe/payment stage contracts remain unchanged.

Wallet/ledger endpoints remain unchanged.

Entitlement/library access still works.

Gift send/receive still works.

Gift claim still works.

Inbox tabs/actions still work.

Tips and subscriptions APIs remain unchanged except notification hooks if explicitly required.

# 19. Manual QA Checklist

Create a user post from profile dashboard.

Create a merchant announcement from merchant account.

Create a product post linked to an existing product.

View feed as follower and non-follower.

View subscriber-only post as subscriber and non-subscriber.

Like, save, share, and comment on a post.

Mute and block a user and verify feed/profile restrictions.

Report a post and verify moderation queue entry.

Verify no existing inbox tabs or gift flows were changed.

# 20. Rollback Plan

If Stage 14 breaks feed only: disable feed route and continue profile/product systems.

If Stage 14 breaks profile pages: revert Stage 14 profile post integration only.

If Stage 14 breaks product/gift behavior: revert post attachment code immediately.

No rollback may delete orders, gifts, ledger entries, entitlements, claims, tips, or subscriptions.

Feature flags should allow disabling feed fanout, comments, reports, or social actions independently.

# 21. AI Coding Prompt

Build Stage 14 only: Posts / Feed / Social Network. Use the existing Microgifter architecture, database blueprint, API contract, event catalog, state machine/business rules, acceptance test catalog, and Stage 14 plan as source of truth. Do not modify unrelated systems. Do not redesign UI. Do not refactor working code. Only create/update tables, models, policies, controllers, services, jobs, tests, and minimal wiring required for Stage 14. Preserve all prior stage acceptance tests.

Implement posts, post_media, post_products, post_microgifts, post_access_rules, post_engagements, post_comments, follows, mutes, blocks, content_reports, and feed_items as needed.

Implement API endpoints listed in this plan.

Emit events listed in this plan.

Apply visibility/entitlement/block/mute rules.

Return completion report with files changed, tests run, known limitations, and do-not-touch confirmation.

# 22. Completion Report Format

Summary of Stage 14 changes.

Files changed.

Database migrations added.

Models/policies/controllers/services/jobs added.

API endpoints added.

Events emitted.

Acceptance tests passed.

Regression smoke suite results.

What was intentionally not changed.

Known limitations and next stage recommendation.

# 23. Stage 14 Score Rubric

| Category | Requirement | Pass Standard |
| --- | --- | --- |
| Scope Control | Only Stage 14 systems changed | No unrelated cart/gift/wallet/inbox regressions |
| Feed Accuracy | Visibility rules enforce entitlements/blocks/mutes | Unauthorized content never leaks |
| Social Actions | Follow/like/comment/save/share/report work | Events and audit/moderation records created |
| Regression Safety | Prior stage smoke suite passes | No working feature broken |
| Documentation | Completion report returned | Files/tables/endpoints/tests listed |