Microgifter Stage 2 Backend Implementation Plan v1

Profiles / Public Identity / Creator & Merchant Mode Placeholders

| Item | Value |
| --- | --- |
| Document Type | Implementation-ready stage plan |
| Stage | Stage 2 - Profiles + Public Identity |
| Primary Goal | Create safe public profile identity layer and profile management APIs without implementing commerce systems. |
| Build Philosophy | Additive only; preserve Stage 1; no unrelated refactors; no UI drift. |
| Recommended Stack | Laravel modular monolith, MySQL 8, Redis-ready cache/queues, S3-compatible media abstraction. |

# 1. Executive Summary

Stage 2 creates the public identity layer for Microgifter. Stage 1 created secure users, sessions, roles, permissions, and audit logs. Stage 2 turns those accounts into usable platform identities: profile pages, username slugs, profile media, social links, creator mode, merchant identity mode, public visibility settings, and monetization button placeholders.

This stage does not implement real payments, subscriptions, tips, products, posts, feed, merchant stores, gifts, claims, wallet, PSR, or agent commerce. It prepares the profile surface where those future systems will later attach.

# 2. Stage 2 Scope

Public profile page for every active user with a profile slug/username.

Profile settings API for display name, username, bio, avatar, banner, location text, website, and visibility.

Creator mode and merchant identity mode flags without building the actual creator/merchant commerce systems yet.

Profile social links with create/update/delete support.

Profile sections prepared for products, posts, subscriptions, tips, and merchant offers as placeholders.

Profile completion scoring so future onboarding can guide users.

Follow / Subscribe / Tip / Shop button placeholders on public profiles with safe disabled or coming-soon behavior.

Media upload-ready fields for avatar/banner, with storage abstraction but without advanced media processing yet.

Profile privacy/status controls and admin moderation visibility.

# 3. Explicit Non-Scope / Do Not Build

Do not build real subscriptions or recurring billing in Stage 2.

Do not build real tip payments, wallet transactions, or Stripe payouts in Stage 2.

Do not build product creation, product purchase, cart, checkout, orders, or owned items in Stage 2.

Do not build merchant store backend, merchant locations, claim codes, gift claiming, or redemption in Stage 2.

Do not build social feed ranking, comments, likes, saves, shares, direct messages, or notification delivery in Stage 2.

Do not change existing working tabs, gift display, locations UI, mobile drawer behavior, or account dropdown behavior.

Do not refactor Stage 1 auth/role/session code beyond what is required to read the authenticated user and update the profile.

# 4. Architecture Position

Stage 2 belongs to the Profile/Public Identity Domain. It is the surface that later domains attach to: creator subscriptions, user product posts, merchant storefront identity, social follows, tips, feed, search, and agent recommendations.

| Future Domain | How Stage 2 Supports It |
| --- | --- |
| Creator Economy | Subscribe/Tip placeholders, creator mode, public profile identity, future premium content sections. |
| Merchant System | Merchant identity mode and profile linking prepare for merchant store pages in Stage 3. |
| Products / Assets | Profile sections prepare for product cards and digital product posts in Stage 4. |
| Social Feed | Follow placeholder and public identity fields prepare for follow graph and feed items. |
| Tips / Wallet | Tip button placeholder establishes UX location without invoking payment logic. |
| Agent Commerce | Profile completion, public identity, and profile metadata become agent context later. |

# 5. Recommended Technical Stack

| Layer | Recommendation | Notes |
| --- | --- | --- |
| Backend | Laravel modular monolith | Continue from Stage 1. Use controllers/services/resources per domain. |
| Database | MySQL 8 migrations | Use foreign keys, unique username index, soft deletes where appropriate. |
| Media | S3-compatible storage abstraction | Stage 2 can store URLs/paths now; advanced scanning/transcoding comes later. |
| Frontend | Existing UI / Blade / API client | Do not redesign. Only wire profile endpoints if existing surfaces are present. |
| Validation | Form request validators | Centralize username, link URL, visibility, and media field validation. |
| Audit | Stage 1 audit service | Profile changes, visibility changes, and admin moderation changes must be audited. |

# 6. Database Tables Required

| Table | Purpose | Stage 2 Requirements |
| --- | --- | --- |
| user_profiles | Public/private profile record created in Stage 1 and expanded in Stage 2. | user_id unique, username unique, display_name, bio, avatar_url, banner_url, profile_type, visibility/status fields. |
| profile_links | Social/external links shown on profile. | profile_id, label, url, link_type, sort_order, is_active. |
| profile_sections | Configurable profile sections prepared for future products/posts/subscriptions. | profile_id, section_type, title, visibility, sort_order, is_enabled. |
| profile_completion_checks | Tracks profile completion status. | profile_id, check_key, status, completed_at. |
| profile_events | Profile-domain event trail optimized for profile activity. | profile_id, user_id, event_type, payload_json, created_at. |
| profile_moderation_flags | Admin/moderation review records for profiles. | profile_id, reporter_user_id, reason, status, reviewed_by_user_id. |
| profile_search_index | Search-ready denormalized profile text fields. | profile_id, username, display_name, bio_excerpt, profile_type, search_text. |

# 7. Schema Detail

### user_profiles

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| user_id | FK unique indexed | One profile per user. |
| username | string unique indexed nullable | Public slug. Must be normalized lowercase. |
| display_name | string indexed | Human-facing name. |
| bio | text nullable | Public profile biography. |
| avatar_url | string nullable | Avatar media URL/path. |
| banner_url | string nullable | Banner media URL/path. |
| profile_type | string indexed | customer, creator, merchant, hybrid. |
| visibility | string indexed | public, unlisted, private. |
| status | string indexed | active, hidden, suspended, pending_review. |
| website_url | string nullable | Primary external link. |
| location_text | string nullable | Public location text, not precise address. |
| creator_mode_enabled | bool | Prepares creator monetization later. |
| merchant_mode_enabled | bool | Prepares merchant identity later. |
| profile_completion_score | integer | 0-100 score. |
| created_at / updated_at | timestamps | Required. |
| deleted_at | timestamp nullable | Soft delete. |

### profile_links

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK indexed | Owner profile. |
| label | string | Display label. |
| url | string | Validated URL. |
| link_type | string indexed | website, instagram, tiktok, youtube, x, facebook, linkedin, custom. |
| sort_order | integer indexed | Display order. |
| is_active | bool | Soft hide without delete. |
| created_at / updated_at | timestamps | Required. |
| deleted_at | timestamp nullable | Soft delete. |

### profile_sections

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK indexed | Owner profile. |
| section_type | string indexed | bio, links, products_placeholder, posts_placeholder, subscriptions_placeholder, tips_placeholder, merchant_placeholder. |
| title | string | Section heading. |
| visibility | string indexed | public, followers, subscribers, private. |
| sort_order | integer indexed | Display order. |
| is_enabled | bool | Can hide section. |
| settings_json | json nullable | Future-safe section settings. |
| created_at / updated_at | timestamps | Required. |

### profile_completion_checks

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK indexed | Profile. |
| check_key | string indexed | username_set, avatar_set, bio_set, first_link_added, creator_mode_selected. |
| status | string indexed | pending, complete, skipped. |
| completed_at | timestamp nullable | Completion time. |
| created_at / updated_at | timestamps | Required. |
| unique(profile_id, check_key) | constraint | No duplicate checks. |

### profile_events

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK indexed | Profile. |
| user_id | FK indexed | Actor/owner. |
| event_type | string indexed | profile.updated, profile.viewed, profile.link_added. |
| payload_json | json nullable | Safe profile metadata. |
| created_at | timestamp indexed | Event time. |

### profile_moderation_flags

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK indexed | Reported profile. |
| reporter_user_id | FK nullable indexed | Reporter. |
| reason | string indexed | spam, impersonation, abuse, restricted_content, other. |
| notes | text nullable | Report details. |
| status | string indexed | open, reviewing, dismissed, actioned. |
| reviewed_by_user_id | FK nullable indexed | Admin reviewer. |
| reviewed_at | timestamp nullable | Review time. |
| created_at / updated_at | timestamps | Required. |

### profile_search_index

| Field | Type | Notes |
| --- | --- | --- |
| id | PK | Primary key. |
| profile_id | FK unique indexed | Profile. |
| username | string indexed | Copied from profile. |
| display_name | string indexed | Copied from profile. |
| profile_type | string indexed | Copied from profile. |
| bio_excerpt | text nullable | Limited snippet. |
| search_text | text/fulltext | Concatenated searchable terms. |
| last_indexed_at | timestamp nullable | Index refresh time. |
| created_at / updated_at | timestamps | Required. |

# 8. Seed Data

| Category | Seed Values |
| --- | --- |
| Default Profile Sections | bio, links, products_placeholder, posts_placeholder, subscriptions_placeholder, tips_placeholder, merchant_placeholder |
| Profile Completion Checks | username_set, display_name_set, avatar_set, banner_set, bio_set, first_link_added, creator_mode_selected, merchant_mode_selected |
| Profile Link Types | website, instagram, tiktok, youtube, x, facebook, linkedin, github, custom |
| Profile Types | customer, creator, merchant, hybrid |
| Profile Visibility | public, unlisted, private |
| Profile Status | active, hidden, suspended, pending_review |

# 9. API Endpoints Required

| Method | Endpoint | Purpose | Permission |
| --- | --- | --- | --- |
| GET | /api/profiles/{username} | Read public profile by username/slug. | public if profile public |
| GET | /api/me/profile | Read own full profile settings. | authenticated |
| PATCH | /api/me/profile | Update own profile fields. | authenticated |
| POST | /api/me/profile/avatar | Upload/update avatar reference. | authenticated |
| POST | /api/me/profile/banner | Upload/update banner reference. | authenticated |
| GET | /api/me/profile/links | List own profile links. | authenticated |
| POST | /api/me/profile/links | Create profile link. | authenticated |
| PATCH | /api/me/profile/links/{id} | Update profile link. | authenticated owner |
| DELETE | /api/me/profile/links/{id} | Soft delete profile link. | authenticated owner |
| PATCH | /api/me/profile/sections | Update profile section order/visibility. | authenticated owner |
| GET | /api/profiles/{username}/summary | Read public profile summary for cards/feed/search. | public if profile public |
| POST | /api/profiles/{username}/follow-placeholder | Placeholder follow action. | authenticated; returns not_implemented_until_stage_14 |
| POST | /api/profiles/{username}/subscribe-placeholder | Placeholder subscribe action. | authenticated; returns not_implemented_until_stage_13 |
| POST | /api/profiles/{username}/tip-placeholder | Placeholder tip action. | authenticated; returns not_implemented_until_stage_12 |
| GET | /api/admin/profiles | Admin profile search/list. | admin |
| GET | /api/admin/profiles/{id} | Admin profile detail. | admin |
| PATCH | /api/admin/profiles/{id}/status | Admin hide/suspend/restore profile. | admin |
| POST | /api/admin/profiles/{id}/moderation-flags | Admin create/update moderation flag. | admin |

# 10. Endpoint Contracts

### GET /api/profiles/{username}

| Contract Item | Value |
| --- | --- |
| Request | username path parameter |
| Response | public profile, links, enabled public sections, placeholder action availability |
| Events | profile.viewed optional/rate-limited |
| Tables | user_profiles, profile_links, profile_sections, profile_events |
| Failure | 404 not found/private/hidden; 403 suspended; 429 if view tracking abused |

### PATCH /api/me/profile

| Contract Item | Value |
| --- | --- |
| Request | username, display_name, bio, website_url, location_text, visibility, profile_type, creator_mode_enabled, merchant_mode_enabled |
| Response | updated full profile, completion score, completion checks |
| Events | profile.updated, profile.completion_changed if score changes |
| Tables | user_profiles, profile_completion_checks, profile_search_index, profile_events, audit_logs |
| Failure | 422 validation, 409 username taken, 401 unauthenticated |

### POST /api/me/profile/links

| Contract Item | Value |
| --- | --- |
| Request | label, url, link_type, sort_order optional |
| Response | created profile link |
| Events | profile.link_added, profile.completion_changed if first link |
| Tables | profile_links, profile_completion_checks, profile_events, audit_logs |
| Failure | 422 invalid URL/type, 403 not owner |

### PATCH /api/admin/profiles/{id}/status

| Contract Item | Value |
| --- | --- |
| Request | status, reason |
| Response | updated profile status |
| Events | profile.status_changed |
| Tables | user_profiles, profile_moderation_flags, audit_logs |
| Failure | 403 unauthorized, 404 profile not found, 422 invalid status |

# 11. Events Emitted

| Event | Trigger | Tables Touched |
| --- | --- | --- |
| profile.created | Baseline profile created from Stage 1 registration. | user_profiles, profile_sections, profile_completion_checks, profile_events, audit_logs |
| profile.updated | Owner changed profile fields. | user_profiles, profile_search_index, profile_events, audit_logs |
| profile.username_changed | Username/slug changed. | user_profiles, profile_search_index, profile_events, audit_logs |
| profile.avatar_updated | Avatar reference changed. | user_profiles, profile_completion_checks, profile_events, audit_logs |
| profile.banner_updated | Banner reference changed. | user_profiles, profile_completion_checks, profile_events, audit_logs |
| profile.link_added | Profile link created. | profile_links, profile_completion_checks, profile_events, audit_logs |
| profile.link_updated | Profile link updated. | profile_links, profile_events, audit_logs |
| profile.link_deleted | Profile link deleted/disabled. | profile_links, profile_events, audit_logs |
| profile.sections_updated | Section order/visibility changed. | profile_sections, profile_events, audit_logs |
| profile.completion_changed | Profile completion score/check changed. | profile_completion_checks, user_profiles, profile_events |
| profile.status_changed | Admin changed profile moderation status. | user_profiles, profile_moderation_flags, audit_logs |
| profile.viewed | Public profile viewed; optional/rate-limited. | profile_events, analytics later |

# 12. Permissions

| Permission | Purpose | Default Roles |
| --- | --- | --- |
| profiles.read.public | Read public active profiles. | public |
| profiles.read.self | Read own full profile settings. | customer+ |
| profiles.update.self | Update own profile. | customer+ |
| profiles.links.manage.self | Create/update/delete own profile links. | customer+ |
| profiles.sections.manage.self | Update own profile sections. | customer+ |
| admin.profiles.read | View profile admin list/detail. | admin, super_admin |
| admin.profiles.moderate | Hide/suspend/restore profile. | admin, super_admin |
| admin.profile_flags.manage | Create/update moderation flags. | admin, super_admin |

# 13. Security Requirements

Public profile endpoint must never return private fields: email, password_hash, session data, reset tokens, verification tokens, role internals, or audit payloads.

Username must be normalized, unique, and protected from reserved slugs such as admin, api, login, register, checkout, wallet, gifts, merchant, support, assets, static, and system.

Profile media uploads must validate file type and size. If actual uploads are deferred, endpoint should accept only managed storage references, not arbitrary scriptable content.

Profile links must be validated URLs and should block javascript:, data:, file:, and unsafe protocols.

Profile visibility must be enforced server-side, not only hidden in UI.

Admin moderation status must override public visibility.

Every profile update and admin moderation change must write an audit log.

Rate limit username changes, profile update bursts, media upload attempts, and placeholder action spam.

# 14. Validation Rules

| Input | Rules |
| --- | --- |
| username | 3-30 chars, lowercase slug, unique, no reserved slugs, letters/numbers/dash/underscore only. |
| display_name | 1-80 chars, no control characters. |
| bio | Max 500 chars for Stage 2, sanitized output. |
| website_url | Nullable valid HTTPS/HTTP URL, max 255 chars. |
| location_text | Nullable public text, max 120 chars; do not require precise address. |
| profile_type | customer, creator, merchant, hybrid. |
| visibility | public, unlisted, private. |
| link_type | Allowed seed values or custom. |
| link url | Valid URL, safe protocol, max 255 chars. |
| avatar/banner | Allowed image MIME types, size limit, storage reference required if uploads are active. |

# 15. State Rules

| Object | States | Allowed Transitions |
| --- | --- | --- |
| Profile Status | active, hidden, suspended, pending_review | active -> hidden; hidden -> active; active/hidden -> suspended; suspended -> active by admin; any -> pending_review by moderation. |
| Profile Visibility | public, unlisted, private | Owner can move between visibility states unless profile status blocks public display. |
| Profile Link | active, disabled, deleted | active -> disabled; disabled -> active; active/disabled -> deleted. No hard delete required. |
| Moderation Flag | open, reviewing, dismissed, actioned | open -> reviewing; reviewing -> dismissed/actioned; actioned -> reopened only by admin. |
| Profile Completion Check | pending, complete, skipped | pending -> complete/skipped; complete -> pending if underlying data removed. |

# 16. Public Profile Page Requirements

Public profile route should be slug-based and stable: /u/{username} or /profile/{username}.

Display avatar, banner, display name, username, bio, links, and enabled profile sections.

Show Follow, Subscribe, Tip, and Shop buttons as placeholders only in Stage 2.

If a placeholder action is clicked, return a controlled message such as "Available in Stage 12/13/14" without breaking the page.

Private, hidden, suspended, or deleted profiles must not expose public data.

Public profile must not expose account email or admin-only metadata.

# 17. Profile Completion Scoring

| Check | Weight | Complete When |
| --- | --- | --- |
| display_name_set | 10 | Display name exists. |
| username_set | 20 | Unique username exists. |
| avatar_set | 15 | Avatar URL/path exists. |
| banner_set | 10 | Banner URL/path exists. |
| bio_set | 15 | Bio has meaningful text. |
| first_link_added | 10 | At least one active profile link exists. |
| mode_selected | 10 | Creator or merchant mode selected if user wants monetization. |
| visibility_confirmed | 10 | Visibility set explicitly. |

# 18. Implementation Tasks

| Step | Task | Done When |
| --- | --- | --- |
| 1 | Create/extend migrations for profile tables. | Migrations run and rollback cleanly; Stage 1 tables untouched except additive profile columns if required. |
| 2 | Create models and relationships. | Profile has links, sections, completion checks, events, moderation flags, search index. |
| 3 | Create seeders for profile sections/checks/link types. | New profiles get default sections and checks. |
| 4 | Build public profile read API. | Public active profile returns safe public data only. |
| 5 | Build profile settings API. | Authenticated user can update profile safely. |
| 6 | Build profile link APIs. | Create/update/delete own links with validation and audit logging. |
| 7 | Build profile section API. | Owner can reorder/enable/disable sections. |
| 8 | Build media reference endpoints. | Avatar/banner updates work with validation or storage abstraction. |
| 9 | Build admin profile moderation endpoints. | Admin can list, view, hide/suspend/restore profiles. |
| 10 | Add profile completion service. | Score updates after profile/link/media changes. |
| 11 | Add tests. | Acceptance tests and regression smoke suite pass. |
| 12 | Produce completion report. | Files changed, endpoints added, tests passed, and unrelated modules untouched. |

# 19. Acceptance Tests Required

| Test ID | Name | Expected Result |
| --- | --- | --- |
| ST2-001 Public Profile Read | Active public profile can be read by username. | Response contains only public-safe fields; no email/session/admin data. |
| ST2-002 Private Profile Hidden | Private profile is not publicly readable. | 404 or controlled private response; no sensitive data leaked. |
| ST2-003 Username Unique | Duplicate username update is rejected. | 409/422 returned; original profile unchanged. |
| ST2-004 Reserved Username Blocked | Reserved slugs cannot be used. | 422 returned for admin, api, login, support, etc. |
| ST2-005 Profile Update | Authenticated user updates display name/bio/visibility. | profile.updated event, audit log, search index refresh. |
| ST2-006 Avatar Update | Authenticated user updates avatar reference. | profile.avatar_updated event, completion score updates. |
| ST2-007 Link Create | Authenticated user adds a profile link. | profile_links record created; unsafe URLs rejected. |
| ST2-008 Link Delete | Authenticated user disables/deletes own link. | Link hidden; audit/event written. |
| ST2-009 Section Update | Owner reorders/enables/disables profile sections. | profile_sections updated; no product/feed logic built. |
| ST2-010 Admin Moderation | Admin hides profile. | status changes; public profile unavailable; audit/event written. |
| ST2-011 Placeholder Buttons | Follow/Subscribe/Tip placeholders return controlled not-implemented responses. | No payment, subscription, wallet, or follow records created. |
| ST2-012 Regression Smoke | Stage 1 auth still works. | Register/login/logout/api me/admin audit tests still pass. |

# 20. Manual QA Checklist

Create a new user and confirm a baseline profile exists.

Set username, display name, bio, avatar, banner, website, and visibility.

Open public profile by username and verify only public-safe fields appear.

Attempt duplicate username and verify rejection.

Attempt unsafe profile link and verify rejection.

Add, edit, disable, and delete profile links.

Toggle creator mode and merchant mode and verify stored flags only; no commerce systems created.

Click Subscribe/Tip/Follow placeholders and verify controlled not-implemented response.

Hide profile as admin and verify public access is blocked.

Confirm Stage 1 auth/admin/audit endpoints still pass.

# 21. Regression Smoke Suite

Stage 1 registration/login/logout/password reset/email verification still pass.

Role and permission checks still pass.

Admin audit log still records auth/profile/admin actions.

No gift display UI changed.

No location UI changed.

No inbox tabs changed.

No account dropdown or mobile drawer behavior changed.

No cart, checkout, wallet, Stripe, tip, subscription, feed, PSR, or agent tables are used by Stage 2 code.

# 22. Rollback Plan

Stage 2 migrations must be additive and reversible where practical.

If Stage 2 fails, revert Stage 2 files only; do not alter Stage 1 auth to hide profile defects.

Seeders must be idempotent and safe to rerun.

Profile public route should be feature-flagged if deployment needs staged rollout.

No financial or order data exists in Stage 2; rollback risk is limited to profile identity records.

# 23. AI Coding Prompt for Stage 2

IMPORTANT: Build Stage 2 only. Do not modify unrelated features, layouts, tabs, product logic, gift logic, wallet logic, Stripe logic, inbox logic, social feed logic, PSR logic, agent logic, or merchant location logic.

Goal: Implement Microgifter Stage 2 Backend: public profile identity, profile settings, username/slug system, profile media references, profile links, profile sections, creator/merchant mode flags, profile completion scoring, public profile read endpoints, and admin profile moderation.

Use the Microgifter Master Architecture Specification v1, Database Blueprint v1, API Contract Specification v1, Event Catalog v1, State Machine + Business Rules v1, Acceptance Test Catalog v1, Infrastructure + Deployment Specification v1, Stage 1 Backend Implementation Plan v1, and this Stage 2 Implementation Plan as source of truth.

Required output:
1. Add/extend migrations for user_profiles, profile_links, profile_sections, profile_completion_checks, profile_events, profile_moderation_flags, and profile_search_index.
2. Models and relationships.
3. Seeders for default profile sections, completion checks, profile link types, visibility/status values where applicable.
4. API endpoints for public profile read, own profile read/update, avatar/banner update, profile links CRUD, profile sections update, placeholder follow/subscribe/tip actions, and admin profile moderation.
5. Profile completion service.
6. Profile-safe public resource/serializer that never exposes private account fields.
7. Events and audit logs for all profile changes.
8. Tests for all Stage 2 acceptance criteria and Stage 1 regression smoke suite.
9. Completion report listing files changed, tables created/changed, endpoints added, events emitted, tests passed, and what was intentionally not changed.

Do not claim completion until all Stage 2 tests pass and all Stage 1 regression checks still pass.

# 24. Completion Report Format

Stage 2 Completion Report

Summary:

Files Changed:

Database Migrations Added/Updated:

Models Added/Updated:

Seeders Added:

API Endpoints Added:

Events Emitted:

Audit Logs Written:

Tests Added:

Tests Passed:

Manual QA Completed:

Do-Not-Touch Verification:

Known Limitations:

Next Recommended Stage:

# 25. Stage 2 Score Rubric

| Score Area | Weight | 10/10 Requirement |
| --- | --- | --- |
| Scope Control | 20% | Only profile/public identity changed; no commerce/gift/wallet/feed/UI drift. |
| Security / Privacy | 20% | Public profile never leaks private account fields; unsafe URLs/slugs blocked. |
| Data Model | 15% | Clean profile tables, relationships, indexes, default sections/checks. |
| API Quality | 15% | Endpoints match contract and return predictable resources/errors. |
| Tests | 20% | All Stage 2 tests and Stage 1 regression smoke checks pass. |
| Documentation | 10% | Completion report and limitations are clear. |