Microgifter Stage 5 Backend Implementation Plan v1

Cart + Orders - Digital-Only Transaction Layer

Documentation Score: 10/10 Stage 5 pre-build implementation plan

# Scope

Shopping carts and cart items

Digital-only checkout preparation

Pending order creation

Order items and order totals

Receipt foundation

Fee snapshot placeholders

Owned item and entitlement creation placeholders

Order audit logging

Event-ready order lifecycle foundation

API contracts for cart and order operations

# Explicit Do-Not-Build List

Real Stripe payment capture or Stripe Connect payouts

Wallet ledger movement or cashouts

Gift send/receive/claim workflows

Tip payment flows

Subscriptions or recurring billing

Social feed, comments, follows, or recommendations

PSR generation or committed demand records

Agent commerce automation

Major UI redesigns or unrelated frontend refactors

# 1. Stage Goal

Stage 5 creates the transaction layer that turns sellable assets/products into pending orders. It must support digital-only carts and orders without payment processing. Stage 6 will add Stripe payment confirmation, Stripe Connect, webhook idempotency, and final paid-order side effects.

Build cart -> checkout draft -> pending order flow.

Preserve Stage 1 auth, Stage 2 profiles, Stage 3 merchant/location, and Stage 4 asset/product behavior.

Create clean order records that later systems can safely extend.

Do not create owned items, entitlements, gifts, PSR records, or ledger entries yet; only define placeholders/flags for later stages.

# 2. Core Rule

A product is a sellable template. A cart item is customer intent. An order item is the purchase record. Owned items and entitlements are not granted until payment is confirmed in Stage 6/8.

Stage 5 only creates pending orders.

No digital access is granted in Stage 5.

No financial ledger entries are created in Stage 5.

No gift instances are created in Stage 5 unless explicitly simulated for test fixtures only.

# 3. Required Tables

carts

cart_items

orders

order_items

order_status_history

receipts

checkout_drafts

order_fee_snapshots

order_audit_events

# 4. Table Details

All money fields must be stored as integer cents. Currency is required on cart, item, order, and receipt records. Stage 5 does not settle money; it records intent and pending order state.

# 5. Models Required

Cart

CartItem

CheckoutDraft

Order

OrderItem

OrderStatusHistory

OrderFeeSnapshot

Receipt

OrderAuditEvent

# 6. API Endpoints

Every mutating endpoint must validate permissions and write audit data. Order creation must be idempotent using an idempotency key.

# 7. Request / Response Rules

All prices are submitted/returned as integer cents.

All responses include stable IDs, status, and timestamps.

Cart responses include derived totals but order totals are frozen once order is created.

Order creation requires a valid checkout draft and idempotency key.

Cart cannot contain inactive, deleted, private, or unavailable products unless current user owns/admins the asset.

# 8. Permissions

Authenticated customers can manage their own carts and orders.

Guest carts may be allowed only if the product policy permits; guest order creation should require email capture or account creation depending on product settings.

Creators/merchants can view orders for their own products in later dashboard endpoints.

Admins can view all orders but cannot directly edit immutable paid financial records.

Stage 5 does not allow refunds, payouts, or fulfillment changes.

# 9. Validation Rules

product_id must exist and be active/published.

asset_id must match product.asset_id.

quantity must be positive; digital products default to quantity 1 unless multi-quantity is allowed.

currency must match product price currency.

cart must belong to current user/session.

checkout draft must be active and not expired.

order total must be recalculated server-side; never trust client totals.

order creation must fail if any cart item becomes unavailable.

# 10. Events Emitted

cart.created

cart.item_added

cart.item_updated

cart.item_removed

checkout.draft_created

order.created

receipt.created

order.status_changed

# 11. State Rules

Stage 5 uses a narrow order lifecycle until payment is implemented.

Cart states: active, abandoned, converted, cleared, expired.

Checkout draft states: active, expired, converted, cancelled.

Order states in Stage 5: pending, cancelled, expired.

Do not set order to paid in Stage 5 except controlled testing seed paths marked as simulation only.

Only Stage 6 webhooks/payment confirmation may transition pending -> paid.

# 12. Side Effects

Adding item updates cart totals.

Removing item updates cart totals.

Creating checkout draft freezes a temporary checkout snapshot.

Creating order converts cart to converted and creates order + order_items.

Creating order creates receipt shell with status pending.

Creating order writes order.created event and audit log.

No entitlement, owned item, gift instance, PSR, wallet, or ledger side effects in Stage 5.

# 13. Do-Not-Touch Rules

Do not modify account dropdown behavior.

Do not modify existing Stage 1 auth behavior except using authenticated user context.

Do not alter profile routes or public profile layout.

Do not alter merchant location UI except reading merchant/product ownership if necessary.

Do not alter product creation/editing UI except adding Add-to-Cart integration only if explicitly requested.

Do not implement Stripe, wallet, gifts, inbox, tips, subscriptions, feed, PSR, or agent commerce in this stage.

Do not redesign UI. Backend/API only unless wiring minimal cart buttons is explicitly included.

# 14. Acceptance Tests

User can create or retrieve active cart.

User can add an active digital product to cart.

User cannot add inactive/deleted/private product unless authorized.

Cart totals recalculate server-side after add/update/remove.

Checkout draft can be created from valid cart.

Pending order can be created from checkout draft exactly once per idempotency key.

Order creation converts cart to converted.

Pending receipt shell is created.

No entitlement/owned item/ledger/gift/PSR records are created in Stage 5.

All Stage 1-4 regression smoke tests still pass.

# 15. Manual QA Checklist

Log in as customer and retrieve empty cart.

Add product from Stage 4 product catalog.

Update quantity or confirm single-quantity digital rule.

Remove item and confirm totals update.

Create checkout draft.

Create pending order.

Refresh page and confirm order is visible.

Confirm cart is no longer active after conversion.

Confirm order is not marked paid.

Confirm existing profile, merchant, and product pages still load.

# 16. Rollback Plan

Revert Stage 5 migrations if no production data exists.

If production data exists, create forward migration to disable Stage 5 endpoints and preserve order records.

Disable cart/order feature flag if order creation behaves incorrectly.

Run Stage 1-4 smoke tests after rollback.

Never delete paid orders once Stage 6 exists. Stage 5 pending-only data may be cleaned using controlled admin jobs.

# 17. AI Coding Prompt

Use the prompt text artifact as the source prompt for implementation. It constrains the AI to build only Stage 5 cart/order functionality and prohibits unrelated UI or business logic changes.

# 18. Completion Report Format

Summary of changes

Files changed

Migrations added

Models added

API endpoints added

Events emitted

Tests added/passed

Manual QA performed

Do-not-touch verification

Known limitations

Next recommended stage

# Table Catalog

| Table | Purpose | Fields |
| --- | --- | --- |
| carts | Active cart container for a user/session. | id, user_id, session_id, status, currency, subtotal_cents, total_cents, created_at, updated_at, expires_at |
| cart_items | Line items inside a cart. | id, cart_id, asset_id, product_id, merchant_id, creator_user_id, quantity, unit_price_cents, currency, metadata_json, created_at, updated_at |
| checkout_drafts | Checkout preparation record before pending order creation. | id, cart_id, user_id, status, subtotal_cents, estimated_fees_json, total_cents, currency, expires_at, created_at, updated_at |
| orders | Customer order header in pending/paid/refunded lifecycle. | id, buyer_user_id, status, subtotal_cents, platform_fee_cents, stripe_fee_cents, total_cents, currency, fee_rule_version_id, idempotency_key, created_at, updated_at |
| order_items | Purchased line item record derived from cart item. | id, order_id, asset_id, product_id, merchant_id, creator_user_id, quantity, unit_price_cents, line_total_cents, currency, fulfillment_type, status, created_at, updated_at |
| order_fee_snapshots | Frozen fee data used at order creation. | id, order_id, fee_rule_version_id, fee_payload_json, created_at |
| order_status_history | Immutable transition log for order status changes. | id, order_id, from_status, to_status, actor_user_id, reason, created_at |
| receipts | Receipt shell created for order; finalized after payment. | id, order_id, receipt_number, status, receipt_payload_json, created_at, updated_at |
| order_audit_events | Stage-specific audit helper; also writes global audit_logs. | id, order_id, actor_user_id, action, payload_json, ip_address, created_at |

# Endpoint Catalog

| Method | Path | Purpose |
| --- | --- | --- |
| GET | /api/cart | Return active cart for authenticated user or session. |
| POST | /api/cart/items | Add digital product/asset to cart. |
| PATCH | /api/cart/items/{id} | Update cart item quantity. |
| DELETE | /api/cart/items/{id} | Remove item from cart. |
| DELETE | /api/cart | Clear active cart. |
| POST | /api/checkout/draft | Create or refresh checkout draft from cart. |
| POST | /api/orders | Create pending order from checkout draft. |
| GET | /api/orders | List current user's orders. |
| GET | /api/orders/{id} | Show order detail with items. |
| GET | /api/orders/{id}/receipt | Return receipt shell/final receipt payload. |
| GET | /api/admin/orders | Admin order search/list. |
| GET | /api/admin/orders/{id} | Admin order detail. |