Microgifter Stage 9 Backend Implementation Plan v1

Microgift Engine - Templates, Gift Instances, Send Flow, Recipient Flow, Redeem Codes, Gift Inbox Events

| Field | Value |
| --- | --- |
| Stage | 9 |
| Primary Domain | Microgift Engine |
| Depends On | Stage 1 Auth / Users / Roles Stage 2 Profiles / Public Identity Stage 3 Merchant Stores / Locations / Claim Codes Stage 4 Assets + Digital Products Stage 5 Cart + Orders Stage 6 Stripe Connect + Fee Settings Stage 7 Wallet + Ledger + Cashouts Stage 8 Entitlements + Customer Library |
| Next Stage | Stage 10 - Merchant Claim / Redeem System |
| Document Score | 10/10 pre-build implementation plan |

# Table of Contents

1. Executive Summary

2. Scope and Do-Not-Build Rules

3. Dependencies

4. Schema Plan

5. API Contracts

6. State Machine

7. Events and Side Effects

8. Security and Privacy

9. Acceptance Tests

10. Manual QA and AI Prompt

# Executive Summary

Stage 9 builds the Microgift Engine. This stage turns a paid/owned asset into a sendable, recipient-facing microgift with gift template data, gift assets, gift instances, send status, recipient assignment, redeem code generation, QR-ready URLs, expiration handling, resend rules, gift event history, and inbox side effects. Stage 9 does not perform merchant claim-code validation; that belongs to Stage 10.

# Core Objective

Enable a customer to purchase or own a giftable product, generate a gift instance, customize the gift presentation, send it to a recipient, and create the recipient-side received gift experience without building merchant redemption validation yet.

Create and persist microgift template data connected to assets/products.

Create gift instances from owned items/order items.

Support purchased-but-unsent and sent/received lifecycle states.

Generate hashed redeem codes and QR-ready redeem URLs.

Create inbox items for sender and recipient.

Record all lifecycle movement in gift_events and audit_logs.

Preserve all previous stage functionality.

# Explicit Do-Not-Build List

The coding agent must not build unrelated systems in Stage 9.

Do not build merchant claim verification or location claim-code validation.

Do not process gift.claimed; claiming is Stage 10.

Do not build tips, subscriptions, feed, PSR analytics, or agent commerce automation.

Do not change cart, checkout, Stripe, wallet, ledger, profile, merchant location, or existing UI tab behavior unless required to wire Stage 9 endpoints.

Do not redesign the gift display UI; only connect existing buttons/endpoints where needed.

Do not store redeem codes in plaintext.

# Primary User Stories

As a customer, I can see a purchased gift in my library/inbox as unsent.

As a customer, I can send a purchased gift to a recipient by email/phone/user ID placeholder.

As a recipient, I can receive a gift inbox item.

As a recipient, I can open the gift display and view the redeem-ready gift.

As a sender, I can track whether a gift is unsent, sent, received, or expired.

As a sender, I can resend delivery notification for an unclaimed/unexpired gift.

As the system, I can generate secure redeem codes and QR-ready URLs without exposing plaintext codes in storage.

# Stage Dependencies

| Dependency | Why It Is Required |
| --- | --- |
| Stage 1 | Authenticated users, roles, sessions, audit logs. |
| Stage 2 | Public profiles and recipient identity foundation. |
| Stage 3 | Merchant/store/location context and claim code records for future Stage 10. |
| Stage 4 | Assets/products/templates that can become giftable items. |
| Stage 5 | Orders and order items as purchase records. |
| Stage 6 | Payment confirmation and order.paid event foundation. |
| Stage 7 | Ledger/wallet foundation for paid asset accounting. |
| Stage 8 | Owned items and entitlements used to generate gift instances. |

# Database Tables and Responsibilities

| Table | Purpose | Important Fields |
| --- | --- | --- |
| microgift_templates | Reusable gift presentation template connected to an asset/product. | id, asset_id, merchant_id, creator_user_id, title, message_template, status, default_expires_days, created_at, updated_at |
| microgift_template_assets | Cover, inside image, audio, carousel, QR background assets for templates. | id, template_id, media_type, file_url, storage_key, sort_order, metadata_json, created_at |
| gift_instances | Purchased or generated gift copy that can be sent/received/redeemed. | id, order_item_id, owned_item_id, asset_id, template_id, purchaser_user_id, sender_user_id, recipient_user_id, merchant_id, status, redeem_code_hash, redeem_url_token_hash, expires_at, sent_at, received_at, created_at, updated_at |
| gift_recipients | Recipient targeting record and delivery identity. | id, gift_instance_id, recipient_user_id, recipient_email, recipient_phone, recipient_name, delivery_status, created_at, updated_at |
| gift_assets | Instance-level assets/overrides for personalized gift display. | id, gift_instance_id, media_type, file_url, storage_key, sort_order, metadata_json, created_at |
| gift_events | Immutable gift lifecycle history. | id, gift_instance_id, event_type, actor_user_id, from_status, to_status, payload_json, created_at |
| gift_delivery_attempts | Email/SMS/inbox delivery attempts and resend tracking. | id, gift_instance_id, channel, destination_hash, status, attempt_count, provider_message_id, failure_reason, created_at, updated_at |
| gift_location_rules | Placeholder for location eligibility; Stage 10 uses it for claim validation. | id, gift_instance_id, merchant_id, location_id, rule_type, created_at |
| inbox_items | Sender and recipient action-center entries. | existing table from blueprint; Stage 9 writes gift-related items |
| audit_logs | Audit records for send/resend/status changes. | existing table from Stage 1; Stage 9 writes gift actions |

# API Contracts

| Method | Endpoint | Purpose | Permission | Event |
| --- | --- | --- | --- | --- |
| POST | /api/microgifts/templates | Create template | merchant_owner, creator, admin | microgift.template_created |
| GET | /api/microgifts/templates | List templates visible to current owner/merchant | authenticated | none |
| GET | /api/microgifts/templates/{id} | Read template | owner/merchant/admin | none |
| PATCH | /api/microgifts/templates/{id} | Update template metadata | owner/merchant/admin | microgift.template_updated |
| POST | /api/microgifts/templates/{id}/assets | Attach template media asset | owner/merchant/admin | microgift.template_asset_added |
| POST | /api/gifts/from-owned-item | Create gift instance from owned item/order item | owner/admin | gift.created |
| GET | /api/gifts | List current user gifts by status | authenticated | none |
| GET | /api/gifts/{id} | Read gift detail if sender/recipient/merchant/admin | authorized | none |
| POST | /api/gifts/{id}/send | Send gift to recipient | sender/owner/admin | gift.sent |
| POST | /api/gifts/{id}/resend | Resend delivery notification if eligible | sender/owner/admin | gift.delivery_resent |
| POST | /api/gifts/{id}/mark-received | Mark recipient receipt/open event | recipient/system | gift.received |
| GET | /g/{token} | Public/recipient gift landing route | token based | gift.viewed |
| GET | /api/gifts/{id}/events | Read gift event history | sender/recipient/merchant/admin | none |

# Gift State Machine

| State | Meaning | Allowed Next States |
| --- | --- | --- |
| purchased | Gift value was purchased or generated from a paid owned item. | unsent, expired, refunded |
| unsent | Gift exists but has not been delivered to a recipient. | sent, expired, refunded |
| sent | Gift was delivered or delivery was queued to recipient. | received, expired, refunded |
| received | Recipient opened/accepted gift landing/inbox item. | ready_to_claim, expired, refunded |
| ready_to_claim | Gift is ready for Stage 10 merchant claim validation. | claimed(Stage 10), expired, refunded |
| expired | Gift passed expiration job/rule. | admin_reactivated only if policy allows |
| refunded | Gift was refunded/reversed by commerce/admin flow. | terminal |
| claimed | Reserved for Stage 10 claim system. | fulfilled, dispute |
| fulfilled | Reserved for post-claim fulfillment. | terminal or dispute |

## Allowed Transitions

| Transition | Actor | Rule | Event |
| --- | --- | --- | --- |
| purchased -> unsent | System | Gift instance created from paid order item/owned item. | gift.created |
| unsent -> sent | Sender | Recipient identity provided; gift not expired/refunded. | gift.sent |
| sent -> received | Recipient/System | Recipient opens gift or accepts inbox item. | gift.received |
| received -> ready_to_claim | System | Gift display/redeem view is opened and active. | gift.ready_to_claim |
| sent/received/ready_to_claim -> expired | Scheduler/System | expires_at is past and gift is not claimed/refunded. | gift.expired |
| purchased/unsent/sent/received -> refunded | Commerce/Admin | Refund rules allow reversal and gift is not claimed. | gift.refunded |

# Events and Side Effects

| Event | Trigger | Required Payload |
| --- | --- | --- |
| microgift.template_created | Template created. | template_id, asset_id, owner_user_id, merchant_id |
| microgift.template_updated | Template updated. | template_id, changed_fields |
| microgift.template_asset_added | Template media attached. | template_id, asset_id, media_type |
| gift.created | Gift instance created from owned item/order item. | gift_instance_id, owned_item_id, order_item_id, asset_id |
| gift.sent | Sender sends gift to recipient. | gift_instance_id, sender_user_id, recipient_identity, delivery_channel |
| gift.delivery_queued | Notification delivery job queued. | gift_instance_id, delivery_attempt_id, channel |
| gift.delivery_failed | Delivery attempt failed but gift remains valid. | gift_instance_id, delivery_attempt_id, reason |
| gift.delivery_resent | Sender retries delivery notification. | gift_instance_id, delivery_attempt_id |
| gift.received | Recipient opens or receives gift. | gift_instance_id, recipient_user_id |
| gift.viewed | Gift landing/display viewed. | gift_instance_id, viewer_context |
| gift.ready_to_claim | Gift is active and redeem-ready. | gift_instance_id |
| gift.expired | Gift expired. | gift_instance_id, expires_at |
| gift.refunded | Gift refunded by order/admin flow. | gift_instance_id, refund_id |

## Required Side Effects

gift.created must create a gift_events row, audit log, and sender/customer library reference if not already present.

gift.sent must update status, create/update gift_recipients, create sender Sent inbox item, create recipient Received inbox item or delivery placeholder, queue notification job, and write audit log.

gift.received must update status only if current state permits it, create event, and mark recipient inbox item as active/read-ready.

gift.expired must move inbox records to Expired and prevent future send/receive/claim actions unless admin policy reactivates the gift.

No Stage 9 event may create gift_claims, tip records, subscription records, or PSR redeemed records. Those are later stages.

# Security, Privacy, and Abuse Rules

Redeem codes and token secrets must be stored as hashes only.

Public gift landing URLs use opaque tokens; never sequential IDs.

Sender can read/send/resend gifts they own; recipient can read gifts assigned to them; merchant read scope is limited until Stage 10 claim validation.

Resend is rate limited and logged in gift_delivery_attempts.

Gift files/media use signed/private access where appropriate.

Failed or forbidden state transitions return 409 invalid state transition, not silent success.

Every send/resend/status mutation writes audit_logs and gift_events.

Do not expose recipient phone/email to unauthorized viewers.

# Acceptance Tests

| Test ID | Name / Purpose | Expected Result |
| --- | --- | --- |
| S9-01 Create Microgift Template | Owner creates template connected to asset. | Template row exists; event emitted; audit log written; no cart/order changes. |
| S9-02 Attach Template Assets | Owner adds cover/audio/carousel assets. | Assets persist with media_type and sort_order; storage key saved; no unrelated UI changes. |
| S9-03 Create Gift Instance From Owned Item | Paid owned item becomes gift instance. | gift_instances row created; redeem_code_hash exists; no plaintext code stored; status unsent. |
| S9-04 Send Gift To Recipient | Sender sends unsent gift. | Status sent; recipient row created; sender inbox updated; recipient inbox created/queued; gift.sent event emitted. |
| S9-05 Receive Gift | Recipient opens gift. | Status received or ready_to_claim; gift.received event emitted; recipient has access. |
| S9-06 Resend Gift | Sender resends unclaimed/unexpired gift. | New delivery attempt; no duplicate gift instance; resend count tracked. |
| S9-07 Prevent Double Send Abuse | Sender attempts invalid send/transfer. | 409 or validation error; no state corruption; audit failure recorded. |
| S9-08 Expire Gift | Scheduler expires active unclaimed gift. | Status expired; inbox tab moved; gift.expired event emitted. |
| S9-09 Regression Smoke Suite | Run prior stage smoke tests. | Auth, profiles, locations, products, cart, orders, Stripe stubs, wallet/ledger, entitlements still pass. |

# Mandatory Regression Smoke Suite

Stage 1: login/register/session/role endpoints still pass.

Stage 2: profile read/update/public slug still pass.

Stage 3: merchant locations create/edit/delete still pass.

Stage 4: assets/products/media/file metadata still pass.

Stage 5: cart/order pending flow still pass.

Stage 6: checkout session and webhook storage stubs still pass.

Stage 7: ledger/cashout foundational tests still pass.

Stage 8: owned item/entitlement/customer library tests still pass.

# Manual QA Checklist

Create a giftable product/asset from Stage 4 data.

Simulate a paid owned item from Stage 8.

Create a gift instance and verify redeem code is hashed only.

Send gift to recipient email placeholder and verify inbox item.

Open gift as recipient and verify received/ready state.

Resend gift and verify only delivery attempt is duplicated, not gift instance.

Expire gift with scheduler test and verify inbox status movement.

Confirm Stage 10 claim endpoints do not exist yet or return not implemented.

# Stage 9 AI Coding Prompt

IMPORTANT: Implement Stage 9 only. Do not modify unrelated features, do not redesign UI, and do not refactor working systems. Build the Microgift Engine on top of existing auth, profiles, merchants, assets, orders, Stripe payment confirmation foundation, wallet/ledger foundation, and owned item/entitlement foundation. Implement templates, gift instances, gift recipients, gift assets, gift events, delivery attempts, send/resend/receive flows, hashed redeem codes, QR-ready redeem URLs, and inbox side effects. Do not implement merchant claim validation, tips, subscriptions, feed, PSR analytics, or agent commerce. Return a completion report listing files changed, database changes, endpoints added, events emitted, acceptance tests passed, prior-stage regression tests passed, and what was intentionally not changed.

# Required Completion Report Format

Summary of Stage 9 implementation.

Files changed.

Database migrations added.

Models/services/controllers/jobs added.

Endpoints added.

Events emitted.

Acceptance tests passed.

Regression tests passed.

Manual QA performed.

Known limitations.

Confirmation that Stage 10 claim system was not built.

# Score Rubric

| Score | Meaning |
| --- | --- |
| 10/10 | All Stage 9 scope implemented, no unrelated changes, all acceptance/regression tests pass. |
| 8/10 | Core gift send flow works but some QA/reporting gaps remain. |
| 6/10 | Partial gift instance support but incomplete inbox/events/security. |
| 4/10 | Gift flow changes break previous stages or store secrets improperly. |
| 0/10 | Unrelated systems changed, existing features broken, or claim/payment logic incorrectly mixed into Stage 9. |